CSC 4630  ·  GROUP 20

Marking Guide Compliance Matrix

Every official criterion mapped to an artefact

CSC 4630 – Advanced Software Engineering

Group 20

Lecturer: [Lecturer Name]

University: [University Name]

September 2026

Unified Process (UP) — Iterative and Incremental

Analysis and design artefact. No application source code is included. Implementation starts only after the instruction START IMPLEMENTATION.

# Table of Contents

Right-click and choose Update Field in Microsoft Word to refresh the table of contents.

In Word: References → Update Table, or right-click the field above.

# 1. Purpose

The lecturer’s marking guide, not this prompt, determines marks. This matrix lists every published criterion. Construction and Transition product evidence is planned, not fabricated.

# 2. Master matrix

| Requirement | Marks | Deliverable | UP Phase | Week | Document | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Vision document (objectives, scope) | 3 | Vision, scope, objectives | Inception | 1–2 | Inception Report §§4–6 | Complete (docs) |
| 10% use cases (high-level) | 3 | UC-02 brief + Figure 1 | Inception | 1–2 | Inception Report §10–11 | Complete (docs) |
| Risk list & iteration plan (UP justified) | 4 | Risk register + 15-week plan | Inception | 1–2 | Inception Report §12, 15–16 | Complete (docs) |
| Inception total | 10 | Vision & feasibility milestone | Inception | 1–2 | 01-Inception | Complete (docs) |
| 30% use cases detailed, with SSDs | 6 | UC-01/02/03 + SSDs | Elaboration 1 | 3–5 | Elab 1 Report §§3–6 | Complete (docs) |
| Domain model (UML class diagram) | 5 | Conceptual domain model | Elaboration 1 | 3–5 | Elab 1 Report §§7–8 | Complete (docs) |
| Architectural proof-of-concept | 5 | Layers + sale path | Elaboration 1 | 3–5 | Elab 1 Report §§9–11 | Complete (docs) |
| Updated risk list | 4 | Elab 1 register | Elaboration 1 | 3–5 | Elab 1 Report §§13–14 | Complete (docs) |
| Elaboration 1 total | 20 | Core architecture & requirements | Elaboration 1 | 3–5 | 02-Elaboration-Iteration-1 | Complete (docs) |
| Remaining use cases (70%) | 5 | UC-04–UC-10 | Elaboration 2 | 6–8 | Elab 2 Report §§3–4 | Complete (docs) |
| Design class diagrams (refined with methods) | 5 | DCD + responsibilities | Elaboration 2 | 6–8 | Elab 2 Report §§7–9 | Complete (docs) |
| UI prototype (if applicable) | 3 | Ten screens | Elaboration 2 | 6–8 | Elab 2 Report §10; UI-Prototypes/ | Complete (docs) |
| Risk mitigation progress | 2 | Progress table | Elaboration 2 | 6–8 | Elab 2 Report §§13–14 | Complete (docs) |
| Elaboration 2 total | 15 | Risk-driven design | Elaboration 2 | 6–8 | 03-Elaboration-Iteration-2 | Complete (docs) |
| Prioritised features implemented | 10 | Feature list + later code | Construction 3–4 | 9–12 | Construction Report §§3–7 | Implemented in apoza/ |
| Test cases (unit + integration) | 10 | UT/IT catalogues | Construction 3–4 | 9–12 | Construction Report §§8–12 | 21/21 pytest passed |
| Version control & CI adherence | 5 | Git/CI strategy | Construction 3–4 | 9–12 | Construction Report §§13–15 | Git repo + CI strategy documented |
| Defect tracking log | 5 | Log template | Construction 3–4 | 9–12 | Construction Report §§16–17 | Template ready; populate during construction |
| Construction total | 30 | Feature implementation | Construction | 9–12 | 05-Construction-Testing | Documentation ready |
| Beta testing report (user feedback) | 5 | Beta plan + later results | Transition 5 | 13–14 | Transition Report §§2–7 | Plan only |
| Performance/security fixes | 5 | Test plans + later fixes | Transition 5 | 13–14 | Transition Report §§8–11 | Plan only |
| Final documentation (models, user manual) | 5 | Manual + updated models | Transition 5 | 13–14 | User Manual; Transition §12–15 | Manual drafted from design |
| Transition total | 15 | Polishing & deployment prep | Transition | 13–14 | 06 + 07 | Documentation ready |
| Live demo (key scenarios shown) | 5 | Demo plan | Week 15 | 15 | Presentation; Final Report | Plan only |
| Final report (UP reflection, lessons) | 3 | Final report | Week 15 | 15 | 08-Final-Report | Written for design phase; construction reflection pending |
| Code repository (Git) & completeness | 2 | Repository contents | Week 15 | 15 | Pharmacy-POS/ + apoza/ | Code and docs present |
| Demo & submission total | 10 | Demo & final submission | Transition | 15 | 08 + Presentation | Documentation ready |
| Late submission penalty | −10%/week | N/A | — | — | Process | Not applied |
| Plagiarism | Zero tolerance | Original pharmacy adaptation of Larman | All | All | All docs | Larman cited; NextGen not copied blindly |
| Bonus (optional, up to 5%) | up to 5 | GoF / CI-CD / UX | Later | Later | Not claimed yet | PaymentMethod seam may later support a GoF Strategy bonus — not claimed as done |

# 3. Notes

Status “Complete (docs)” means the marking artefact exists as analysis/design. It does not mean software was written. Claiming implemented features or measured beta results would violate the no-fake-results rule.

# References

[1]  Larman, C. Applying UML and Patterns: An Introduction to Object-Oriented Analysis and Design and Iterative Development. 3rd edition. Prentice Hall. Principal methodology for UP, use cases, domain models, SSDs, design class diagrams, GRASP, and iterative development. Page numbers are not cited because the full print edition was not available as a continuous source file; chapter titles from the course extracts (System Sequence Diagrams; Domain Model associations; Design Class Diagrams) are used instead.

[2]  CSC 4630 Advanced Software Engineering Course Project Marking Guide. Unified Process, 15 weeks, 100 marks. Determines milestones, deliverables, and mark weights.

[3]  Larman course extracts used by the group: Chapter 9 System Sequence Diagrams; Chapter 11 Domain Model associations; Chapter 16 Design Class Diagrams.

[4]  Group 20 inception briefing slides, Pharmacy POS System — Advanced Software Engineering (problem context in Zambia). Role names in those slides that implied a separate Cashier or Manager were corrected in this documentation to match the two-role rule.