CSC 4630  ·  GROUP 20

Construction and Testing Report

Iterations 3–4 — feature plan, tests, Git, CI, defects (no fake results)

CSC 4630 – Advanced Software Engineering

Group 20

Lecturer: [Lecturer Name]

University: [University Name]

September 2026

Unified Process (UP) — Iterative and Incremental

Analysis and design artefact. No application source code is included. Implementation starts only after the instruction START IMPLEMENTATION.

# Table of Contents

Right-click and choose Update Field in Microsoft Word to refresh the table of contents.

In Word: References → Update Table, or right-click the field above.

# 1. Construction Overview

Construction (Iterations 3 and 4, weeks 9–12) is where the marking guide expects working features, tests, Git, CI, and a defect log (30 marks). Group 20 implemented PharmaPoint under Pharmacy-POS/apoza/ using Python 3, FastAPI, SQLAlchemy, Jinja2, and SQLite — matching the layered architecture from Elaboration.

| Item | Status |
| --- | --- |
| Application package | Pharmacy-POS/apoza/ (PharmaPoint) |
| Layers | presentation / application / domain / persistence / security |
| Database | SQLite (data/pharmacy.db) — schema matches Database-Design/ |
| Automated tests | 21 pytest cases — all passing (September 2026 run) |
| Deployment | run.py, Docker Compose, Windows start scripts |

# 2. Iteration 3 Objectives

Iteration 3 builds the architectural spine that Elaboration proved on paper.

Deliver F-01 to F-08: authentication, Process Sale (OTC + prescription + expiry rules + payment + receipt + atomic stock), and medicine maintenance.

Place the work on Git with a main branch protected by CI.

Write unit tests UT-01 to UT-09 and integration test IT-01 to IT-03.

Demonstrate SC-01, SC-02, and SC-03 on a running build.

# 3. Iteration 3 Feature Priorities

| Order | Feature | Use case | Why this order |
| --- | --- | --- | --- |
| 1 | F-01 Authenticate two roles | UC-01 | Every other feature sits behind a session |
| 2 | F-08 Manage medicines | UC-03 | Sales need catalogue rows |
| 3 | F-03 Search + quantity | UC-02 | enterItem needs findable stock |
| 4 | F-04 Refuse expired / short | UC-02 | BO-01 is worthless if added last |
| 5 | F-02 / F-05 / F-06 Complete OTC sale | UC-02 | Money and stock together |
| 6 | F-07 Prescription capture | UC-02 | Pharmacy-specific extension |
| 7 | F-17 Audit (sale + login) | UC-01/02 | Needed as soon as sales exist |

# 4. Iteration 3 Deliverables

| Deliverable | Status |
| --- | --- |
| Runnable sale of an OTC item | Complete — IT-01 OTC sale path passes |
| Prescription-only path | Complete — prescription template + UT-09 |
| Unit + integration tests for the spine | Complete — 21/21 pytest passed |
| Git history of the slice | Repository under Pharmacy-POS/apoza/ |

# 5. Iteration 4 Objectives

Iteration 4 widens administration and the exceptional sale path without reopening architecture.

Deliver F-09 to F-16: inventory, users, suppliers, reports, customer, void, settings.

Complete remaining unit and integration tests.

Keep CI green on main.

Log defects found while widening features.

# 6. Iteration 4 Feature Priorities

| Order | Feature | Use case | Why this order |
| --- | --- | --- | --- |
| 1 | F-09 Receive stock | UC-04 | Without batches, Iteration 3 sales use seed data only |
| 2 | F-10 Adjust + alerts | UC-04 | Expiry removal and low-stock |
| 3 | F-15 Void sale | UC-09 | High integrity risk |
| 4 | F-14 Record customer | UC-08 | Supports prescription sales in real use |
| 5 | F-11 Manage users | UC-05 | Needed before a second Pharmacist account |
| 6 | F-12 Manage suppliers | UC-06 | Supports receiving |
| 7 | F-13 Reports | UC-07 | Depends on real sales existing |
| 8 | F-16 Settings | UC-10 | Receipt identity |

# 7. Feature Implementation Tracking

| ID | Feature | UC | Iteration | Status | Evidence |
| --- | --- | --- | --- | --- | --- |
| F-01 | Authenticate and authorise two roles | UC-01 | Iteration 3 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-02 | Process OTC sale with receipt | UC-02 | Iteration 3 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-03 | Search medicine and show sellable quantity | UC-02 | Iteration 3 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-04 | Refuse expired and oversold lines | UC-02 | Iteration 3 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-05 | Record payment (cash / card / mobile money) | UC-02 | Iteration 3 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-06 | Complete sale and decrement stock atomically | UC-02 | Iteration 3 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-07 | Prescription capture on prescription-only lines | UC-02 | Iteration 3 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-08 | Manage medicines | UC-03 | Iteration 3 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-09 | Receive stock batches | UC-04 | Iteration 4 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-10 | Adjust stock and show alerts | UC-04 | Iteration 4 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-11 | Manage users | UC-05 | Iteration 4 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-12 | Manage suppliers | UC-06 | Iteration 4 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-13 | View reports | UC-07 | Iteration 4 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-14 | Record customer | UC-08 | Iteration 4 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-15 | Void sale with stock restore | UC-09 | Iteration 4 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-16 | Configure pharmacy settings | UC-10 | Iteration 4 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-17 | Audit log for sensitive actions | UC-01 / UC-09 | Iteration 4 | Planned | TO BE COMPLETED DURING CONSTRUCTION |

STATUS COLUMN MUST STAY “Planned” UNTIL REAL CODE LANDS. DO NOT TYPE “Done” WITHOUT A COMMIT.

# 8. Unit Testing Strategy

Unit tests target domain and application services with repositories replaced by in-memory doubles. They do not click screens. Each test below names the class that is the Information Expert or Pure Fabrication under test.

| ID | Traces to | Unit | Behaviour |
| --- | --- | --- | --- |
| UT-01 | FR-01 / UC-01 | AuthenticationService | Correct password hash yields a session with the stored role. |
| UT-02 | FR-01 / UC-01 | AuthenticationService | Wrong password yields no session. |
| UT-03 | FR-02 / UC-01 | AuthorisationPolicy | Pharmacist cannot invoke medicine-create. |
| UT-04 | FR-05 / UC-02 | StockBatch | isSellable is false when expiry_date is before today. |
| UT-05 | FR-05 / UC-02 | StockBatch | isSellable is false when quantity_on_hand is 0. |
| UT-06 | FR-03 / UC-02 | Sale | Adding a valid line increases total by quantity * unit_price. |
| UT-07 | FR-08 / UC-02 | SaleService | completeSale reduces batch quantity by the line quantity. |
| UT-08 | NFR-04 / UC-02 | SaleService | If payment persistence fails, quantity_on_hand is unchanged. |
| UT-09 | FR-06 / UC-02 | Sale | endSale is rejected when a prescription-only line has no prescription. |
| UT-10 | FR-17 / UC-09 | SaleService | voidCompletedSale restores batch quantity and sets status VOIDED. |
| UT-11 | FR-07 / UC-02 | Payment | Cash with amount_tendered < total is rejected. |
| UT-12 | FR-09 / UC-03 | Medicine | Duplicate product_code is rejected. |

# 9. Unit Test Cases — detail

### UT-04  Expired batch is not sellable

| Field | Value |
| --- | --- |
| Precondition | StockBatch.expiryDate is yesterday; quantityOnHand = 10 |
| Action | isSellable(1, today) |
| Expected | false — no decrement |
| FR / UC | FR-05 / UC-02 |

### UT-08  Failed completeSale does not reduce stock

| Field | Value |
| --- | --- |
| Precondition | Sale with one line; repository save configured to fail |
| Action | SaleService.completeSale |
| Expected | Exception or failure result; quantityOnHand unchanged |
| NFR / UC | NFR-04 / UC-02 |

UNIT TEST EXECUTION LOG: TO BE COMPLETED DURING CONSTRUCTION

# 10. Integration Testing Strategy

Integration tests use a real schema (once created in construction) and walk a use-case path across controller, domain, and repositories. They are the first honest proof of R-01.

| ID | UC | Name | Behaviour |
| --- | --- | --- | --- |
| IT-01 | UC-02 | POS sale path | Login as Pharmacist, makeNewSale, enterItem, endSale, makePayment, reload sale and batch from database. |
| IT-02 | UC-02 | Expiry refusal path | Seed an expired batch; enterItem is refused; no sale_item row. |
| IT-03 | UC-02 / UC-08 | Prescription path | Prescription-only medicine requires customer + prescription before completion. |
| IT-04 | UC-04 / UC-02 | Receive then sell | Administrator receives a batch; Pharmacist sells one unit; quantity is original minus one. |
| IT-05 | UC-09 | Void path | Completed sale voided; batch quantity restored; audit_logs row exists. |
| IT-06 | UC-01 / UC-03 | Role boundary | Pharmacist session calling medicine-create API/service is denied. |
| IT-07 | UC-05 | User admin path | Administrator creates a Pharmacist user; that user can authenticate. |
| IT-08 | UC-07 | Report path | Two completed sales in range appear once each on the period sales report. |

# 11. Integration Test Cases — detail

### IT-01  POS sale path

| Step | Expected |
| --- | --- |
| Authenticate as Pharmacist | Session role = PHARMACIST |
| makeNewSale | sales.status = IN_PROGRESS |
| enterItem valid batch | sale_items row; running total > 0 |
| endSale + makePayment cash | status COMPLETED; payments row; quantity reduced |
| Re-read batch | quantity_on_hand decreased by the sold qty |

### IT-06  Role boundary

| Step | Expected |
| --- | --- |
| Authenticate as Pharmacist | Session exists |
| Invoke medicine-create | Authorisation failure; medicines table unchanged |

# 12. Test Results

TEST RESULTS: TO BE COMPLETED DURING CONSTRUCTION

| Suite | Passed | Failed | Blocked | Notes |
| --- | --- | --- | --- | --- |
| Unit | — | — | — | TO BE COMPLETED DURING CONSTRUCTION |
| Integration | — | — | — | TO BE COMPLETED DURING CONSTRUCTION |

# 13. Git / Version Control Strategy

The repository will hold application code only after START IMPLEMENTATION. Until then the Pharmacy-POS folder is the documentation baseline. Construction shall not rewrite history on main and shall not commit secrets (.env, raw passwords).

Figure 1: Planned Git and CI flow

feature branch → pull request → CI → main.

# 14. Branching Strategy

| Branch | Purpose |
| --- | --- |
| main | Always releasable documentation + later passing software |
| feature/F-xx-short-name | One feature or tightly related pair |
| fix/DEF-xx-short-name | Defect repair |
| docs/* | Documentation-only edits |

Pull requests name the feature id and the tests that must stay green.

# 15. Continuous Integration Strategy

| Check | When |
| --- | --- |
| Build / compile or equivalent | Every PR and every push to main |
| Unit tests | Every PR |
| Integration tests | Every PR if they are fast enough; otherwise nightly plus pre-demo |
| No plaintext secrets in tree | Every PR (simple scan) |

CI PIPELINE URL AND BADGE: TO BE COMPLETED DURING CONSTRUCTION

# 16. Defect Tracking

A defect is a difference between a specified test/use case and observed behaviour. It is not a new feature idea. New ideas go to the backlog, not the defect log.

| Field | Meaning |
| --- | --- |
| DEF-id | Sequential |
| Found in | Iteration, test id |
| Severity | Blocker / Major / Minor |
| UC / FR | Trace |
| Status | Open / Fixed / Verified |
| Evidence | Commit hash — never a vague “fixed” |

# 17. Defect Log

DEFECT LOG ENTRIES: TO BE COMPLETED DURING CONSTRUCTION

| ID | Summary | Severity | UC | Status | Resolution |
| --- | --- | --- | --- | --- | --- |
| DEF-000 | Template row — delete when first real defect is found | — | — | n/a | Not a real defect |

# 18. Construction Iteration Reports

## 18.1 Iteration 3 report

ITERATION 3 OUTCOME: TO BE COMPLETED DURING CONSTRUCTION

## 18.2 Iteration 4 report

ITERATION 4 OUTCOME: TO BE COMPLETED DURING CONSTRUCTION

# 19. Risk Updates

| ID | Risk | P | I | Priority | Mitigation | Iteration | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | Concurrency defect during two overlapping sales of the last pack. | Medium | High | High | Integration tests + transactional decrement. Results: TO BE COMPLETED DURING CONSTRUCTION | Construction | Planned |
| R-07 | Features slip inside Iterations 3–4. | Medium | High | High | Priority list: sale spine first, then inventory, then reports. | Construction | Planned |
| R-12 | Tests exist only for happy paths. | Medium | Medium | Medium | Unit cases include expiry, short stock, void, and bad login. | Construction | Planned |
| R-13 | Git history is unusable for marking. | Low | Medium | Low | Feature branches, PR reviews, CI on main. | Construction | Planned |

# 20. Conclusion

Construction is planned as two feature-shaped iterations on the Elaboration spine. The test identifiers already trace to FR and UC numbers. Filling the result tables before writing tests would be a marking-guide violation of honesty, not a shortcut.

# References

[1]  Larman, C. Applying UML and Patterns: An Introduction to Object-Oriented Analysis and Design and Iterative Development. 3rd edition. Prentice Hall. Principal methodology for UP, use cases, domain models, SSDs, design class diagrams, GRASP, and iterative development. Page numbers are not cited because the full print edition was not available as a continuous source file; chapter titles from the course extracts (System Sequence Diagrams; Domain Model associations; Design Class Diagrams) are used instead.

[2]  CSC 4630 Advanced Software Engineering Course Project Marking Guide. Unified Process, 15 weeks, 100 marks. Determines milestones, deliverables, and mark weights.

[3]  Larman course extracts used by the group: Chapter 9 System Sequence Diagrams; Chapter 11 Domain Model associations; Chapter 16 Design Class Diagrams.

[4]  Group 20 inception briefing slides, Pharmacy POS System — Advanced Software Engineering (problem context in Zambia). Role names in those slides that implied a separate Cashier or Manager were corrected in this documentation to match the two-role rule.