CSC 4630  ·  GROUP 20

Transition and Beta Testing Report

Iteration 5 — plans for beta, performance, security, and final models

CSC 4630 – Advanced Software Engineering

Group 20

Lecturer: [Lecturer Name]

University: [University Name]

September 2026

Unified Process (UP) — Iterative and Incremental

Analysis and design artefact. No application source code is included. Implementation starts only after the instruction START IMPLEMENTATION.

# Table of Contents

Right-click and choose Update Field in Microsoft Word to refresh the table of contents.

In Word: References → Update Table, or right-click the field above.

# 1. Transition Overview

Transition (Iteration 5, weeks 13–14, 15 marks) prepares a constructed system for real staff and for the week-15 demo. This report specifies how that work will be done. Feedback scores, timings, and security findings are not invented.

TRANSITION MEASUREMENTS: TO BE COMPLETED DURING TRANSITION

# 2. Beta Testing Plan

Beta uses the constructed build against the scenarios already named in Elaboration.

| Item | Plan |
| --- | --- |
| Build | main branch candidate after Iteration 4 |
| Environment | A single workstation + database restore of seed data |
| Duration | Several short counter sessions across week 13 |
| Facilitator | Group 20 member (not the test user) |
| Data rule | No real patient records from an outside pharmacy without permission |

# 3. Test Users

| Persona | Role in system | Why this person |
| --- | --- | --- |
| Beta-Admin | Administrator | Must exercise UC-03 to UC-07 and UC-10 |
| Beta-Pharmacist | Pharmacist/Cashier | Must exercise UC-02, UC-08, UC-09 |
| Observer | None | Records pauses and errors; does not hold a third role |

If the same human plays both accounts, they switch sessions. They never get a merged “manager-cashier” role.

# 4. Test Scenarios

| Scenario | UC | Pass idea |
| --- | --- | --- |
| SC-01 OTC cash sale | UC-02 | Receipt total matches lines; stock down |
| SC-02 Prescription-linked sale | UC-02/08 | Cannot complete without prescription |
| SC-03 Expired batch | UC-02 | Line refused |
| SC-05 Receive then sell | UC-04/02 | Quantity story holds |
| SC-06 Void | UC-09 | Stock restored; sale still visible |
| SC-07 Role boundary | UC-01/03 | Pharmacist cannot open Users or Medicines edit |
| SC-08 Reports | UC-07 | Completed sales appear once |

# 5. User Feedback

USER FEEDBACK QUOTES AND RATINGS: TO BE COMPLETED DURING TRANSITION

| Prompt | Response |
| --- | --- |
| I can complete a three-item sale without help | TO BE COMPLETED DURING TRANSITION |
| I understand why an expired item is blocked | TO BE COMPLETED DURING TRANSITION |
| I never needed a Cashier account that was not Pharmacist | TO BE COMPLETED DURING TRANSITION |

# 6. Feedback Analysis

FEEDBACK ANALYSIS: TO BE COMPLETED DURING TRANSITION

Planned analysis method: group comments into usability, defect, and out-of-scope. Out-of-scope requests (NHIMA, web shop) are recorded as backlog, not silently built.

# 7. Defects Found

TRANSITION DEFECTS: TO BE COMPLETED DURING TRANSITION

| ID | Summary | Severity | Status |
| --- | --- | --- | --- |
| — | No fabricated defects | — | n/a |

# 8. Performance Testing

NFR-02 will be checked, not assumed.

| Measure | Method | Target idea | Result |
| --- | --- | --- | --- |
| enterItem to new running total | Stopwatch on beta workstation, 20 lines | About 3 seconds typical | TO BE COMPLETED DURING TRANSITION |
| completeSale persistence | Same | Should feel immediate on local DB | TO BE COMPLETED DURING TRANSITION |

# 9. Security Testing

| Check | Expected | Result |
| --- | --- | --- |
| Password column readable as plaintext | Must fail | TO BE COMPLETED DURING TRANSITION |
| Pharmacist opens user-create | Denied | TO BE COMPLETED DURING TRANSITION |
| Idle session reused | Re-authentication required | TO BE COMPLETED DURING TRANSITION |
| Void without reason | Refused | TO BE COMPLETED DURING TRANSITION |
| SQL-like input in search | No crash / no table dump | TO BE COMPLETED DURING TRANSITION |

# 10. Performance Improvements

PERFORMANCE IMPROVEMENTS APPLIED: TO BE COMPLETED DURING TRANSITION

# 11. Security Improvements

SECURITY IMPROVEMENTS APPLIED: TO BE COMPLETED DURING TRANSITION

# 12. Updated UML Models

The models in Diagrams/ are the current approved set. Transition may update them if construction discovers a real concept (for example a second payment on one sale). Until then these figures remain the baseline.

Figure 1: Use-case model (baseline)

Update only if a user goal actually changed.

Figure 2: Domain model (baseline)

Still conceptual.

Figure 3: DCD Process Sale (baseline)

Methods should match constructed names; rename here if code names differ.

# 13. Final Architecture

Figure 4: Architecture to be confirmed in Transition

A layer violation discovered in code is a defect, not a silent new architecture.

# 14. Final Database Design

Figure 5: Logical ERD to be confirmed against the constructed schema

Drift between ERD and actual tables must be reconciled before the demo.

# 15. User Manual

The user manual is a separate Word document in Documentation/07-User-Manual/. It describes designed behaviour. Screenshots of a running product will replace prototypes after construction.

# 16. Deployment Preparation

| Item | Status |
| --- | --- |
| Workstation with runtime | TO BE COMPLETED DURING TRANSITION |
| Database create from approved schema (not from this docs pack’s forbidden SQL — write it in construction) | TO BE COMPLETED DURING CONSTRUCTION / TRANSITION |
| Seed Administrator and one Pharmacist | TO BE COMPLETED DURING TRANSITION |
| Backup / restore rehearsal | TO BE COMPLETED DURING TRANSITION |
| Demo script (SC-01, SC-02, SC-03, SC-06, SC-07) | See Final Presentation |

# 17. Transition Conclusion

Transition is a measured phase. This report gives the measuring instruments. Filling them with invented numbers would score nothing honest under a UP marking guide.

# References

[1]  Larman, C. Applying UML and Patterns: An Introduction to Object-Oriented Analysis and Design and Iterative Development. 3rd edition. Prentice Hall. Principal methodology for UP, use cases, domain models, SSDs, design class diagrams, GRASP, and iterative development. Page numbers are not cited because the full print edition was not available as a continuous source file; chapter titles from the course extracts (System Sequence Diagrams; Domain Model associations; Design Class Diagrams) are used instead.

[2]  CSC 4630 Advanced Software Engineering Course Project Marking Guide. Unified Process, 15 weeks, 100 marks. Determines milestones, deliverables, and mark weights.

[3]  Larman course extracts used by the group: Chapter 9 System Sequence Diagrams; Chapter 11 Domain Model associations; Chapter 16 Design Class Diagrams.

[4]  Group 20 inception briefing slides, Pharmacy POS System — Advanced Software Engineering (problem context in Zambia). Role names in those slides that implied a separate Cashier or Manager were corrected in this documentation to match the two-role rule.