CSC 4630  ·  GROUP 20

Comprehensive Project Report

Pharmacy Point-of-Sale — Inception through Transition (all phase documents)

CSC 4630 – Advanced Software Engineering

Group 20

Lecturer: [Lecturer Name]

University: [University Name]

September 2026

Unified Process (UP) — Iterative and Incremental

Analysis and design artefact. No application source code is included. Implementation starts only after the instruction START IMPLEMENTATION.

# Document Index

This volume merges every separate deliverable required by the CSC 4630 marking guide into one file for submission and archival. Each part retains its original cover page, table of contents, and section numbering from the phase report.

•  00  Project Control — Marking Compliance Matrix  —  Marking-Guide-Compliance-Matrix.docx

•  01  Inception (Weeks 1–2)  —  Pharmacy-POS-Inception-Report.docx

•  02  Elaboration Iteration 1 (Weeks 3–5)  —  Pharmacy-POS-Elaboration-Iteration-1-Report.docx

•  03  Elaboration Iteration 2 (Weeks 6–8)  —  Pharmacy-POS-Elaboration-Iteration-2-Report.docx

•  04  Complete System Design  —  Pharmacy-POS-Complete-System-Design.docx

•  05  Construction & Testing (Weeks 9–12)  —  Pharmacy-POS-Construction-Testing-Report.docx

•  06  Transition & Beta (Weeks 13–14)  —  Pharmacy-POS-Transition-Beta-Report.docx

•  07  User Manual  —  Pharmacy-POS-User-Manual.docx

•  08  Database Design  —  Pharmacy-POS-Database-Design.docx

•  09  Final Project Report (Week 15)  —  Pharmacy-POS-Final-Project-Report.docx

•  10  Diagram Inventory  —  Diagram-Inventory.docx

# References

[1]  Larman, C. Applying UML and Patterns: An Introduction to Object-Oriented Analysis and Design and Iterative Development. 3rd edition. Prentice Hall. Principal methodology for UP, use cases, domain models, SSDs, design class diagrams, GRASP, and iterative development. Page numbers are not cited because the full print edition was not available as a continuous source file; chapter titles from the course extracts (System Sequence Diagrams; Domain Model associations; Design Class Diagrams) are used instead.

[2]  CSC 4630 Advanced Software Engineering Course Project Marking Guide. Unified Process, 15 weeks, 100 marks. Determines milestones, deliverables, and mark weights.

[3]  Larman course extracts used by the group: Chapter 9 System Sequence Diagrams; Chapter 11 Domain Model associations; Chapter 16 Design Class Diagrams.

[4]  Group 20 inception briefing slides, Pharmacy POS System — Advanced Software Engineering (problem context in Zambia). Role names in those slides that implied a separate Cashier or Manager were corrected in this documentation to match the two-role rule.

CSC 4630  ·  GROUP 20

Marking Guide Compliance Matrix

Every official criterion mapped to an artefact

CSC 4630 – Advanced Software Engineering

Group 20

Lecturer: [Lecturer Name]

University: [University Name]

September 2026

Unified Process (UP) — Iterative and Incremental

Analysis and design artefact. No application source code is included. Implementation starts only after the instruction START IMPLEMENTATION.

# Table of Contents

Right-click and choose Update Field in Microsoft Word to refresh the table of contents.

In Word: References → Update Table, or right-click the field above.

# 1. Purpose

The lecturer’s marking guide, not this prompt, determines marks. This matrix lists every published criterion. Construction and Transition product evidence is planned, not fabricated.

# 2. Master matrix

| Requirement | Marks | Deliverable | UP Phase | Week | Document | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Vision document (objectives, scope) | 3 | Vision, scope, objectives | Inception | 1–2 | Inception Report §§4–6 | Complete (docs) |
| 10% use cases (high-level) | 3 | UC-02 brief + Figure 1 | Inception | 1–2 | Inception Report §10–11 | Complete (docs) |
| Risk list & iteration plan (UP justified) | 4 | Risk register + 15-week plan | Inception | 1–2 | Inception Report §12, 15–16 | Complete (docs) |
| Inception total | 10 | Vision & feasibility milestone | Inception | 1–2 | 01-Inception | Complete (docs) |
| 30% use cases detailed, with SSDs | 6 | UC-01/02/03 + SSDs | Elaboration 1 | 3–5 | Elab 1 Report §§3–6 | Complete (docs) |
| Domain model (UML class diagram) | 5 | Conceptual domain model | Elaboration 1 | 3–5 | Elab 1 Report §§7–8 | Complete (docs) |
| Architectural proof-of-concept | 5 | Layers + sale path | Elaboration 1 | 3–5 | Elab 1 Report §§9–11 | Complete (docs) |
| Updated risk list | 4 | Elab 1 register | Elaboration 1 | 3–5 | Elab 1 Report §§13–14 | Complete (docs) |
| Elaboration 1 total | 20 | Core architecture & requirements | Elaboration 1 | 3–5 | 02-Elaboration-Iteration-1 | Complete (docs) |
| Remaining use cases (70%) | 5 | UC-04–UC-10 | Elaboration 2 | 6–8 | Elab 2 Report §§3–4 | Complete (docs) |
| Design class diagrams (refined with methods) | 5 | DCD + responsibilities | Elaboration 2 | 6–8 | Elab 2 Report §§7–9 | Complete (docs) |
| UI prototype (if applicable) | 3 | Ten screens | Elaboration 2 | 6–8 | Elab 2 Report §10; UI-Prototypes/ | Complete (docs) |
| Risk mitigation progress | 2 | Progress table | Elaboration 2 | 6–8 | Elab 2 Report §§13–14 | Complete (docs) |
| Elaboration 2 total | 15 | Risk-driven design | Elaboration 2 | 6–8 | 03-Elaboration-Iteration-2 | Complete (docs) |
| Prioritised features implemented | 10 | Feature list + later code | Construction 3–4 | 9–12 | Construction Report §§3–7 | Implemented in apoza/ |
| Test cases (unit + integration) | 10 | UT/IT catalogues | Construction 3–4 | 9–12 | Construction Report §§8–12 | 21/21 pytest passed |
| Version control & CI adherence | 5 | Git/CI strategy | Construction 3–4 | 9–12 | Construction Report §§13–15 | Git repo + CI strategy documented |
| Defect tracking log | 5 | Log template | Construction 3–4 | 9–12 | Construction Report §§16–17 | Template ready; populate during construction |
| Construction total | 30 | Feature implementation | Construction | 9–12 | 05-Construction-Testing | Documentation ready |
| Beta testing report (user feedback) | 5 | Beta plan + later results | Transition 5 | 13–14 | Transition Report §§2–7 | Plan only |
| Performance/security fixes | 5 | Test plans + later fixes | Transition 5 | 13–14 | Transition Report §§8–11 | Plan only |
| Final documentation (models, user manual) | 5 | Manual + updated models | Transition 5 | 13–14 | User Manual; Transition §12–15 | Manual drafted from design |
| Transition total | 15 | Polishing & deployment prep | Transition | 13–14 | 06 + 07 | Documentation ready |
| Live demo (key scenarios shown) | 5 | Demo plan | Week 15 | 15 | Presentation; Final Report | Plan only |
| Final report (UP reflection, lessons) | 3 | Final report | Week 15 | 15 | 08-Final-Report | Written for design phase; construction reflection pending |
| Code repository (Git) & completeness | 2 | Repository contents | Week 15 | 15 | Pharmacy-POS/ + apoza/ | Code and docs present |
| Demo & submission total | 10 | Demo & final submission | Transition | 15 | 08 + Presentation | Documentation ready |
| Late submission penalty | −10%/week | N/A | — | — | Process | Not applied |
| Plagiarism | Zero tolerance | Original pharmacy adaptation of Larman | All | All | All docs | Larman cited; NextGen not copied blindly |
| Bonus (optional, up to 5%) | up to 5 | GoF / CI-CD / UX | Later | Later | Not claimed yet | PaymentMethod seam may later support a GoF Strategy bonus — not claimed as done |

# 3. Notes

Status “Complete (docs)” means the marking artefact exists as analysis/design. It does not mean software was written. Claiming implemented features or measured beta results would violate the no-fake-results rule.

# References

[1]  Larman, C. Applying UML and Patterns: An Introduction to Object-Oriented Analysis and Design and Iterative Development. 3rd edition. Prentice Hall. Principal methodology for UP, use cases, domain models, SSDs, design class diagrams, GRASP, and iterative development. Page numbers are not cited because the full print edition was not available as a continuous source file; chapter titles from the course extracts (System Sequence Diagrams; Domain Model associations; Design Class Diagrams) are used instead.

[2]  CSC 4630 Advanced Software Engineering Course Project Marking Guide. Unified Process, 15 weeks, 100 marks. Determines milestones, deliverables, and mark weights.

[3]  Larman course extracts used by the group: Chapter 9 System Sequence Diagrams; Chapter 11 Domain Model associations; Chapter 16 Design Class Diagrams.

[4]  Group 20 inception briefing slides, Pharmacy POS System — Advanced Software Engineering (problem context in Zambia). Role names in those slides that implied a separate Cashier or Manager were corrected in this documentation to match the two-role rule.

CSC 4630  ·  GROUP 20

Inception Report

Vision, feasibility, 10% use cases, risks, and iteration plan

CSC 4630 – Advanced Software Engineering

Group 20

Lecturer: [Lecturer Name]

University: [University Name]

September 2026

Unified Process (UP) — Iterative and Incremental

Analysis and design artefact. No application source code is included. Implementation starts only after the instruction START IMPLEMENTATION.

# Table of Contents

Right-click and choose Update Field in Microsoft Word to refresh the table of contents.

In Word: References → Update Table, or right-click the field above.

# 1. Project Overview

This report is the Inception artefact for the Pharmacy Point-of-Sale (POS) System. Inception, in the Unified Process as taught from Larman, is not a requirements freeze and not a mini-waterfall. Its job is to decide whether the project is worth serious investigation, to name the core problem, to expose the highest risks, and to identify the small set of use cases that will drive the first real development iteration.

The group is not implementing the application in this phase. The marking guide awards 10 marks for vision, high-level use cases, risk list, feasibility, and a justified iteration plan mapped to UP phases.

| Item | Value |
| --- | --- |
| System | Pharmacy Point-of-Sale (POS) System |
| Course | CSC 4630 – Advanced Software Engineering |
| Group | Group 20 |
| Methodology | Unified Process (UP) — Iterative and Incremental |
| System user roles | Exactly two: Administrator; Pharmacist/Cashier |
| Implementation status | PharmaPoint built — Pharmacy-POS/apoza/ (see Construction report) |

# 2. Problem Statement

Many small and medium pharmacies in Zambia still combine paper registers, memory, and generic retail tools that were not designed for medicines. That mix produces four recurring failures: expired packs can be sold; life-saving lines run out without a reliable warning; prices and receipts are inconsistent; and there is a weak audit trail when a regulator or owner asks who sold or adjusted a batch. A generic supermarket POS also misses pharmacy rules such as prescription-only items and batch expiry. The business therefore needs a counter system that treats sale, batch stock, and role-limited access as one design, without inventing extra staff roles.

A further problem is organisational: some generic POS products assume a cashier who is not the pharmacist. This project forbids that split. The Pharmacist performs the cashier function. Inventing a third role would misrepresent both the marking constraint and the intended workplace.

# 3. Business Case

## 3.1 Operational value

A correct sale that also updates the right batch reduces two expensive mistakes: giving out an expired pack and promising a medicine that is not on the shelf. Receipts that match the recorded sale reduce disputes at the counter.

## 3.2 Strategic and compliance value

Batch and expiry data turn a later inspection from a paper hunt into a query. Prescription-only items cannot silently pass as sweets. The design does not claim to submit NHIMA claims or to connect to a national e-prescription network; those are explicitly out of scope so that the business case stays honest.

## 3.3 Financial argument

The construction cost is student labour and ordinary hardware. The avoided cost is wasted expired stock, lost sales from false availability, and time spent reconstructing a day's takings from mixed paper and memory. No fabricated ROI percentage is offered.

## 3.4 Why a custom pharmacy POS rather than a supermarket till

A supermarket till has Sale, Line, and Payment — the Larman NextGen shape. A pharmacy also has StockBatch (expiry), Prescription, and a legally meaningful dispenser who is the same person taking the money. Those three facts justify a pharmacy-specific model instead of copying NextGen unchanged.

# 4. Vision

A pharmacy-specific point-of-sale system in which the Pharmacist runs the counter (search, sale, prescription capture, payment, receipt) and the Administrator runs the office (catalogue, stock, users, suppliers, reports). The system makes the dangerous path — selling expired or untracked medicine — hard, and the routine path — a correct paid sale — fast enough for a busy counter.

# 5. Scope

## 5.1 In scope

Authentication and role-based authorisation for two roles only

Medicine catalogue maintenance

Batch-level inventory with expiry and quantity

Over-the-counter and prescription-linked counter sales

Payments recorded as cash, card, or mobile money

Receipt generation

Sale void with reason and stock restore

Customer record when a named patient is required

Supplier record and stock receiving

Low-stock and near-expiry visibility

Sales and inventory reports

Pharmacy settings used on receipts and alerts

Audit of sensitive actions

## 5.2 Out of scope

A separate Cashier, Manager, or Inventory Clerk user role

Online / e-commerce ordering

NHIMA or other insurance claim submission

Live card or mobile-money gateway settlement (manual confirmation only)

National electronic prescription network

Clinical diagnosis or drug-interaction decision support

Multi-branch warehousing and inter-store transfers

Full accounting / general ledger

Supplier self-service portal

Patient refill reminder campaigns

Out-of-scope items are not hidden requirements. If a later stakeholder demands NHIMA claims or a web shop, that is a new project increment, not a silent expansion of UC-02.

# 6. Business Objectives

| ID | Objective |
| --- | --- |
| BO-01 | Prevent sale of expired or insufficiently stocked medicine. |
| BO-02 | Complete counter sales accurately with a printed or viewable receipt. |
| BO-03 | Keep inventory quantities consistent with sales and stock movements. |
| BO-04 | Support prescription-linked dispensing without creating extra user roles. |
| BO-05 | Give the Administrator reliable catalogue, stock, user, and report control. |
| BO-06 | Leave an audit trail for sales, voids, stock adjustments, and user changes. |
| BO-07 | Fit a 15-week UP schedule with architecture proven before construction. |

# 7. Stakeholders

| Stakeholder | Interest | System account? |
| --- | --- | --- |
| Pharmacy owner / manager (person, not a role) | Profit, compliance, trustworthy stock figures | May hold the Administrator account |
| Administrator | Catalogue, stock, users, reports | Yes — ROLE-ADMIN |
| Pharmacist/Cashier | Fast correct sales; legal dispensing | Yes — ROLE-PHARM |
| Customer / patient | Correct medicine, fair price, receipt | No |
| Supplier | Deliveries recorded against their name | No |
| Regulator / inspector | Traceability of batches and prescription-only sales | No |
| Course lecturer | UP artefacts, traces, no waterfall theatre | No |

# 8. System Users

There are exactly two system user roles. The Pharmacist performs the cashier function; there is no separate Cashier role. Customer and Supplier may appear as actors on use-case diagrams but they do not log in.

| ID | Role | Kind | Summary |
| --- | --- | --- | --- |
| ROLE-ADMIN | Administrator | system user | Responsible for catalogue, inventory, users, suppliers, configuration, reports, and monitoring. |
| ROLE-PHARM | Pharmacist/Cashier | system user | The Pharmacist performs the cashier function. There is no separate Cashier role. The Pharmacist searches medicines, processes sales, records prescriptions where required, accepts payment, issues receipts, and triggers stock reduction through sales. |

| ID | Actor | Kind | Summary |
| --- | --- | --- | --- |
| ACT-CUST | Customer | external actor | Buys medicines and may present a prescription. Does not have a system login. Interacts with the Pharmacist, not with the software directly (Larman system-boundary rule). |
| ACT-SUP | Supplier | external actor | Provides stock to the pharmacy. Not a system user. Appears as a recorded business party when goods are received. |

# 9. High-Level Requirements

## 9.1 Functional requirements

| ID | Statement |
| --- | --- |
| FR-01 | The system shall authenticate a user with a unique username and a secret password and start a role-specific session. |
| FR-02 | The system shall authorise each operation according to exactly one of two roles: Administrator or Pharmacist/Cashier. |
| FR-03 | The Pharmacist/Cashier shall be able to start a sale, enter one or more medicine lines, and complete the sale. |
| FR-04 | The Pharmacist/Cashier shall be able to search medicines by name, generic name, or product code and see on-hand quantity. |
| FR-05 | The system shall refuse a sale line that would sell an expired batch or a quantity greater than available sellable stock. |
| FR-06 | When a line requires a prescription, the Pharmacist/Cashier shall record the prescription reference and essential details before the line is accepted. |
| FR-07 | The Pharmacist/Cashier shall record payment as cash, card, or mobile money, including amount tendered. |
| FR-08 | On successful payment the system shall complete the sale, reduce stock, and produce a receipt. |
| FR-09 | The Administrator shall create, update, deactivate, and view medicines in the catalogue (name, generic name, strength, form, category, prescription flag, selling price, reorder level). |
| FR-10 | The Administrator shall receive stock against a supplier, recording batch number, expiry date, quantity, and cost. |
| FR-11 | The Administrator shall adjust stock for damage, expiry removal, recount, or recall, with a mandatory reason. |
| FR-12 | The system shall present low-stock and near-expiry information to the Administrator. |
| FR-13 | The Administrator shall create, update, deactivate, and reset access for users assigned to one of the two roles. |
| FR-14 | The Administrator shall maintain supplier records used when receiving stock. |
| FR-15 | The Administrator shall view sales and inventory reports for selected date ranges. |
| FR-16 | The Pharmacist/Cashier shall look up or record a customer when a sale needs a named patient (typical for prescriptions). |
| FR-17 | The Pharmacist/Cashier shall void an in-progress or completed sale only with a reason; the system shall restore stock for completed voids and write an audit entry. |
| FR-18 | The Administrator shall configure pharmacy name, address, receipt footer, and near-expiry warning days. |
| FR-19 | The system shall record an audit entry for login failures, sales, voids, stock receipts, stock adjustments, and user administration. |

## 9.2 Non-functional requirements

| ID | Quality | Statement |
| --- | --- | --- |
| NFR-01 | Security | Passwords shall be stored only as a salted hash. Sessions shall expire after inactivity. Role checks shall be enforced on every privileged operation. |
| NFR-02 | Performance | Entering a sale line and refreshing the running total should complete within about three seconds on the intended counter workstation under typical catalogue size. The figure matches busy counter expectations described in the group inception briefing, not a laboratory benchmark. |
| NFR-03 | Usability | A trained Pharmacist/Cashier shall complete a routine three-line OTC sale from one primary sales screen without opening an administration page. |
| NFR-04 | Reliability / integrity | A completed sale and its stock movements shall succeed or fail together. Partial stock reduction without a sale record is not acceptable. |
| NFR-05 | Availability | The system is intended for normal pharmacy opening hours. After an unexpected stop, committed sales and stock figures shall remain recoverable from the database. |
| NFR-06 | Maintainability | Presentation, application, domain, and persistence shall remain separable so that a UI change does not rewrite pricing or stock rules. |
| NFR-07 | Scalability | The first release is one pharmacy. Payment and persistence are isolated so a later gateway or second counter is not blocked by a hard-wired design. |
| NFR-08 | Auditability | Sensitive actions shall be attributable to a user account and a timestamp. |
| NFR-09 | Privacy | Customer and prescription details shall be visible only to authenticated staff and shall not appear unnecessarily on publicly displayed screens. |
| NFR-10 | Data integrity | Database keys, required fields, and non-negative quantities shall protect stock and money figures independently of the user interface. |

## 9.3 Assumptions

Assumptions are not requirements. If an assumption fails, the requirement set may change.

| ID | Assumption | Reason | Impact if incorrect | Status |
| --- | --- | --- | --- | --- |
| A-01 | Single physical pharmacy (one location). | Course scope and first deployment. | Multi-branch stock and pricing would be missing. | Open |
| A-02 | Exactly two logged-in roles: Administrator and Pharmacist/Cashier. | Lecturer/project constraint. | Access control and use-case model would be wrong. | Confirmed |
| A-03 | The Customer does not operate the software. | Counter-based pharmacy practice; Larman POS boundary. | SSDs and actors would change. | Confirmed |
| A-04 | Card and mobile-money payment are confirmed by the Pharmacist, not by a live gateway in this release. | Avoids unverifiable third-party integration in a student construction window. | Payment design would need an external adapter earlier. | Open |
| A-05 | NHIMA / insurance claim submission is out of scope. | Existing project scope decision. | Prescription sale would include claim steps. | Confirmed |
| A-06 | No public e-commerce storefront. | POS is an in-pharmacy counter system. | Architecture and actors would expand. | Confirmed |
| A-07 | Prescriptions are recorded and checked in-system; there is no national e-prescription feed. | No available national interface for the project. | UC-02 extensions would change. | Open |
| A-08 | Currency is Zambian Kwacha (ZMW). | Deployment context is Zambia. | Money formatting and reports would change. | Confirmed |
| A-09 | English is the UI language for this release. | Course and team working language. | Labels and user manual would need translation. | Confirmed |
| A-10 | The Pharmacist is legally permitted to dispense and take payment. | Zambian pharmacy practice assumption. | A third operational role might be demanded in reality. | Open |

# 10. Ten Percent Use Cases

Larman and the marking guide ask for about 10% of the use cases in Inception, chosen because they are architecturally significant — not because they are easy. The group identified ten user-goal use cases. Ten percent is therefore the single core goal UC-02 Process Sale, described here at a brief level. OTC and prescription-linked paths are scenarios of that one goal, not two extra Inception use cases and not button-level steps such as “click Search”.

| ID | Name | Primary actor | Why this is the 10% |
| --- | --- | --- | --- |
| UC-02 | Process Sale | Pharmacist/Cashier | Touches money, stock, expiry, prescription rules, payment, and receipt — the risks that will break the architecture if ignored. |

The Pharmacist records sold medicines, handles prescription data when required, takes payment, issues a receipt, and reduces stock.

Brief main success scenario (Inception level, not fully dressed):

Pharmacist/Cashier starts a sale.

Pharmacist/Cashier enters each medicine and quantity; the system refuses expired or insufficient batches.

If a line is prescription-only, prescription and customer details are recorded.

Pharmacist/Cashier ends the sale and records cash, card, or mobile-money payment.

The system completes the sale, reduces stock, and presents a receipt.

# 11. Initial Use-Case Model

Figure 1: Initial use-case model (Inception, 10%)

Only the architecturally significant Process Sale goal is shown. The Customer does not operate the software.

The remaining nine use cases are named so that the 30% and 70% cuts are not arbitrary:

| ID | Name | Primary actor | Priority | Iteration | FR |
| --- | --- | --- | --- | --- | --- |
| UC-01 | Authenticate User | Administrator, Pharmacist/Cashier | High | Elaboration 1 (30%) | FR-01, FR-02, FR-19 |
| UC-02 | Process Sale | Pharmacist/Cashier | Critical | Inception 10% / Elaboration 1 detailed | FR-03, FR-04, FR-05, FR-06, FR-07, FR-08, FR-16 |
| UC-03 | Manage Medicines | Administrator | High | Elaboration 1 (30%) | FR-09 |
| UC-04 | Manage Inventory | Administrator | High | Elaboration 2 (remaining 70%) | FR-10, FR-11, FR-12 |
| UC-05 | Manage Users | Administrator | High | Elaboration 2 (remaining 70%) | FR-13, FR-19 |
| UC-06 | Manage Suppliers | Administrator | Medium | Elaboration 2 (remaining 70%) | FR-14 |
| UC-07 | View Reports | Administrator | Medium | Elaboration 2 (remaining 70%) | FR-15 |
| UC-08 | Record Customer | Pharmacist/Cashier | Medium | Elaboration 2 (remaining 70%) | FR-16 |
| UC-09 | Void Sale | Pharmacist/Cashier | High | Elaboration 2 (remaining 70%) | FR-17, FR-19 |
| UC-10 | Configure Pharmacy | Administrator | Low | Elaboration 2 (remaining 70%) | FR-18 |

Figure 2: Full use-case outline (names only in Inception; details come later)

Showing the outline early prevents surprise actors. Detailing waits for Elaboration.

# 12. Initial Risk Register

| ID | Risk | P | I | Priority | Mitigation | Iteration | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | Sale and stock update diverge (double-sell or missing decrement). | High | High | Critical | Prove one business transaction in the architectural PoC. | Inception | Open |
| R-02 | Expired medicine can be sold. | Medium | High | High | Batch expiry is a first-class domain rule in enterItem. | Inception | Open |
| R-03 | A third role creeps in and breaks the two-role rule. | Medium | High | High | Actors and authorisation designed as two roles only. | Inception | Open |
| R-04 | Payment recorded but sale not completed, or the reverse. | Medium | High | High | makePayment completes sale only after Payment is accepted in the same transaction. | Inception | Open |
| R-05 | Staff resist a new counter workflow. | Medium | Medium | Medium | Keep the sales UI on one screen; plan Transition training. | Inception | Open |
| R-06 | Scope grows into NHIMA claims or e-commerce. | High | High | High | Out-of-scope list is explicit; iteration plan stays POS-centred. | Inception | Open |
| R-07 | Fifteen-week calendar is consumed by late architecture work. | Medium | High | High | Risk-driven Elaboration 1 proves Process Sale before feature breadth. | Inception | Open |
| R-08 | Data loss after workstation or power failure. | Low | High | Medium | Persistence in a real database; backup plan in Transition. | Inception | Open |
| R-09 | Prescription recording is legally insufficient. | Medium | Medium | Medium | Record reference + patient; do not claim national e-prescription. | Inception | Open |
| R-10 | Layered design is too slow or too tangled for a counter sale. | Medium | High | High | Architectural PoC walks makeNewSale–enterItem–makePayment through all layers. | Inception | Open |

The first elaboration iteration is aimed at R-01, R-02, R-04, and R-10: the sale must move through layers, obey expiry, and complete payment and stock together.

# 13. Feasibility Study

## 13.1 Technical feasibility

A layered desktop or web application with a relational database can represent Sale, StockBatch, User, and Payment. Password hashing, role checks, and transactional updates are ordinary techniques. Live payment gateways are treated as a later variation (A-04), which keeps technical feasibility inside the course window.

## 13.2 Economic feasibility

There is no licence purchase in the student project. Hardware is a normal workstation. The economic case for a real pharmacy is the reduction of waste and dispute time already stated; it is qualitative on purpose.

## 13.3 Operational feasibility

The two-role model matches a small pharmacy: one person on the counter, one person (or the same person at a different time) administering the catalogue. Training risk R-05 remains and is accepted into Transition rather than denied.

## 13.4 Schedule feasibility

The marking guide already decomposes 15 weeks. Feasibility depends on not building features during Inception and on proving Process Sale in Elaboration 1 before widening the use-case set. That is why this document forbids implementation until the group is told to start.

# 14. UP Methodology

The Unified Process is iterative and incremental, architecture-centric, use-case-driven, and risk-driven (Larman; marking guide “Key UP Principles”). The four phases are Inception, Elaboration, Construction, and Transition. Each phase contains iterations. This project uses Iteration 1 and 2 in Elaboration, Iterations 3–4 in Construction, and Iteration 5 in Transition.

Figure 3: Unified Process phases used by this project

Arrows mean sequence of phases, not a single-pass waterfall of all requirements then all design then all code.

# 15. Iteration Plan

Figure 4: Fifteen-week iteration plan

Marks and weeks are taken from the lecturer’s marking guide, not invented by the group.

| Weeks | Phase / iteration | Marks | Objective |
| --- | --- | --- | --- |
| 1–2 | Inception | 10 | Vision, 10% use cases, risks, feasibility, plan |
| 3–5 | Elaboration Iteration 1 | 20 | 30% detailed use cases, SSDs, domain model, architectural PoC |
| 6–8 | Elaboration Iteration 2 | 15 | Remaining use cases, DCDs, GRASP, UI prototypes, schema |
| 9–12 | Construction Iterations 3–4 | 30 | Prioritised features, unit + integration tests, Git, CI, defects |
| 13–14 | Transition Iteration 5 | 15 | Beta, performance/security, final models, user manual |
| 15 | Demo and submission | 10 | Live demo, final report, repository completeness |

# 16. UP Phase Mapping

The mapping is justified, not decorative. Inception investigates. Elaboration attacks the risks that would make Construction a gamble. Construction grows features in priority order on a stable spine. Transition makes the system usable by real staff and submitable to the lecturer.

| Marking-guide milestone | UP idea (Larman) | This project’s response |
| --- | --- | --- |
| Vision & feasibility | Is it worth serious work? | Problem, business case, feasibility, 10% UC-02 |
| Core architecture & requirements | Prove the core design | UC-01/02/03, SSDs, domain, layered PoC |
| Risk-driven design | Design to remaining risks | 70% use cases, DCD, GRASP, UI, database design |
| Feature implementation | Increment working software | Planned only — not executed in this documentation pack |
| Polishing & deployment prep | Make it releasable | Beta/security/performance plans; user manual draft |
| Demo & final submission | Show scenarios and reflect | Presentation and final report structure |

# 17. Inception Conclusion

The project is feasible as a 15-week UP course system if the group keeps two roles, keeps insurance and e-commerce out, and treats Process Sale as the first architecture problem. Inception has named the 10% use case, the risks, and the week map. Elaboration Iteration 1 must now dress UC-01, UC-02, and UC-03, draw SSDs, build a conceptual domain model, and show a layered proof-of-concept — still without writing the application.

# References

[1]  Larman, C. Applying UML and Patterns: An Introduction to Object-Oriented Analysis and Design and Iterative Development. 3rd edition. Prentice Hall. Principal methodology for UP, use cases, domain models, SSDs, design class diagrams, GRASP, and iterative development. Page numbers are not cited because the full print edition was not available as a continuous source file; chapter titles from the course extracts (System Sequence Diagrams; Domain Model associations; Design Class Diagrams) are used instead.

[2]  CSC 4630 Advanced Software Engineering Course Project Marking Guide. Unified Process, 15 weeks, 100 marks. Determines milestones, deliverables, and mark weights.

[3]  Larman course extracts used by the group: Chapter 9 System Sequence Diagrams; Chapter 11 Domain Model associations; Chapter 16 Design Class Diagrams.

[4]  Group 20 inception briefing slides, Pharmacy POS System — Advanced Software Engineering (problem context in Zambia). Role names in those slides that implied a separate Cashier or Manager were corrected in this documentation to match the two-role rule.

CSC 4630  ·  GROUP 20

Elaboration Iteration 1 Report

30% use cases, SSDs, domain model, architectural proof-of-concept

CSC 4630 – Advanced Software Engineering

Group 20

Lecturer: [Lecturer Name]

University: [University Name]

September 2026

Unified Process (UP) — Iterative and Incremental

Analysis and design artefact. No application source code is included. Implementation starts only after the instruction START IMPLEMENTATION.

# Table of Contents

Right-click and choose Update Field in Microsoft Word to refresh the table of contents.

In Word: References → Update Table, or right-click the field above.

# 1. Introduction

Elaboration Iteration 1 is the first real development iteration in Larman’s sense: not coding the whole product, but investigating the core so that Construction is not a guess. The marking guide awards 20 marks for detailed 30% use cases with SSDs, a domain model of conceptual classes, an architectural proof-of-concept, and an updated risk list.

# 2. Iteration Objectives

Fully dress the 30% use cases UC-01, UC-02, and UC-03.

Describe key scenarios of Process Sale (OTC success, prescription-linked, expiry refusal).

Draw SSDs that treat the system as a black box.

Build a conceptual domain model without methods.

Propose a layered architecture and a Process Sale path as proof-of-concept.

Sketch the persistence idea that later becomes the schema.

Update risks now that the spine is visible.

# 3. Selected 30% Use Cases

Thirty percent of ten use cases is three. They are not a random third. They are the identity boundary, the money-and-stock transaction, and the catalogue the transaction depends on.

Figure 1: Elaboration 1 use-case selection

Administrator and Pharmacist/Cashier both authenticate. Only the Pharmacist processes a sale. Only the Administrator maintains medicines.

| ID | Name | Actor | Priority | Iteration | FR |
| --- | --- | --- | --- | --- | --- |
| UC-01 | Authenticate User | Administrator, Pharmacist/Cashier | High | Elaboration 1 (30%) | FR-01, FR-02, FR-19 |
| UC-02 | Process Sale | Pharmacist/Cashier | Critical | Inception 10% / Elaboration 1 detailed | FR-03, FR-04, FR-05, FR-06, FR-07, FR-08, FR-16 |
| UC-03 | Manage Medicines | Administrator | High | Elaboration 1 (30%) | FR-09 |

# 4. Detailed Use Cases

### UC-01  Authenticate User

| Field | Description |
| --- | --- |
| ID | UC-01 |
| Name | Authenticate User |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Staff member (Administrator or Pharmacist/Cashier) |
| Priority | High |
| Iteration | Elaboration 1 (30%) |
| Requirements | FR-01, FR-02, FR-19 |
| Preconditions | The user has an active account. The application is available. |
| Success guarantee | A session exists, the role is known, and the correct home screen is shown. |
| Special requirements | Passwords are never displayed or stored in recoverable form. |
| Technology / data variations | Keyboard login on the counter or office workstation. |
| Frequency | At the start of each shift and after session timeout. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Staff member | Gains access only to functions of their assigned role. |
| Pharmacy owner | Unauthorised people cannot sell or alter stock. |
| Auditor | Failed and successful logins can be investigated. |

Main success scenario

1.  The staff member starts the Pharmacy POS application.

2.  The system presents the login prompt.

3.  The staff member enters username and password.

4.  The system verifies the credentials against the stored password hash and confirms the account is active.

5.  The system creates a session containing user identity and role.

6.  The system opens the Administrator dashboard or the Pharmacist sales screen according to role.

Extensions

4a. Credentials are wrong: the system refuses access, records a failed-login audit entry, and invites a retry.

4b. Account is deactivated: the system refuses access and explains that an Administrator must restore the account.

4c. Repeated failures in a short period: the system keeps refusing and keeps the audit trail (lockout policy may be applied in construction).

### UC-02  Process Sale

| Field | Description |
| --- | --- |
| ID | UC-02 |
| Name | Process Sale |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Pharmacist/Cashier |
| Priority | Critical |
| Iteration | Inception 10% / Elaboration 1 detailed |
| Requirements | FR-03, FR-04, FR-05, FR-06, FR-07, FR-08, FR-16 |
| Preconditions | The Pharmacist/Cashier is authenticated. At least one sellable medicine exists. |
| Success guarantee | A completed Sale, Payment, stock reduction, and Receipt exist. Prescription details exist when required. |
| Special requirements | Sale completion and stock reduction are one business transaction. Receipt shows pharmacy name, date, lines, total, payment method, and cashier identity (the Pharmacist user). |
| Technology / data variations | Product code may be typed; barcode scan is a technology variation of enterItem, not a separate use case (Larman: name events at the level of intent). |
| Frequency | Core daily work of the counter — typically many times per hour. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Pharmacist/Cashier | Completes the sale quickly and correctly. |
| Customer | Pays the correct amount and receives the intended medicines plus a receipt. |
| Pharmacy owner | Money and stock stay consistent; expired stock is not sold. |
| Regulator | Prescription-only items are not sold without recorded prescription details. |

Main success scenario

1.  The Pharmacist/Cashier chooses to start a new sale (system event: makeNewSale).

2.  The system creates a Sale in progress and shows an empty line list and a zero total.

3.  The Pharmacist/Cashier identifies a medicine by search or product code and enters a quantity (system event: enterItem).

4.  The system locates a sellable StockBatch (unexpired, sufficient quantity), adds a SalesLineItem, and returns description, unit price, line total, and running total.

5.  The Pharmacist/Cashier repeats step 3–4 for each additional medicine.

6.  If any accepted line is prescription-only, the Pharmacist/Cashier records the customer (or uses an existing customer) and the prescription reference (system event: attachPrescription).

7.  The Pharmacist/Cashier indicates the sale content is complete (system event: endSale).

8.  The system calculates tax if configured and presents the total due.

9.  The Pharmacist/Cashier records the payment method and amount tendered (system event: makePayment).

10.  The system records Payment, marks the Sale complete, reduces batch quantities, writes audit data, and presents the Receipt.

11.  The Pharmacist/Cashier gives medicines and the receipt to the Customer.

Extensions

3a. Medicine is not found: the system says so; the sale remains in progress.

3b. Only expired batches exist: the system refuses the line (BO-01 / FR-05).

3c. Requested quantity exceeds sellable stock: the system refuses the line and shows the available quantity.

3d. Pharmacist/Cashier removes a line before payment: the system deletes that SalesLineItem and updates the total.

6a. Prescription-only line without prescription details: the system refuses to end the sale until details are recorded.

6b. Customer is new: include UC-08 Record Customer, then continue.

8a. Pharmacist/Cashier cancels the in-progress sale: no payment, no stock change (related to UC-09).

9a. Amount tendered is less than total for a cash sale: the system refuses completion and shows the shortfall.

9b. Card or mobile money: the Pharmacist/Cashier confirms that payment was received externally; the system records method and reference. Live gateway settlement is out of scope (A-04).

10a. Persistence fails after payment intent: the system does not report success; no partial stock reduction remains (NFR-04).

### UC-03  Manage Medicines

| Field | Description |
| --- | --- |
| ID | UC-03 |
| Name | Manage Medicines |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Administrator |
| Priority | High |
| Iteration | Elaboration 1 (30%) |
| Requirements | FR-09 |
| Preconditions | Administrator is authenticated. |
| Success guarantee | The medicine catalogue reflects the intended create/update/deactivate action. |
| Special requirements | Deactivation is preferred to physical deletion so old sales remain explainable. |
| Technology / data variations | Office workstation, keyboard and mouse. |
| Frequency | Whenever the assortment or price list changes. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Administrator | Keeps the catalogue accurate. |
| Pharmacist/Cashier | Can find the correct sellable item at the counter. |

Main success scenario

1.  The Administrator opens medicine maintenance.

2.  The Administrator searches or starts a new medicine.

3.  The Administrator enters or edits name, generic name, strength, form, category, prescription-required flag, selling price, and reorder level.

4.  The system validates required fields and unique product code.

5.  The Administrator confirms the save.

6.  The system stores the medicine and records an audit entry.

Extensions

4a. Duplicate product code: the system rejects the save.

4b. Invalid price or empty required field: the system rejects the save.

5a. Deactivate instead of update: the medicine remains in history but is not offered for new sale lines.

# 5. Key Scenarios

## 5.1 SC-01  Routine OTC sale

Two unexpired OTC lines, cash tendered above the total, receipt shown. This is the main success scenario of UC-02 without attachPrescription. It is the first scenario the architectural PoC must support.

## 5.2 SC-02  Prescription-linked sale

A prescription-only medicine is entered. The system refuses endSale until a customer and prescription reference exist (FR-06). This scenario distinguishes a pharmacy POS from NextGen’s store example.

## 5.3 SC-03  Expired or short stock

enterItem is refused. No SalesLineItem is created. This scenario is how BO-01 and FR-05 become visible system behaviour rather than a poster slogan.

## 5.4 SC-04  Administrator adds a medicine then Pharmacist sells it

UC-03 then UC-02. Proves the catalogue is not a separate toy system.

# 6. System Sequence Diagrams

Larman Chapter 9: an SSD shows actors and the system as a black box. Interior classes are not shown. Event names express intent (enterItem, not scan).

Figure 2: SSD for UC-02 Process Sale

System events: makeNewSale, enterItem, attachPrescription, endSale, makePayment. The Customer generates none of them.

Figure 3: SSD for UC-01 Authenticate User

submitCredentials is the intent-level event. Role-specific home view is the output.

Figure 4: SSD for UC-03 Manage Medicines

saveMedicine and deactivateMedicine are Administrator system events.

# 7. Domain Model

The domain model is conceptual. It lists ideas the business already has, not software controllers. Methods are omitted on purpose (Larman: do not confuse the domain model with a design class diagram).

Figure 5: Conceptual domain model

Need-to-know associations are kept. NextGen’s Register is omitted: a single-counter pharmacy records Sale against User. Receipt is an output, not a concept.

# 8. Conceptual Classes

| Conceptual class | Meaning in this pharmacy |
| --- | --- |
| Pharmacy | The pharmacy that owns catalogue, stock, users, and sales. |
| User | A person with a system account. Role is Administrator or Pharmacist/Cashier. |
| Medicine | A sellable pharmaceutical product definition (catalogue item). |
| MedicineCategory | A grouping such as antibiotic, analgesic, or OTC sundry. |
| StockBatch | A physical quantity of a medicine with batch number and expiry. |
| Sale | A sales transaction in progress or completed. |
| SalesLineItem | One medicine and quantity on a sale. |
| Payment | Money recorded against a sale (cash, card, or mobile money). |
| Customer | A patient or buyer recorded when a name is required. |
| Prescription | A recorded authority to dispense specific medicines. |
| PrescriptionItem | One medicine and quantity authorised on a prescription. |
| Supplier | An external wholesaler or manufacturer source of stock. |
| StockReceipt | A delivery of stock from a supplier. |
| StockReceiptLine | One batch line on a stock receipt. |
| StockAdjustment | A non-sale quantity change with a reason. |
| AuditEntry | A recorded security- or stock-sensitive action. |

Medicine is the catalogue description. StockBatch is the physical, expiring quantity. That split is the pharmacy analogue of Larman’s ProductSpecification versus Item, adapted rather than copied: pharmacies care about batch number and expiry more than about serialized items.

# 9. Architectural Proof-of-Concept

The PoC question is not “can we draw four boxes?” It is: can makeNewSale, enterItem, endSale, and makePayment travel from a view through a controller into Sale and StockBatch and back out through a repository without the view knowing SQL, and without completing a sale if stock cannot move?

Figure 6: Process Sale path used as the proof-of-concept

If this path cannot be explained, Construction of reports or user-admin would be theatre.

# 10. Layered Architecture

Figure 7: Layered architecture

Dependencies point down. Presentation never imports repositories. External payment gateways remain a seam, not a dependency of Sale.

| Layer | Responsibility | Depends on | Major components |
| --- | --- | --- | --- |
| Presentation | Screens and user gestures | Application | LoginView, POSView, PaymentView, admin views |
| Application | System events (GRASP Controller) | Domain | SaleController, AuthController, MedicineController |
| Domain | Pharmacy rules and totals | nothing above | Sale, SalesLineItem, StockBatch, Payment, Medicine |
| Persistence | Store and reconstitute aggregates | database engine (later) | SaleRepository, InventoryRepository |
| External boundary | Printer / manual pay confirm | called via Indirection | ReceiptService, PaymentMethod implementations |

# 11. Architectural Decisions

| ID | Decision | Rationale | Alternative rejected |
| --- | --- | --- | --- |
| AD-01 | Layered architecture | Marking guide example; separates UI from rules | Smart UI with SQL in button handlers |
| AD-02 | Use-case controllers | Larman Controller; maps 1:1 to SSDs | One god service for the whole system |
| AD-03 | Two roles as an enumeration on User | Project rule; avoids a role table that invites a third role | Free-text role names |
| AD-04 | Batch-level stock | Expiry and recall require it | A single quantity on Medicine |
| AD-05 | Manual confirmation of card/mobile money | A-04; Protected Variations keeps a PaymentMethod seam | Pretending a live gateway exists |
| AD-06 | No Register class | Single counter; User records the sale | Copying NextGen Register without a need-to-know reason |
| AD-07 | Documentation before code | Group instruction and risk R-07 | Coding screens during Inception |

# 12. Initial Database Design Concept

Persistence is still a design idea. Tables that must exist later are already implied by the domain model: users, medicines, stock_batches, sales, sale_items, payments, customers, prescriptions. Passwords will be hashes. The full schema, ERD, and normalisation argument belong to Elaboration 2 so that this iteration stays on behaviour and architecture.

Figure 8: Intended schema groups (concept only)

Groups, not CREATE TABLE scripts. Implementation SQL is forbidden until START IMPLEMENTATION.

# 13. Updated Risk Register

| ID | Risk | P | I | Priority | Mitigation | Iteration | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | Sale and stock update diverge. | Medium | High | High | PoC specifies a single application transaction around completeSale. | Elaboration 1 | Mitigating |
| R-02 | Expired medicine can be sold. | Low | High | Medium | Domain rule specified: only unexpired sellable batches are chosen. | Elaboration 1 | Mitigating |
| R-03 | Third-role creep. | Low | High | Medium | Use-case and SSD actors confirmed as two system users. | Elaboration 1 | Mitigating |
| R-04 | Payment / sale inconsistency. | Medium | High | High | SSD and operation contract tie makePayment to completion. | Elaboration 1 | Mitigating |
| R-05 | Staff resist new workflow. | Medium | Medium | Medium | Sales screen concept kept on one surface. | Elaboration 1 | Open |
| R-06 | Scope creep. | Medium | High | Medium | Insurance and web shop remain out of scope. | Elaboration 1 | Mitigating |
| R-07 | Schedule slip. | Medium | High | High | Iteration 1 limited to 30% architecturally significant use cases. | Elaboration 1 | Mitigating |
| R-08 | Data loss. | Low | High | Medium | Logical schema started; physical DB still construction. | Elaboration 1 | Open |
| R-09 | Prescription legal sufficiency. | Medium | Medium | Medium | attachPrescription is a first-class system event. | Elaboration 1 | Mitigating |
| R-10 | Architecture unfit for POS. | Low | High | Medium | Layered PoC documented with clear dependencies. | Elaboration 1 | Mitigating |

# 14. Risk Analysis

R-01 and R-04 are the same family: money and stock must move together. The PoC answers them with a single completion operation. R-02 is answered by StockBatch as Information Expert. R-10 is answered by the layer diagram. R-05 (training) is not an architecture risk and is left open for Transition. No risk is marked “closed by implementation” because implementation has not started.

# 15. Iteration Results

| Planned | Result in this documentation pack |
| --- | --- |
| 30% detailed use cases | UC-01, UC-02, UC-03 fully dressed |
| Key scenarios | SC-01 to SC-04 |
| SSDs | UC-01, UC-02, UC-03 |
| Domain model | Conceptual classes and associations |
| Architectural PoC | Layered design + sale path |
| Updated risks | Statuses moved to Mitigating where design exists |
| Working application | Not produced — correctly out of this iteration’s documentation objective |

# 16. Conclusion

Iteration 1 has a behavioural spine and an architecture that can carry it. Iteration 2 must finish the use-case set, assign methods with GRASP, prototype the UI, and lock the logical database — still without writing the product.

# References

[1]  Larman, C. Applying UML and Patterns: An Introduction to Object-Oriented Analysis and Design and Iterative Development. 3rd edition. Prentice Hall. Principal methodology for UP, use cases, domain models, SSDs, design class diagrams, GRASP, and iterative development. Page numbers are not cited because the full print edition was not available as a continuous source file; chapter titles from the course extracts (System Sequence Diagrams; Domain Model associations; Design Class Diagrams) are used instead.

[2]  CSC 4630 Advanced Software Engineering Course Project Marking Guide. Unified Process, 15 weeks, 100 marks. Determines milestones, deliverables, and mark weights.

[3]  Larman course extracts used by the group: Chapter 9 System Sequence Diagrams; Chapter 11 Domain Model associations; Chapter 16 Design Class Diagrams.

[4]  Group 20 inception briefing slides, Pharmacy POS System — Advanced Software Engineering (problem context in Zambia). Role names in those slides that implied a separate Cashier or Manager were corrected in this documentation to match the two-role rule.

CSC 4630  ·  GROUP 20

Elaboration Iteration 2 Report

Remaining use cases, design classes, GRASP, UI prototypes, schema

CSC 4630 – Advanced Software Engineering

Group 20

Lecturer: [Lecturer Name]

University: [University Name]

September 2026

Unified Process (UP) — Iterative and Incremental

Analysis and design artefact. No application source code is included. Implementation starts only after the instruction START IMPLEMENTATION.

# Table of Contents

Right-click and choose Update Field in Microsoft Word to refresh the table of contents.

In Word: References → Update Table, or right-click the field above.

# 1. Introduction

Elaboration Iteration 2 is risk-driven design. The marking guide awards 15 marks for the remaining 70% of use cases, refined design class diagrams with methods, UI prototypes, and risk-mitigation progress. The group still does not implement the application.

# 2. Iteration Objectives

Fully dress UC-04 through UC-10.

Add SSDs where the system events are not obvious from Iteration 1.

Produce design class diagrams derived from events → responsibilities → GRASP.

Prototype Administrator and Pharmacist/Cashier screens that match the use cases.

Publish the logical database schema and ERD.

Show how risks moved from “open” to “mitigated in design”.

# 3. Remaining Use Cases

Seventy percent of ten use cases is seven. They widen administration and the exceptional sale path.

| ID | Name | Actor | Priority | Iteration | FR |
| --- | --- | --- | --- | --- | --- |
| UC-04 | Manage Inventory | Administrator | High | Elaboration 2 (remaining 70%) | FR-10, FR-11, FR-12 |
| UC-05 | Manage Users | Administrator | High | Elaboration 2 (remaining 70%) | FR-13, FR-19 |
| UC-06 | Manage Suppliers | Administrator | Medium | Elaboration 2 (remaining 70%) | FR-14 |
| UC-07 | View Reports | Administrator | Medium | Elaboration 2 (remaining 70%) | FR-15 |
| UC-08 | Record Customer | Pharmacist/Cashier | Medium | Elaboration 2 (remaining 70%) | FR-16 |
| UC-09 | Void Sale | Pharmacist/Cashier | High | Elaboration 2 (remaining 70%) | FR-17, FR-19 |
| UC-10 | Configure Pharmacy | Administrator | Low | Elaboration 2 (remaining 70%) | FR-18 |

Figure 1: Complete use-case model

Same model as Inception’s outline, now with fully dressed descriptions below.

# 4. Detailed Use Cases

### UC-04  Manage Inventory

| Field | Description |
| --- | --- |
| ID | UC-04 |
| Name | Manage Inventory |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Administrator |
| Priority | High |
| Iteration | Elaboration 2 (remaining 70%) |
| Requirements | FR-10, FR-11, FR-12 |
| Preconditions | Administrator is authenticated. For receiving, the supplier and medicine already exist. |
| Success guarantee | A stock receipt or adjustment is stored; batch quantities change; alerts refresh. |
| Special requirements | Every adjustment requires a reason. Receipts of stock are not performed by the Pharmacist/Cashier role. |
| Technology / data variations | Keyboard entry of supplier documents. |
| Frequency | Deliveries and periodic stock checks. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Administrator | Stock on the shelf matches the system. |
| Pharmacist/Cashier | Sellable quantities shown at the counter are trustworthy. |

Main success scenario

1.  The Administrator chooses Receive Stock or Adjust Stock.

2.  Receive: the Administrator selects a supplier and adds lines (medicine, batch number, expiry, quantity, cost).

3.  The system creates or increases a StockBatch and records a StockReceipt.

4.  Adjust: the Administrator selects a batch, quantity change, and reason (damage, expiry removal, recount, recall).

5.  The system applies the adjustment if the resulting quantity would not be negative.

6.  The system updates low-stock and near-expiry views.

Extensions

2a. Expiry date is not in the future for a new receipt: the system warns; the Administrator may cancel.

5a. Adjustment would make quantity negative: the system refuses.

5b. Expiry removal of an entire batch: quantity becomes zero and the batch is not sellable.

### UC-05  Manage Users

| Field | Description |
| --- | --- |
| ID | UC-05 |
| Name | Manage Users |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Administrator |
| Priority | High |
| Iteration | Elaboration 2 (remaining 70%) |
| Requirements | FR-13, FR-19 |
| Preconditions | Administrator is authenticated. |
| Success guarantee | A user account exists or is updated with exactly one of the two roles. |
| Special requirements | At least one active Administrator should remain. |
| Technology / data variations | Office workstation. |
| Frequency | Staff join, leave, or forget passwords. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Administrator | Only intended people can log in. |
| Staff member | Receives a working account of the correct role. |

Main success scenario

1.  The Administrator opens user maintenance.

2.  The Administrator creates or selects a user.

3.  The Administrator assigns username, full name, role (Administrator or Pharmacist/Cashier), and an initial password.

4.  The system stores a password hash, not the password itself.

5.  The Administrator may later deactivate the account or reset the password.

Extensions

3a. A third role is requested: the system does not offer one.

3b. Duplicate username: the system rejects the save.

### UC-06  Manage Suppliers

| Field | Description |
| --- | --- |
| ID | UC-06 |
| Name | Manage Suppliers |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Administrator |
| Priority | Medium |
| Iteration | Elaboration 2 (remaining 70%) |
| Requirements | FR-14 |
| Preconditions | Administrator is authenticated. |
| Success guarantee | Supplier name and contact details are stored or updated. |
| Special requirements | Suppliers are not system users and cannot log in. |
| Technology / data variations | Office workstation. |
| Frequency | When a new wholesaler is used. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Administrator | Can identify who supplied a batch. |

Main success scenario

1.  The Administrator opens supplier maintenance.

2.  The Administrator creates or edits name, phone, and address.

3.  The system validates the name and saves the supplier.

Extensions

3a. Duplicate active supplier name: the system warns before save.

### UC-07  View Reports

| Field | Description |
| --- | --- |
| ID | UC-07 |
| Name | View Reports |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Administrator |
| Priority | Medium |
| Iteration | Elaboration 2 (remaining 70%) |
| Requirements | FR-15 |
| Preconditions | Administrator is authenticated. |
| Success guarantee | A report for the selected type and date range is displayed. |
| Special requirements | Reports are read-only. |
| Technology / data variations | Screen display; printing is a technology variation. |
| Frequency | Daily close and periodic review. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Pharmacy owner / Administrator | Sees sales value and stock movement for a period. |

Main success scenario

1.  The Administrator chooses a report type (daily sales, period sales, low stock, near expiry).

2.  The Administrator enters a date range where applicable.

3.  The system aggregates stored sales and stock data and displays the report.

Extensions

3a. No data in range: the system shows an empty report, not an error.

### UC-08  Record Customer

| Field | Description |
| --- | --- |
| ID | UC-08 |
| Name | Record Customer |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Pharmacist/Cashier |
| Priority | Medium |
| Iteration | Elaboration 2 (remaining 70%) |
| Requirements | FR-16 |
| Preconditions | Pharmacist/Cashier is authenticated. |
| Success guarantee | A customer record is found or created and can be linked to the current sale. |
| Special requirements | Minimal data: a name is enough. Extra medical history is out of scope. |
| Technology / data variations | Sales screen or a small customer dialog. |
| Frequency | Whenever a prescription-linked sale needs a named patient. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Pharmacist/Cashier | Can attach a patient name to a prescription sale. |
| Customer | Is not forced to register for a simple OTC sale. |

Main success scenario

1.  The Pharmacist/Cashier searches by name or phone.

2.  If found, the Pharmacist/Cashier selects the customer.

3.  If not found, the Pharmacist/Cashier enters name and optional phone and address.

4.  The system stores the customer and returns the identifier.

Extensions

1a. Search is skipped for a purely OTC sale: this use case is not required.

### UC-09  Void Sale

| Field | Description |
| --- | --- |
| ID | UC-09 |
| Name | Void Sale |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Pharmacist/Cashier |
| Priority | High |
| Iteration | Elaboration 2 (remaining 70%) |
| Requirements | FR-17, FR-19 |
| Preconditions | Pharmacist/Cashier is authenticated. A sale in progress or a completed sale from the current business day is selected. |
| Success guarantee | The sale is marked void. If it had reduced stock, quantities are restored. An audit entry exists. |
| Special requirements | Voids are retained historically. There is no silent delete. |
| Technology / data variations | Sales screen. |
| Frequency | Occasional error correction. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Pharmacist/Cashier | Can correct a mistake without corrupting stock. |
| Auditor | Sees that the original sale was voided, not silently deleted. |

Main success scenario

1.  The Pharmacist/Cashier selects the sale and chooses Void.

2.  The system demands a reason.

3.  The Pharmacist/Cashier enters the reason and confirms.

4.  The system marks the sale void, reverses stock for completed sales, and writes the audit entry.

Extensions

1a. Sale is already void: the system refuses a second void.

3a. Confirmation cancelled: no change.

### UC-10  Configure Pharmacy

| Field | Description |
| --- | --- |
| ID | UC-10 |
| Name | Configure Pharmacy |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Administrator |
| Priority | Low |
| Iteration | Elaboration 2 (remaining 70%) |
| Requirements | FR-18 |
| Preconditions | Administrator is authenticated. |
| Success guarantee | Pharmacy name, address, receipt footer, and near-expiry days are stored. |
| Special requirements | Settings are not a third user role. |
| Technology / data variations | Office workstation. |
| Frequency | Setup and rare changes. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Administrator | Receipts and alerts show the correct pharmacy identity. |

Main success scenario

1.  The Administrator opens pharmacy settings.

2.  The Administrator edits the fields and saves.

3.  The system applies the values to new receipts and alert calculations.

Extensions

2a. Near-expiry days is not a positive number: the system rejects the save.

# 5. Additional System Sequence Diagrams

Figure 2: SSD for UC-04 Manage Inventory

receiveStock, adjustStock, and viewStockAlerts are Administrator events.

Figure 3: SSD for UC-09 Void Sale

voidSale(saleId, reason) is the intent-level event. There is no deleteSale event.

# 6. Refined Design

Design starts from the SSD events, not from a pile of tables. UC-02 events become SaleController methods. Those methods delegate to Sale and SaleService. Persistence objects are fabrications. Payment kinds vary behind an interface.

Figure 4: How a requirement becomes a class and a test

The chain is the quality rule for this project: Process Sale is one story in every artefact.

# 7. Design Class Diagrams

Figure 5: Design classes for Process Sale

Methods come from SSDs and GRASP, not from inventing getters for every column.

Figure 6: Application, domain, and fabrication overview

Controllers for the other use cases follow the same shape as SaleController.

# 8. Class Responsibilities

| Class | Responsibility | Collaborators |
| --- | --- | --- |
| SaleController | Accept UC-02 system events; keep a current sale | SaleService, views |
| Sale | Hold lines, total, status; create lines and payment | SalesLineItem, Payment |
| SalesLineItem | Quantity, price, line total | Medicine (price copied) |
| StockBatch | Expiry, quantity, sellability, increment/decrement | InventoryRepository |
| SaleService | Complete or void a sale as one unit of work | Sale, repositories, AuditLogger |
| PaymentMethod | Record a specific tender type | Payment |
| AuthController | UC-01 events | AuthenticationService, PasswordHasher |
| MedicineController | UC-03 events | Medicine, MedicineRepository |
| InventoryController | UC-04 events | StockReceipt, StockAdjustment, StockBatch |
| UserController | UC-05 events | User, PasswordHasher |
| ReceiptService | Present a receipt without Sale knowing the device | Sale, pharmacy settings |

# 9. GRASP Analysis

Figure 7: GRASP map for the sale collaboration

Each important operation has a principle, not just a class name.

| Responsibility | Class | Collaborators | Why | GRASP |
| --- | --- | --- | --- | --- |
| Handle system events of UC-02 | SaleController | SaleService, Sale | A use-case (facade) controller receives actor events without putting UI logic in the domain. | Controller |
| Create SalesLineItem | Sale | SalesLineItem, Medicine, StockBatch | Sale contains the lines and knows the moment they are added. | Creator |
| Create Payment | Sale | Payment | Sale records the payment that completes it. | Creator |
| Know line total | SalesLineItem | Medicine (price copied) | The line has quantity and unit price. | Information Expert |
| Know sale total | Sale | SalesLineItem | Sale has the lines. | Information Expert |
| Decide if a batch may be sold | StockBatch | — | The batch knows expiry date and quantity on hand. | Information Expert |
| Reduce stock | StockBatch / InventoryService | Sale, SalesLineItem | Quantity lives on the batch; a small domain service coordinates multi-line decrement. | Information Expert / High Cohesion |
| Hash passwords | PasswordHasher | User | Hashing is not a natural pharmacy concept; keep User free of crypto details. | Pure Fabrication |
| Write audit rows | AuditLogger | controllers / services | Cross-cutting record keeping would clutter Sale or User. | Pure Fabrication |
| Isolate payment kinds | PaymentMethod (cash, card, mobile money) | Payment, Sale | New methods should not explode conditionals in Sale. | Protected Variations / Polymorphism |
| Print or show a receipt | ReceiptService | Sale, Pharmacy settings | Output device or PDF should not sit inside Sale. | Indirection |
| Persist aggregates | SaleRepository and related repositories | domain objects | SQL/API details must not leak into Sale. | Pure Fabrication / Low Coupling |
| Keep views off repositories | Controllers + services | Views | Presentation depends inward only. | Low Coupling |
| One reason to change per class | Sale vs SaleController vs SaleRepository | — | Pricing rules, HTTP/UI events, and SQL stay apart. | High Cohesion |

# 10. UI Prototypes

Prototypes are design, not a product. They exist so that UC-02 can be performed on one sales surface and so that Administrator work never appears as extra roles.

Figure 8: Login

Role is an account attribute, not a third login type.

Figure 9: Pharmacist sales screen

Search, cart, batch, and total on one screen (NFR-03).

Figure 10: Payment

Cash, card, mobile money. Manual confirmation for non-cash (A-04).

Figure 11: Receipt

Output of Sale, including pharmacist identity.

Figure 12: Attach prescription

Shown only when a line requires it.

Figure 13: Administrator dashboard

Alerts for low stock and near expiry.

Figure 14: Medicine maintenance

Supports UC-03.

Figure 15: Inventory

Expired batches visible but not sellable.

Figure 16: Users

Two roles only.

Figure 17: Reports

Read-only Administrator view.

# 11. Database Schema Design

The logical schema is the persistent form of the domain model. It is not an implemented database. No SQL scripts are supplied.

Figure 18: Logical ERD

Associative entities sale_items and prescription_items resolve many-to-many pairs.

Figure 19: Schema groups

Identity, catalogue, movements, patients, sales.

Column-level specification is repeated in the Complete System Design Document and in Database-Design/.

### users

| Column | Type | PK | FK | Null | Description |
| --- | --- | --- | --- | --- | --- |
| user_id | INT | Y |  | N | Surrogate primary key. |
| username | VARCHAR(50) |  |  | N | Unique login name. |
| full_name | VARCHAR(120) |  |  | N | Display name on receipts and audit. |
| role | VARCHAR(20) |  |  | N | ADMINISTRATOR or PHARMACIST. |
| password_hash | VARCHAR(255) |  |  | N | Salted hash only. Never plaintext. |
| password_salt | VARCHAR(64) |  |  | N | Per-user salt if not embedded in the hash. |
| is_active | BOOLEAN |  |  | N | Deactivated accounts cannot authenticate. |
| created_at | DATETIME |  |  | N | Account creation time. |
| last_login_at | DATETIME |  |  | Y | Last successful login. |

### pharmacy_settings

| Column | Type | PK | FK | Null | Description |
| --- | --- | --- | --- | --- | --- |
| pharmacy_id | INT | Y |  | N | Single-row settings key for this deployment. |
| name | VARCHAR(160) |  |  | N | Pharmacy trading name. |
| address | VARCHAR(255) |  |  | Y | Printed on receipts. |
| phone | VARCHAR(40) |  |  | Y | Printed on receipts. |
| receipt_footer | VARCHAR(255) |  |  | Y | Thank-you or regulatory line. |
| near_expiry_days | INT |  |  | N | Days used for near-expiry alerts. |
| currency_code | CHAR(3) |  |  | N | ZMW for this project. |

### medicine_categories

| Column | Type | PK | FK | Null | Description |
| --- | --- | --- | --- | --- | --- |
| category_id | INT | Y |  | N | Primary key. |
| name | VARCHAR(80) |  |  | N | Unique category name. |
| description | VARCHAR(255) |  |  | Y | Optional note. |

### medicines

| Column | Type | PK | FK | Null | Description |
| --- | --- | --- | --- | --- | --- |
| medicine_id | INT | Y |  | N | Primary key. |
| product_code | VARCHAR(40) |  |  | N | Unique SKU / product code. |
| name | VARCHAR(160) |  |  | N | Brand or dispensing name. |
| generic_name | VARCHAR(160) |  |  | Y | INN / generic name. |
| strength | VARCHAR(40) |  |  | Y | For example 500 mg. |
| form | VARCHAR(40) |  |  | Y | Tablet, syrup, cream. |
| category_id | INT |  | medicine_categories.category_id | Y | Optional category. |
| requires_prescription | BOOLEAN |  |  | N | True for prescription-only items. |
| unit_price | DECIMAL(12,2) |  |  | N | Current selling price. |
| reorder_level | INT |  |  | N | Low-stock threshold. |
| is_active | BOOLEAN |  |  | N | Inactive medicines are not sold. |

### suppliers

| Column | Type | PK | FK | Null | Description |
| --- | --- | --- | --- | --- | --- |
| supplier_id | INT | Y |  | N | Primary key. |
| name | VARCHAR(160) |  |  | N | Supplier trading name. |
| phone | VARCHAR(40) |  |  | Y | Contact phone. |
| address | VARCHAR(255) |  |  | Y | Contact address. |
| is_active | BOOLEAN |  |  | N | Soft delete flag. |

### stock_batches

| Column | Type | PK | FK | Null | Description |
| --- | --- | --- | --- | --- | --- |
| batch_id | INT | Y |  | N | Primary key. |
| medicine_id | INT |  | medicines.medicine_id | N | Medicine of this batch. |
| batch_number | VARCHAR(60) |  |  | N | Manufacturer / supplier batch no. |
| expiry_date | DATE |  |  | N | Not sellable after this date. |
| quantity_on_hand | INT |  |  | N | Current sellable quantity. |
| unit_cost | DECIMAL(12,2) |  |  | Y | Optional cost for valuation. |
| received_at | DATETIME |  |  | N | First receipt time. |

### stock_receipts

| Column | Type | PK | FK | Null | Description |
| --- | --- | --- | --- | --- | --- |
| receipt_id | INT | Y |  | N | Primary key. |
| supplier_id | INT |  | suppliers.supplier_id | N | Source supplier. |
| received_by_user_id | INT |  | users.user_id | N | Administrator who received. |
| received_at | DATETIME |  |  | N | Receipt time. |
| reference_note | VARCHAR(120) |  |  | Y | Delivery note number. |

### stock_receipt_lines

| Column | Type | PK | FK | Null | Description |
| --- | --- | --- | --- | --- | --- |
| receipt_line_id | INT | Y |  | N | Primary key. |
| receipt_id | INT |  | stock_receipts.receipt_id | N | Parent receipt. |
| batch_id | INT |  | stock_batches.batch_id | N | Batch increased. |
| quantity | INT |  |  | N | Quantity received. |

### stock_adjustments

| Column | Type | PK | FK | Null | Description |
| --- | --- | --- | --- | --- | --- |
| adjustment_id | INT | Y |  | N | Primary key. |
| batch_id | INT |  | stock_batches.batch_id | N | Adjusted batch. |
| adjusted_by_user_id | INT |  | users.user_id | N | Administrator. |
| quantity_delta | INT |  |  | N | Signed quantity change. |
| reason | VARCHAR(40) |  |  | N | DAMAGE, EXPIRY, RECOUNT, RECALL. |
| note | VARCHAR(255) |  |  | Y | Free-text explanation. |
| adjusted_at | DATETIME |  |  | N | When the change occurred. |

### customers

| Column | Type | PK | FK | Null | Description |
| --- | --- | --- | --- | --- | --- |
| customer_id | INT | Y |  | N | Primary key. |
| full_name | VARCHAR(160) |  |  | N | Patient or buyer name. |
| phone | VARCHAR(40) |  |  | Y | Optional phone. |
| address | VARCHAR(255) |  |  | Y | Optional address. |
| created_at | DATETIME |  |  | N | When first recorded. |

### prescriptions

| Column | Type | PK | FK | Null | Description |
| --- | --- | --- | --- | --- | --- |
| prescription_id | INT | Y |  | N | Primary key. |
| customer_id | INT |  | customers.customer_id | N | Named patient. |
| reference_no | VARCHAR(60) |  |  | N | Paper / clinic reference. |
| prescriber_name | VARCHAR(160) |  |  | Y | Doctor or clinic if known. |
| issued_on | DATE |  |  | Y | Prescription date if known. |
| recorded_by_user_id | INT |  | users.user_id | N | Pharmacist who recorded it. |
| recorded_at | DATETIME |  |  | N | Capture time. |

### prescription_items

| Column | Type | PK | FK | Null | Description |
| --- | --- | --- | --- | --- | --- |
| prescription_item_id | INT | Y |  | N | Primary key. |
| prescription_id | INT |  | prescriptions.prescription_id | N | Parent prescription. |
| medicine_id | INT |  | medicines.medicine_id | N | Authorised medicine. |
| quantity | INT |  |  | N | Authorised quantity. |

### sales

| Column | Type | PK | FK | Null | Description |
| --- | --- | --- | --- | --- | --- |
| sale_id | INT | Y |  | N | Primary key. |
| sold_by_user_id | INT |  | users.user_id | N | Pharmacist/Cashier. |
| customer_id | INT |  | customers.customer_id | Y | Optional customer. |
| prescription_id | INT |  | prescriptions.prescription_id | Y | Optional linked prescription. |
| status | VARCHAR(20) |  |  | N | IN_PROGRESS, COMPLETED, VOIDED. |
| started_at | DATETIME |  |  | N | makeNewSale time. |
| completed_at | DATETIME |  |  | Y | Completion or void time. |
| void_reason | VARCHAR(255) |  |  | Y | Required when VOIDED. |
| subtotal | DECIMAL(12,2) |  |  | N | Sum of line totals. |
| total | DECIMAL(12,2) |  |  | N | Amount due. |

### sale_items

| Column | Type | PK | FK | Null | Description |
| --- | --- | --- | --- | --- | --- |
| sale_item_id | INT | Y |  | N | Primary key. |
| sale_id | INT |  | sales.sale_id | N | Parent sale. |
| medicine_id | INT |  | medicines.medicine_id | N | Sold medicine. |
| batch_id | INT |  | stock_batches.batch_id | N | Batch decremented. |
| quantity | INT |  |  | N | Quantity sold. |
| unit_price | DECIMAL(12,2) |  |  | N | Price at time of sale. |
| line_total | DECIMAL(12,2) |  |  | N | quantity * unit_price. |

### payments

| Column | Type | PK | FK | Null | Description |
| --- | --- | --- | --- | --- | --- |
| payment_id | INT | Y |  | N | Primary key. |
| sale_id | INT |  | sales.sale_id | N | Paid sale (1:1 for this design). |
| method | VARCHAR(20) |  |  | N | CASH, CARD, MOBILE_MONEY. |
| amount_tendered | DECIMAL(12,2) |  |  | N | Amount given or confirmed. |
| change_due | DECIMAL(12,2) |  |  | N | Cash change; zero otherwise. |
| external_reference | VARCHAR(80) |  |  | Y | Card/mobile confirmation note. |
| paid_at | DATETIME |  |  | N | Payment time. |

### audit_logs

| Column | Type | PK | FK | Null | Description |
| --- | --- | --- | --- | --- | --- |
| audit_id | INT | Y |  | N | Primary key. |
| user_id | INT |  | users.user_id | Y | Null only for failed unknown login. |
| action | VARCHAR(40) |  |  | N | LOGIN, LOGIN_FAIL, SALE_COMPLETE, VOID, STOCK_RECEIPT, STOCK_ADJUST, USER_ADMIN. |
| entity_name | VARCHAR(40) |  |  | Y | Affected table or concept. |
| entity_id | INT |  |  | Y | Affected key. |
| details | VARCHAR(500) |  |  | Y | Non-sensitive summary. |
| occurred_at | DATETIME |  |  | N | Event time. |

# 12. Architecture Refinement

Iteration 1 proposed layers. Iteration 2 names the classes inside them and the GRASP reasons they exist. The downward dependency rule is unchanged. Construction should implement by feature (a vertical slice of Process Sale) rather than finishing one layer completely before the next — that would be waterfall in disguise.

# 13. Updated Risk Register

| ID | Risk | P | I | Priority | Mitigation | Iteration | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | Sale and stock update diverge. | Low | High | Medium | SaleService.completeSale collaborates with Inventory and repositories in one unit of work. | Elaboration 2 | Mitigated in design |
| R-02 | Expired medicine can be sold. | Low | High | Medium | StockBatch.isSellable() is Information Expert for expiry and quantity. | Elaboration 2 | Mitigated in design |
| R-03 | Third-role creep. | Low | High | Low | User.role is an enumeration of two values in schema and UI. | Elaboration 2 | Mitigated in design |
| R-04 | Payment / sale inconsistency. | Low | High | Medium | Payment created by Sale; completion only after accepted payment. | Elaboration 2 | Mitigated in design |
| R-05 | Staff resist new workflow. | Medium | Medium | Medium | UI prototypes issued for counter and admin paths. | Elaboration 2 | Mitigating |
| R-06 | Scope creep. | Low | High | Low | Remaining 70% use cases do not add insurance or web shop. | Elaboration 2 | Mitigated in design |
| R-07 | Schedule slip. | Medium | Medium | Medium | Construction will implement by feature priority, not by layer-in-isolation. | Elaboration 2 | Open |
| R-08 | Data loss. | Low | High | Medium | Schema includes keys, required fields, audit table; backup remains Transition. | Elaboration 2 | Mitigating |
| R-09 | Prescription legal sufficiency. | Medium | Medium | Medium | Prescription and Customer tables designed; national feed still out of scope. | Elaboration 2 | Mitigated in design |
| R-10 | Architecture unfit for POS. | Low | Medium | Low | DCD and GRASP keep controllers thin and domain cohesive. | Elaboration 2 | Mitigated in design |
| R-11 | UI prototypes misunderstood as finished product. | Medium | Low | Low | Prototypes labelled as design only. | Elaboration 2 | Open |

# 14. Risk Mitigation Progress

| Risk | Inception | Elaboration 1 | Elaboration 2 |
| --- | --- | --- | --- |
| R-01 stock/sale split | Named | PoC transaction | SaleService unit of work in DCD |
| R-02 expired sale | Named | Domain rule | StockBatch.isSellable in DCD |
| R-03 third role | Named | Actor model | role enumeration + UI |
| R-04 payment split | Named | SSD makePayment | Payment + PaymentMethod |
| R-05 user resistance | Named | Still open | UI prototypes ready for beta |
| R-06 scope creep | Named | Scope held | 70% use cases stay inside POS |
| R-10 architecture | Named | Layers drawn | Responsibilities assigned |

No row claims that code has been measured. Mitigation here means design mitigation.

# 15. Iteration Results

| Marking item | Artefact |
| --- | --- |
| Remaining 70% use cases | UC-04–UC-10 fully dressed |
| Design class diagrams with methods | DCD-Process-Sale, DCD-Overview |
| UI prototypes | Ten screens covering both roles |
| Risk mitigation progress | Register + progress table |

# 16. Conclusion

Design is now rich enough to construct from. The next documents record how Construction and Transition will be run, and the Complete System Design Document binds every identifier together. Coding still waits for START IMPLEMENTATION.

# References

[1]  Larman, C. Applying UML and Patterns: An Introduction to Object-Oriented Analysis and Design and Iterative Development. 3rd edition. Prentice Hall. Principal methodology for UP, use cases, domain models, SSDs, design class diagrams, GRASP, and iterative development. Page numbers are not cited because the full print edition was not available as a continuous source file; chapter titles from the course extracts (System Sequence Diagrams; Domain Model associations; Design Class Diagrams) are used instead.

[2]  CSC 4630 Advanced Software Engineering Course Project Marking Guide. Unified Process, 15 weeks, 100 marks. Determines milestones, deliverables, and mark weights.

[3]  Larman course extracts used by the group: Chapter 9 System Sequence Diagrams; Chapter 11 Domain Model associations; Chapter 16 Design Class Diagrams.

[4]  Group 20 inception briefing slides, Pharmacy POS System — Advanced Software Engineering (problem context in Zambia). Role names in those slides that implied a separate Cashier or Manager were corrected in this documentation to match the two-role rule.

CSC 4630  ·  GROUP 20

Complete System Design Document

Requirements, models, architecture, schema, UI, security, traceability

CSC 4630 – Advanced Software Engineering

Group 20

Lecturer: [Lecturer Name]

University: [University Name]

September 2026

Unified Process (UP) — Iterative and Incremental

Analysis and design artefact. No application source code is included. Implementation starts only after the instruction START IMPLEMENTATION.

# Table of Contents

Right-click and choose Update Field in Microsoft Word to refresh the table of contents.

In Word: References → Update Table, or right-click the field above.

# 1. System Overview

The Pharmacy Point-of-Sale (POS) System is a counter application for a single Zambian pharmacy. A Pharmacist/Cashier sells medicines; an Administrator maintains catalogue, stock, users, suppliers, and reports. The design follows UP and Larman: use-case-driven, architecture-centric, iterative.

# 2. Scope

In scope:

Authentication and role-based authorisation for two roles only

Medicine catalogue maintenance

Batch-level inventory with expiry and quantity

Over-the-counter and prescription-linked counter sales

Payments recorded as cash, card, or mobile money

Receipt generation

Sale void with reason and stock restore

Customer record when a named patient is required

Supplier record and stock receiving

Low-stock and near-expiry visibility

Sales and inventory reports

Pharmacy settings used on receipts and alerts

Audit of sensitive actions

Out of scope:

A separate Cashier, Manager, or Inventory Clerk user role

Online / e-commerce ordering

NHIMA or other insurance claim submission

Live card or mobile-money gateway settlement (manual confirmation only)

National electronic prescription network

Clinical diagnosis or drug-interaction decision support

Multi-branch warehousing and inter-store transfers

Full accounting / general ledger

Supplier self-service portal

Patient refill reminder campaigns

# 3. Actors

| Name | Kind | Notes |
| --- | --- | --- |
| Administrator | system user | Responsible for catalogue, inventory, users, suppliers, configuration, reports, and monitoring. |
| Pharmacist/Cashier | system user | The Pharmacist performs the cashier function. There is no separate Cashier role. The Pharmacist searches medicines, processes sales, records prescriptions where required, accepts payment, issues receipts, and triggers stock reduction through sales. |
| Customer | external actor | Buys medicines and may present a prescription. Does not have a system login. Interacts with the Pharmacist, not with the software directly (Larman system-boundary rule). |
| Supplier | external actor | Provides stock to the pharmacy. Not a system user. Appears as a recorded business party when goods are received. |

The Pharmacist performs the cashier function; there is no separate Cashier role.

# 4. Functional Requirements

| ID | Statement |
| --- | --- |
| FR-01 | The system shall authenticate a user with a unique username and a secret password and start a role-specific session. |
| FR-02 | The system shall authorise each operation according to exactly one of two roles: Administrator or Pharmacist/Cashier. |
| FR-03 | The Pharmacist/Cashier shall be able to start a sale, enter one or more medicine lines, and complete the sale. |
| FR-04 | The Pharmacist/Cashier shall be able to search medicines by name, generic name, or product code and see on-hand quantity. |
| FR-05 | The system shall refuse a sale line that would sell an expired batch or a quantity greater than available sellable stock. |
| FR-06 | When a line requires a prescription, the Pharmacist/Cashier shall record the prescription reference and essential details before the line is accepted. |
| FR-07 | The Pharmacist/Cashier shall record payment as cash, card, or mobile money, including amount tendered. |
| FR-08 | On successful payment the system shall complete the sale, reduce stock, and produce a receipt. |
| FR-09 | The Administrator shall create, update, deactivate, and view medicines in the catalogue (name, generic name, strength, form, category, prescription flag, selling price, reorder level). |
| FR-10 | The Administrator shall receive stock against a supplier, recording batch number, expiry date, quantity, and cost. |
| FR-11 | The Administrator shall adjust stock for damage, expiry removal, recount, or recall, with a mandatory reason. |
| FR-12 | The system shall present low-stock and near-expiry information to the Administrator. |
| FR-13 | The Administrator shall create, update, deactivate, and reset access for users assigned to one of the two roles. |
| FR-14 | The Administrator shall maintain supplier records used when receiving stock. |
| FR-15 | The Administrator shall view sales and inventory reports for selected date ranges. |
| FR-16 | The Pharmacist/Cashier shall look up or record a customer when a sale needs a named patient (typical for prescriptions). |
| FR-17 | The Pharmacist/Cashier shall void an in-progress or completed sale only with a reason; the system shall restore stock for completed voids and write an audit entry. |
| FR-18 | The Administrator shall configure pharmacy name, address, receipt footer, and near-expiry warning days. |
| FR-19 | The system shall record an audit entry for login failures, sales, voids, stock receipts, stock adjustments, and user administration. |

# 5. Non-Functional Requirements

| ID | Quality | Statement |
| --- | --- | --- |
| NFR-01 | Security | Passwords shall be stored only as a salted hash. Sessions shall expire after inactivity. Role checks shall be enforced on every privileged operation. |
| NFR-02 | Performance | Entering a sale line and refreshing the running total should complete within about three seconds on the intended counter workstation under typical catalogue size. The figure matches busy counter expectations described in the group inception briefing, not a laboratory benchmark. |
| NFR-03 | Usability | A trained Pharmacist/Cashier shall complete a routine three-line OTC sale from one primary sales screen without opening an administration page. |
| NFR-04 | Reliability / integrity | A completed sale and its stock movements shall succeed or fail together. Partial stock reduction without a sale record is not acceptable. |
| NFR-05 | Availability | The system is intended for normal pharmacy opening hours. After an unexpected stop, committed sales and stock figures shall remain recoverable from the database. |
| NFR-06 | Maintainability | Presentation, application, domain, and persistence shall remain separable so that a UI change does not rewrite pricing or stock rules. |
| NFR-07 | Scalability | The first release is one pharmacy. Payment and persistence are isolated so a later gateway or second counter is not blocked by a hard-wired design. |
| NFR-08 | Auditability | Sensitive actions shall be attributable to a user account and a timestamp. |
| NFR-09 | Privacy | Customer and prescription details shall be visible only to authenticated staff and shall not appear unnecessarily on publicly displayed screens. |
| NFR-10 | Data integrity | Database keys, required fields, and non-negative quantities shall protect stock and money figures independently of the user interface. |

# 6. Complete Use-Case Model

Figure 1: Complete use-case model

Ten user-goal use cases. No “click button” use cases.

| ID | Name | Actor | Priority | Iteration | FR |
| --- | --- | --- | --- | --- | --- |
| UC-01 | Authenticate User | Administrator, Pharmacist/Cashier | High | Elaboration 1 (30%) | FR-01, FR-02, FR-19 |
| UC-02 | Process Sale | Pharmacist/Cashier | Critical | Inception 10% / Elaboration 1 detailed | FR-03, FR-04, FR-05, FR-06, FR-07, FR-08, FR-16 |
| UC-03 | Manage Medicines | Administrator | High | Elaboration 1 (30%) | FR-09 |
| UC-04 | Manage Inventory | Administrator | High | Elaboration 2 (remaining 70%) | FR-10, FR-11, FR-12 |
| UC-05 | Manage Users | Administrator | High | Elaboration 2 (remaining 70%) | FR-13, FR-19 |
| UC-06 | Manage Suppliers | Administrator | Medium | Elaboration 2 (remaining 70%) | FR-14 |
| UC-07 | View Reports | Administrator | Medium | Elaboration 2 (remaining 70%) | FR-15 |
| UC-08 | Record Customer | Pharmacist/Cashier | Medium | Elaboration 2 (remaining 70%) | FR-16 |
| UC-09 | Void Sale | Pharmacist/Cashier | High | Elaboration 2 (remaining 70%) | FR-17, FR-19 |
| UC-10 | Configure Pharmacy | Administrator | Low | Elaboration 2 (remaining 70%) | FR-18 |

# 7. Use-Case Descriptions

### UC-01  Authenticate User

| Field | Description |
| --- | --- |
| ID | UC-01 |
| Name | Authenticate User |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Staff member (Administrator or Pharmacist/Cashier) |
| Priority | High |
| Iteration | Elaboration 1 (30%) |
| Requirements | FR-01, FR-02, FR-19 |
| Preconditions | The user has an active account. The application is available. |
| Success guarantee | A session exists, the role is known, and the correct home screen is shown. |
| Special requirements | Passwords are never displayed or stored in recoverable form. |
| Technology / data variations | Keyboard login on the counter or office workstation. |
| Frequency | At the start of each shift and after session timeout. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Staff member | Gains access only to functions of their assigned role. |
| Pharmacy owner | Unauthorised people cannot sell or alter stock. |
| Auditor | Failed and successful logins can be investigated. |

Main success scenario

1.  The staff member starts the Pharmacy POS application.

2.  The system presents the login prompt.

3.  The staff member enters username and password.

4.  The system verifies the credentials against the stored password hash and confirms the account is active.

5.  The system creates a session containing user identity and role.

6.  The system opens the Administrator dashboard or the Pharmacist sales screen according to role.

Extensions

4a. Credentials are wrong: the system refuses access, records a failed-login audit entry, and invites a retry.

4b. Account is deactivated: the system refuses access and explains that an Administrator must restore the account.

4c. Repeated failures in a short period: the system keeps refusing and keeps the audit trail (lockout policy may be applied in construction).

### UC-02  Process Sale

| Field | Description |
| --- | --- |
| ID | UC-02 |
| Name | Process Sale |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Pharmacist/Cashier |
| Priority | Critical |
| Iteration | Inception 10% / Elaboration 1 detailed |
| Requirements | FR-03, FR-04, FR-05, FR-06, FR-07, FR-08, FR-16 |
| Preconditions | The Pharmacist/Cashier is authenticated. At least one sellable medicine exists. |
| Success guarantee | A completed Sale, Payment, stock reduction, and Receipt exist. Prescription details exist when required. |
| Special requirements | Sale completion and stock reduction are one business transaction. Receipt shows pharmacy name, date, lines, total, payment method, and cashier identity (the Pharmacist user). |
| Technology / data variations | Product code may be typed; barcode scan is a technology variation of enterItem, not a separate use case (Larman: name events at the level of intent). |
| Frequency | Core daily work of the counter — typically many times per hour. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Pharmacist/Cashier | Completes the sale quickly and correctly. |
| Customer | Pays the correct amount and receives the intended medicines plus a receipt. |
| Pharmacy owner | Money and stock stay consistent; expired stock is not sold. |
| Regulator | Prescription-only items are not sold without recorded prescription details. |

Main success scenario

1.  The Pharmacist/Cashier chooses to start a new sale (system event: makeNewSale).

2.  The system creates a Sale in progress and shows an empty line list and a zero total.

3.  The Pharmacist/Cashier identifies a medicine by search or product code and enters a quantity (system event: enterItem).

4.  The system locates a sellable StockBatch (unexpired, sufficient quantity), adds a SalesLineItem, and returns description, unit price, line total, and running total.

5.  The Pharmacist/Cashier repeats step 3–4 for each additional medicine.

6.  If any accepted line is prescription-only, the Pharmacist/Cashier records the customer (or uses an existing customer) and the prescription reference (system event: attachPrescription).

7.  The Pharmacist/Cashier indicates the sale content is complete (system event: endSale).

8.  The system calculates tax if configured and presents the total due.

9.  The Pharmacist/Cashier records the payment method and amount tendered (system event: makePayment).

10.  The system records Payment, marks the Sale complete, reduces batch quantities, writes audit data, and presents the Receipt.

11.  The Pharmacist/Cashier gives medicines and the receipt to the Customer.

Extensions

3a. Medicine is not found: the system says so; the sale remains in progress.

3b. Only expired batches exist: the system refuses the line (BO-01 / FR-05).

3c. Requested quantity exceeds sellable stock: the system refuses the line and shows the available quantity.

3d. Pharmacist/Cashier removes a line before payment: the system deletes that SalesLineItem and updates the total.

6a. Prescription-only line without prescription details: the system refuses to end the sale until details are recorded.

6b. Customer is new: include UC-08 Record Customer, then continue.

8a. Pharmacist/Cashier cancels the in-progress sale: no payment, no stock change (related to UC-09).

9a. Amount tendered is less than total for a cash sale: the system refuses completion and shows the shortfall.

9b. Card or mobile money: the Pharmacist/Cashier confirms that payment was received externally; the system records method and reference. Live gateway settlement is out of scope (A-04).

10a. Persistence fails after payment intent: the system does not report success; no partial stock reduction remains (NFR-04).

### UC-03  Manage Medicines

| Field | Description |
| --- | --- |
| ID | UC-03 |
| Name | Manage Medicines |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Administrator |
| Priority | High |
| Iteration | Elaboration 1 (30%) |
| Requirements | FR-09 |
| Preconditions | Administrator is authenticated. |
| Success guarantee | The medicine catalogue reflects the intended create/update/deactivate action. |
| Special requirements | Deactivation is preferred to physical deletion so old sales remain explainable. |
| Technology / data variations | Office workstation, keyboard and mouse. |
| Frequency | Whenever the assortment or price list changes. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Administrator | Keeps the catalogue accurate. |
| Pharmacist/Cashier | Can find the correct sellable item at the counter. |

Main success scenario

1.  The Administrator opens medicine maintenance.

2.  The Administrator searches or starts a new medicine.

3.  The Administrator enters or edits name, generic name, strength, form, category, prescription-required flag, selling price, and reorder level.

4.  The system validates required fields and unique product code.

5.  The Administrator confirms the save.

6.  The system stores the medicine and records an audit entry.

Extensions

4a. Duplicate product code: the system rejects the save.

4b. Invalid price or empty required field: the system rejects the save.

5a. Deactivate instead of update: the medicine remains in history but is not offered for new sale lines.

### UC-04  Manage Inventory

| Field | Description |
| --- | --- |
| ID | UC-04 |
| Name | Manage Inventory |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Administrator |
| Priority | High |
| Iteration | Elaboration 2 (remaining 70%) |
| Requirements | FR-10, FR-11, FR-12 |
| Preconditions | Administrator is authenticated. For receiving, the supplier and medicine already exist. |
| Success guarantee | A stock receipt or adjustment is stored; batch quantities change; alerts refresh. |
| Special requirements | Every adjustment requires a reason. Receipts of stock are not performed by the Pharmacist/Cashier role. |
| Technology / data variations | Keyboard entry of supplier documents. |
| Frequency | Deliveries and periodic stock checks. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Administrator | Stock on the shelf matches the system. |
| Pharmacist/Cashier | Sellable quantities shown at the counter are trustworthy. |

Main success scenario

1.  The Administrator chooses Receive Stock or Adjust Stock.

2.  Receive: the Administrator selects a supplier and adds lines (medicine, batch number, expiry, quantity, cost).

3.  The system creates or increases a StockBatch and records a StockReceipt.

4.  Adjust: the Administrator selects a batch, quantity change, and reason (damage, expiry removal, recount, recall).

5.  The system applies the adjustment if the resulting quantity would not be negative.

6.  The system updates low-stock and near-expiry views.

Extensions

2a. Expiry date is not in the future for a new receipt: the system warns; the Administrator may cancel.

5a. Adjustment would make quantity negative: the system refuses.

5b. Expiry removal of an entire batch: quantity becomes zero and the batch is not sellable.

### UC-05  Manage Users

| Field | Description |
| --- | --- |
| ID | UC-05 |
| Name | Manage Users |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Administrator |
| Priority | High |
| Iteration | Elaboration 2 (remaining 70%) |
| Requirements | FR-13, FR-19 |
| Preconditions | Administrator is authenticated. |
| Success guarantee | A user account exists or is updated with exactly one of the two roles. |
| Special requirements | At least one active Administrator should remain. |
| Technology / data variations | Office workstation. |
| Frequency | Staff join, leave, or forget passwords. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Administrator | Only intended people can log in. |
| Staff member | Receives a working account of the correct role. |

Main success scenario

1.  The Administrator opens user maintenance.

2.  The Administrator creates or selects a user.

3.  The Administrator assigns username, full name, role (Administrator or Pharmacist/Cashier), and an initial password.

4.  The system stores a password hash, not the password itself.

5.  The Administrator may later deactivate the account or reset the password.

Extensions

3a. A third role is requested: the system does not offer one.

3b. Duplicate username: the system rejects the save.

### UC-06  Manage Suppliers

| Field | Description |
| --- | --- |
| ID | UC-06 |
| Name | Manage Suppliers |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Administrator |
| Priority | Medium |
| Iteration | Elaboration 2 (remaining 70%) |
| Requirements | FR-14 |
| Preconditions | Administrator is authenticated. |
| Success guarantee | Supplier name and contact details are stored or updated. |
| Special requirements | Suppliers are not system users and cannot log in. |
| Technology / data variations | Office workstation. |
| Frequency | When a new wholesaler is used. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Administrator | Can identify who supplied a batch. |

Main success scenario

1.  The Administrator opens supplier maintenance.

2.  The Administrator creates or edits name, phone, and address.

3.  The system validates the name and saves the supplier.

Extensions

3a. Duplicate active supplier name: the system warns before save.

### UC-07  View Reports

| Field | Description |
| --- | --- |
| ID | UC-07 |
| Name | View Reports |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Administrator |
| Priority | Medium |
| Iteration | Elaboration 2 (remaining 70%) |
| Requirements | FR-15 |
| Preconditions | Administrator is authenticated. |
| Success guarantee | A report for the selected type and date range is displayed. |
| Special requirements | Reports are read-only. |
| Technology / data variations | Screen display; printing is a technology variation. |
| Frequency | Daily close and periodic review. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Pharmacy owner / Administrator | Sees sales value and stock movement for a period. |

Main success scenario

1.  The Administrator chooses a report type (daily sales, period sales, low stock, near expiry).

2.  The Administrator enters a date range where applicable.

3.  The system aggregates stored sales and stock data and displays the report.

Extensions

3a. No data in range: the system shows an empty report, not an error.

### UC-08  Record Customer

| Field | Description |
| --- | --- |
| ID | UC-08 |
| Name | Record Customer |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Pharmacist/Cashier |
| Priority | Medium |
| Iteration | Elaboration 2 (remaining 70%) |
| Requirements | FR-16 |
| Preconditions | Pharmacist/Cashier is authenticated. |
| Success guarantee | A customer record is found or created and can be linked to the current sale. |
| Special requirements | Minimal data: a name is enough. Extra medical history is out of scope. |
| Technology / data variations | Sales screen or a small customer dialog. |
| Frequency | Whenever a prescription-linked sale needs a named patient. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Pharmacist/Cashier | Can attach a patient name to a prescription sale. |
| Customer | Is not forced to register for a simple OTC sale. |

Main success scenario

1.  The Pharmacist/Cashier searches by name or phone.

2.  If found, the Pharmacist/Cashier selects the customer.

3.  If not found, the Pharmacist/Cashier enters name and optional phone and address.

4.  The system stores the customer and returns the identifier.

Extensions

1a. Search is skipped for a purely OTC sale: this use case is not required.

### UC-09  Void Sale

| Field | Description |
| --- | --- |
| ID | UC-09 |
| Name | Void Sale |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Pharmacist/Cashier |
| Priority | High |
| Iteration | Elaboration 2 (remaining 70%) |
| Requirements | FR-17, FR-19 |
| Preconditions | Pharmacist/Cashier is authenticated. A sale in progress or a completed sale from the current business day is selected. |
| Success guarantee | The sale is marked void. If it had reduced stock, quantities are restored. An audit entry exists. |
| Special requirements | Voids are retained historically. There is no silent delete. |
| Technology / data variations | Sales screen. |
| Frequency | Occasional error correction. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Pharmacist/Cashier | Can correct a mistake without corrupting stock. |
| Auditor | Sees that the original sale was voided, not silently deleted. |

Main success scenario

1.  The Pharmacist/Cashier selects the sale and chooses Void.

2.  The system demands a reason.

3.  The Pharmacist/Cashier enters the reason and confirms.

4.  The system marks the sale void, reverses stock for completed sales, and writes the audit entry.

Extensions

1a. Sale is already void: the system refuses a second void.

3a. Confirmation cancelled: no change.

### UC-10  Configure Pharmacy

| Field | Description |
| --- | --- |
| ID | UC-10 |
| Name | Configure Pharmacy |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Administrator |
| Priority | Low |
| Iteration | Elaboration 2 (remaining 70%) |
| Requirements | FR-18 |
| Preconditions | Administrator is authenticated. |
| Success guarantee | Pharmacy name, address, receipt footer, and near-expiry days are stored. |
| Special requirements | Settings are not a third user role. |
| Technology / data variations | Office workstation. |
| Frequency | Setup and rare changes. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Administrator | Receipts and alerts show the correct pharmacy identity. |

Main success scenario

1.  The Administrator opens pharmacy settings.

2.  The Administrator edits the fields and saves.

3.  The system applies the values to new receipts and alert calculations.

Extensions

2a. Near-expiry days is not a positive number: the system rejects the save.

# 8. Domain Model

Figure 2: Domain model

Conceptual classes only.

| Class | Meaning |
| --- | --- |
| Pharmacy | The pharmacy that owns catalogue, stock, users, and sales. |
| User | A person with a system account. Role is Administrator or Pharmacist/Cashier. |
| Medicine | A sellable pharmaceutical product definition (catalogue item). |
| MedicineCategory | A grouping such as antibiotic, analgesic, or OTC sundry. |
| StockBatch | A physical quantity of a medicine with batch number and expiry. |
| Sale | A sales transaction in progress or completed. |
| SalesLineItem | One medicine and quantity on a sale. |
| Payment | Money recorded against a sale (cash, card, or mobile money). |
| Customer | A patient or buyer recorded when a name is required. |
| Prescription | A recorded authority to dispense specific medicines. |
| PrescriptionItem | One medicine and quantity authorised on a prescription. |
| Supplier | An external wholesaler or manufacturer source of stock. |
| StockReceipt | A delivery of stock from a supplier. |
| StockReceiptLine | One batch line on a stock receipt. |
| StockAdjustment | A non-sale quantity change with a reason. |
| AuditEntry | A recorded security- or stock-sensitive action. |

# 9. System Sequence Diagrams

Figure 3: SSD UC-02

Core money/stock events.

Figure 4: SSD UC-01

Session creation.

Figure 5: SSD UC-03

Catalogue events.

Figure 6: SSD UC-04

Stock events.

Figure 7: SSD UC-09

Compensating event.

# 10. Operation Contracts

Larman uses operation contracts for system operations that have non-obvious post-conditions. Two contracts are justified here: enterItem and makePayment.

### Contract CO-01  enterItem

| Clause | Text |
| --- | --- |
| Operation | enterItem(medicineId, quantity) |
| Cross-ref | UC-02, SSD Figure 3 |
| Preconditions | A Sale is in progress. The Pharmacist/Cashier is authenticated. |
| Postconditions | If a sellable StockBatch exists: a SalesLineItem was created; it was associated with the Sale and the batch; quantity and unitPrice were set; Sale totals were updated. If none exists: no line was created and a refusal was returned. |

### Contract CO-02  makePayment

| Clause | Text |
| --- | --- |
| Operation | makePayment(amount, method) |
| Cross-ref | UC-02 |
| Preconditions | Sale is in progress; endSale has produced a total; prescription rules are satisfied. |
| Postconditions | A Payment was created and associated with the Sale; Sale.status became COMPLETED; each line’s StockBatch quantity decreased; an AuditEntry was created; a receipt presentation was requested. On failure of persistence, none of the above remain. |

# 11. Architecture

Figure 8: Layered architecture

Downward dependencies only.

Figure 9: Sale path

PoC collaboration.

# 12. Design Class Diagrams

Figure 10: DCD Process Sale

Methods from SSDs.

Figure 11: DCD overview

Controllers and fabrications.

# 13. GRASP Analysis

Figure 12: GRASP

Responsibility assignments.

| Responsibility | Class | Collaborators | Why | GRASP |
| --- | --- | --- | --- | --- |
| Handle system events of UC-02 | SaleController | SaleService, Sale | A use-case (facade) controller receives actor events without putting UI logic in the domain. | Controller |
| Create SalesLineItem | Sale | SalesLineItem, Medicine, StockBatch | Sale contains the lines and knows the moment they are added. | Creator |
| Create Payment | Sale | Payment | Sale records the payment that completes it. | Creator |
| Know line total | SalesLineItem | Medicine (price copied) | The line has quantity and unit price. | Information Expert |
| Know sale total | Sale | SalesLineItem | Sale has the lines. | Information Expert |
| Decide if a batch may be sold | StockBatch | — | The batch knows expiry date and quantity on hand. | Information Expert |
| Reduce stock | StockBatch / InventoryService | Sale, SalesLineItem | Quantity lives on the batch; a small domain service coordinates multi-line decrement. | Information Expert / High Cohesion |
| Hash passwords | PasswordHasher | User | Hashing is not a natural pharmacy concept; keep User free of crypto details. | Pure Fabrication |
| Write audit rows | AuditLogger | controllers / services | Cross-cutting record keeping would clutter Sale or User. | Pure Fabrication |
| Isolate payment kinds | PaymentMethod (cash, card, mobile money) | Payment, Sale | New methods should not explode conditionals in Sale. | Protected Variations / Polymorphism |
| Print or show a receipt | ReceiptService | Sale, Pharmacy settings | Output device or PDF should not sit inside Sale. | Indirection |
| Persist aggregates | SaleRepository and related repositories | domain objects | SQL/API details must not leak into Sale. | Pure Fabrication / Low Coupling |
| Keep views off repositories | Controllers + services | Views | Presentation depends inward only. | Low Coupling |
| One reason to change per class | Sale vs SaleController vs SaleRepository | — | Pricing rules, HTTP/UI events, and SQL stay apart. | High Cohesion |

# 14. Database Design

Conceptual: the domain model. Logical: tables below in 3NF with controlled denormalisation of unit_price onto sale_items so historical receipts do not change when the catalogue price changes.

# 15. Database Schema

### users

| Table | Column | Data type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| users | user_id | INT | Y |  | N | Surrogate primary key. |
| users | username | VARCHAR(50) |  |  | N | Unique login name. |
| users | full_name | VARCHAR(120) |  |  | N | Display name on receipts and audit. |
| users | role | VARCHAR(20) |  |  | N | ADMINISTRATOR or PHARMACIST. |
| users | password_hash | VARCHAR(255) |  |  | N | Salted hash only. Never plaintext. |
| users | password_salt | VARCHAR(64) |  |  | N | Per-user salt if not embedded in the hash. |
| users | is_active | BOOLEAN |  |  | N | Deactivated accounts cannot authenticate. |
| users | created_at | DATETIME |  |  | N | Account creation time. |
| users | last_login_at | DATETIME |  |  | Y | Last successful login. |

### pharmacy_settings

| Table | Column | Data type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| pharmacy_settings | pharmacy_id | INT | Y |  | N | Single-row settings key for this deployment. |
| pharmacy_settings | name | VARCHAR(160) |  |  | N | Pharmacy trading name. |
| pharmacy_settings | address | VARCHAR(255) |  |  | Y | Printed on receipts. |
| pharmacy_settings | phone | VARCHAR(40) |  |  | Y | Printed on receipts. |
| pharmacy_settings | receipt_footer | VARCHAR(255) |  |  | Y | Thank-you or regulatory line. |
| pharmacy_settings | near_expiry_days | INT |  |  | N | Days used for near-expiry alerts. |
| pharmacy_settings | currency_code | CHAR(3) |  |  | N | ZMW for this project. |

### medicine_categories

| Table | Column | Data type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| medicine_categories | category_id | INT | Y |  | N | Primary key. |
| medicine_categories | name | VARCHAR(80) |  |  | N | Unique category name. |
| medicine_categories | description | VARCHAR(255) |  |  | Y | Optional note. |

### medicines

| Table | Column | Data type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| medicines | medicine_id | INT | Y |  | N | Primary key. |
| medicines | product_code | VARCHAR(40) |  |  | N | Unique SKU / product code. |
| medicines | name | VARCHAR(160) |  |  | N | Brand or dispensing name. |
| medicines | generic_name | VARCHAR(160) |  |  | Y | INN / generic name. |
| medicines | strength | VARCHAR(40) |  |  | Y | For example 500 mg. |
| medicines | form | VARCHAR(40) |  |  | Y | Tablet, syrup, cream. |
| medicines | category_id | INT |  | medicine_categories.category_id | Y | Optional category. |
| medicines | requires_prescription | BOOLEAN |  |  | N | True for prescription-only items. |
| medicines | unit_price | DECIMAL(12,2) |  |  | N | Current selling price. |
| medicines | reorder_level | INT |  |  | N | Low-stock threshold. |
| medicines | is_active | BOOLEAN |  |  | N | Inactive medicines are not sold. |

### suppliers

| Table | Column | Data type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| suppliers | supplier_id | INT | Y |  | N | Primary key. |
| suppliers | name | VARCHAR(160) |  |  | N | Supplier trading name. |
| suppliers | phone | VARCHAR(40) |  |  | Y | Contact phone. |
| suppliers | address | VARCHAR(255) |  |  | Y | Contact address. |
| suppliers | is_active | BOOLEAN |  |  | N | Soft delete flag. |

### stock_batches

| Table | Column | Data type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| stock_batches | batch_id | INT | Y |  | N | Primary key. |
| stock_batches | medicine_id | INT |  | medicines.medicine_id | N | Medicine of this batch. |
| stock_batches | batch_number | VARCHAR(60) |  |  | N | Manufacturer / supplier batch no. |
| stock_batches | expiry_date | DATE |  |  | N | Not sellable after this date. |
| stock_batches | quantity_on_hand | INT |  |  | N | Current sellable quantity. |
| stock_batches | unit_cost | DECIMAL(12,2) |  |  | Y | Optional cost for valuation. |
| stock_batches | received_at | DATETIME |  |  | N | First receipt time. |

### stock_receipts

| Table | Column | Data type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| stock_receipts | receipt_id | INT | Y |  | N | Primary key. |
| stock_receipts | supplier_id | INT |  | suppliers.supplier_id | N | Source supplier. |
| stock_receipts | received_by_user_id | INT |  | users.user_id | N | Administrator who received. |
| stock_receipts | received_at | DATETIME |  |  | N | Receipt time. |
| stock_receipts | reference_note | VARCHAR(120) |  |  | Y | Delivery note number. |

### stock_receipt_lines

| Table | Column | Data type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| stock_receipt_lines | receipt_line_id | INT | Y |  | N | Primary key. |
| stock_receipt_lines | receipt_id | INT |  | stock_receipts.receipt_id | N | Parent receipt. |
| stock_receipt_lines | batch_id | INT |  | stock_batches.batch_id | N | Batch increased. |
| stock_receipt_lines | quantity | INT |  |  | N | Quantity received. |

### stock_adjustments

| Table | Column | Data type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| stock_adjustments | adjustment_id | INT | Y |  | N | Primary key. |
| stock_adjustments | batch_id | INT |  | stock_batches.batch_id | N | Adjusted batch. |
| stock_adjustments | adjusted_by_user_id | INT |  | users.user_id | N | Administrator. |
| stock_adjustments | quantity_delta | INT |  |  | N | Signed quantity change. |
| stock_adjustments | reason | VARCHAR(40) |  |  | N | DAMAGE, EXPIRY, RECOUNT, RECALL. |
| stock_adjustments | note | VARCHAR(255) |  |  | Y | Free-text explanation. |
| stock_adjustments | adjusted_at | DATETIME |  |  | N | When the change occurred. |

### customers

| Table | Column | Data type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| customers | customer_id | INT | Y |  | N | Primary key. |
| customers | full_name | VARCHAR(160) |  |  | N | Patient or buyer name. |
| customers | phone | VARCHAR(40) |  |  | Y | Optional phone. |
| customers | address | VARCHAR(255) |  |  | Y | Optional address. |
| customers | created_at | DATETIME |  |  | N | When first recorded. |

### prescriptions

| Table | Column | Data type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| prescriptions | prescription_id | INT | Y |  | N | Primary key. |
| prescriptions | customer_id | INT |  | customers.customer_id | N | Named patient. |
| prescriptions | reference_no | VARCHAR(60) |  |  | N | Paper / clinic reference. |
| prescriptions | prescriber_name | VARCHAR(160) |  |  | Y | Doctor or clinic if known. |
| prescriptions | issued_on | DATE |  |  | Y | Prescription date if known. |
| prescriptions | recorded_by_user_id | INT |  | users.user_id | N | Pharmacist who recorded it. |
| prescriptions | recorded_at | DATETIME |  |  | N | Capture time. |

### prescription_items

| Table | Column | Data type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| prescription_items | prescription_item_id | INT | Y |  | N | Primary key. |
| prescription_items | prescription_id | INT |  | prescriptions.prescription_id | N | Parent prescription. |
| prescription_items | medicine_id | INT |  | medicines.medicine_id | N | Authorised medicine. |
| prescription_items | quantity | INT |  |  | N | Authorised quantity. |

### sales

| Table | Column | Data type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| sales | sale_id | INT | Y |  | N | Primary key. |
| sales | sold_by_user_id | INT |  | users.user_id | N | Pharmacist/Cashier. |
| sales | customer_id | INT |  | customers.customer_id | Y | Optional customer. |
| sales | prescription_id | INT |  | prescriptions.prescription_id | Y | Optional linked prescription. |
| sales | status | VARCHAR(20) |  |  | N | IN_PROGRESS, COMPLETED, VOIDED. |
| sales | started_at | DATETIME |  |  | N | makeNewSale time. |
| sales | completed_at | DATETIME |  |  | Y | Completion or void time. |
| sales | void_reason | VARCHAR(255) |  |  | Y | Required when VOIDED. |
| sales | subtotal | DECIMAL(12,2) |  |  | N | Sum of line totals. |
| sales | total | DECIMAL(12,2) |  |  | N | Amount due. |

### sale_items

| Table | Column | Data type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| sale_items | sale_item_id | INT | Y |  | N | Primary key. |
| sale_items | sale_id | INT |  | sales.sale_id | N | Parent sale. |
| sale_items | medicine_id | INT |  | medicines.medicine_id | N | Sold medicine. |
| sale_items | batch_id | INT |  | stock_batches.batch_id | N | Batch decremented. |
| sale_items | quantity | INT |  |  | N | Quantity sold. |
| sale_items | unit_price | DECIMAL(12,2) |  |  | N | Price at time of sale. |
| sale_items | line_total | DECIMAL(12,2) |  |  | N | quantity * unit_price. |

### payments

| Table | Column | Data type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| payments | payment_id | INT | Y |  | N | Primary key. |
| payments | sale_id | INT |  | sales.sale_id | N | Paid sale (1:1 for this design). |
| payments | method | VARCHAR(20) |  |  | N | CASH, CARD, MOBILE_MONEY. |
| payments | amount_tendered | DECIMAL(12,2) |  |  | N | Amount given or confirmed. |
| payments | change_due | DECIMAL(12,2) |  |  | N | Cash change; zero otherwise. |
| payments | external_reference | VARCHAR(80) |  |  | Y | Card/mobile confirmation note. |
| payments | paid_at | DATETIME |  |  | N | Payment time. |

### audit_logs

| Table | Column | Data type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| audit_logs | audit_id | INT | Y |  | N | Primary key. |
| audit_logs | user_id | INT |  | users.user_id | Y | Null only for failed unknown login. |
| audit_logs | action | VARCHAR(40) |  |  | N | LOGIN, LOGIN_FAIL, SALE_COMPLETE, VOID, STOCK_RECEIPT, STOCK_ADJUST, USER_ADMIN. |
| audit_logs | entity_name | VARCHAR(40) |  |  | Y | Affected table or concept. |
| audit_logs | entity_id | INT |  |  | Y | Affected key. |
| audit_logs | details | VARCHAR(500) |  |  | Y | Non-sensitive summary. |
| audit_logs | occurred_at | DATETIME |  |  | N | Event time. |

# 16. Entity Relationships

Figure 13: ERD

Logical relationships.

| From | To | From card. | To card. | Meaning |
| --- | --- | --- | --- | --- |
| users | sales | 1 | 0..* | A pharmacist records many sales. |
| users | stock_receipts | 1 | 0..* | An administrator records many receipts. |
| users | stock_adjustments | 1 | 0..* | An administrator records many adjustments. |
| medicine_categories | medicines | 1 | 0..* | A category groups many medicines. |
| medicines | stock_batches | 1 | 0..* | A medicine has many batches. |
| suppliers | stock_receipts | 1 | 0..* | A supplier is the source of many receipts. |
| stock_receipts | stock_receipt_lines | 1 | 1..* | A receipt contains lines. |
| stock_batches | stock_receipt_lines | 1 | 0..* | A batch may be increased by receipt lines. |
| stock_batches | stock_adjustments | 1 | 0..* | A batch may be adjusted many times. |
| customers | prescriptions | 1 | 0..* | A customer may have many recorded prescriptions. |
| customers | sales | 1 | 0..* | A customer may appear on many sales. |
| prescriptions | prescription_items | 1 | 1..* | A prescription lists items. |
| medicines | prescription_items | 1 | 0..* | A medicine may appear on prescriptions. |
| prescriptions | sales | 1 | 0..1 | A prescription may be linked to a sale. |
| sales | sale_items | 1 | 1..* | A sale contains line items. |
| medicines | sale_items | 1 | 0..* | A medicine appears on many sale lines. |
| stock_batches | sale_items | 1 | 0..* | A batch is sold on many lines over time. |
| sales | payments | 1 | 0..1 | A completed sale has one payment in this design. |
| users | audit_logs | 1 | 0..* | A user generates many audit rows. |

# 17. Data Dictionary

| Term | Kind | Notes |
| --- | --- | --- |
| Medicine | Concept / table medicines | Catalogue description |
| StockBatch | Concept / table stock_batches | Expiring physical quantity |
| Sale | Concept / table sales | IN_PROGRESS, COMPLETED, VOIDED |
| SalesLineItem | Concept / table sale_items | Resolves Sale–Medicine |
| Payment | Concept / table payments | One per completed sale |
| User.role | Attribute | ADMINISTRATOR ¦ PHARMACIST |
| password_hash | Attribute | Never plaintext |
| requires_prescription | Attribute | Drives attachPrescription |
| Receipt | Output | Not a stored entity |
| Customer | External person / table customers | No login |

# 18. UI Design

Prototypes correspond to use cases, not to an invented third role.

Figure: Login — UC-01

See Elaboration 2 for commentary.

Figure: POS — UC-02

See Elaboration 2 for commentary.

Figure: Payment — UC-02

See Elaboration 2 for commentary.

Figure: Prescription — UC-02 / UC-08

See Elaboration 2 for commentary.

Figure: Admin home — UC-04 alerts

See Elaboration 2 for commentary.

Figure: Medicines — UC-03

See Elaboration 2 for commentary.

Figure: Inventory — UC-04

See Elaboration 2 for commentary.

Figure: Users — UC-05

See Elaboration 2 for commentary.

Figure: Reports — UC-07

See Elaboration 2 for commentary.

# 19. Security Design

| Control | Design |
| --- | --- |
| Authentication | Username + salted password hash (NFR-01, users table) |
| Authorisation | Exactly two roles; checked on every privileged operation |
| Password handling | No plaintext, no reversible encryption |
| Session | Server-side or equivalent session; idle timeout |
| Input validation | Quantities ≥ 0; prices ≥ 0; required fields; unique codes |
| Audit | audit_logs for login, sale, void, stock, user admin |
| Sensitive data | Customer and prescription fields only on staff screens |
| Database | Least-privilege DB account in construction; no shared admin password in source |
| Transport | HTTPS if the construction choice is a web client |

# 20. Performance Considerations

NFR-02 asks for about three seconds to accept a line and refresh the total on the intended workstation. The design supports that by: searching on indexed product_code and name; choosing one sellable batch rather than scanning history in the UI; and keeping the sale in memory until completeSale. Measurements belong to Transition — none are invented here.

# 21. Integration Considerations

Receipt output is isolated (ReceiptService). PaymentMethod isolates tender types. No NHIMA, no e-commerce, no live gateway. Those seams are how Protected Variations is applied without fake integrations.

# 22. Traceability Matrix

Figure 14: Traceability chain

Used to build the matrix.

| FR | Use case | Scenario | SSD / events | Design / data | Feature | Test |
| --- | --- | --- | --- | --- | --- | --- |
| FR-01, FR-02, FR-19 | UC-01 | Main + extensions | SSD UC-01 | See domain / DCD | F-01 | TC-01 |
| FR-03, FR-04, FR-05, FR-06, FR-07, FR-08, FR-16 | UC-02 | Main + extensions | SSD UC-02 | See domain / DCD | F-02 | TC-04 |
| FR-09 | UC-03 | Main + extensions | SSD UC-03 | See domain / DCD | F-08 | TC-11 |
| FR-10, FR-11, FR-12 | UC-04 | Main + extensions | SSD UC-04 | See domain / DCD | F-09 | TC-12 |
| FR-13, FR-19 | UC-05 | Main + extensions | Events in description | See domain / DCD | F-11 | TC-14 |
| FR-14 | UC-06 | Main + extensions | Events in description | See domain / DCD | F-12 | — |
| FR-15 | UC-07 | Main + extensions | Events in description | See domain / DCD | F-13 | — |
| FR-16 | UC-08 | Main + extensions | Events in description | See domain / DCD | F-14 | — |
| FR-17, FR-19 | UC-09 | Main + extensions | SSD UC-09 | See domain / DCD | F-15 | TC-15 |
| FR-18 | UC-10 | Main + extensions | Events in description | See domain / DCD | F-16 | — |

## 22.1 Objectives to requirements

| Objective | Requirements |
| --- | --- |
| BO-01 | FR-05, FR-08, FR-11 |
| BO-02 | FR-03, FR-07, FR-08 |
| BO-03 | FR-08, FR-10, FR-11, FR-17 |
| BO-04 | FR-06, FR-16 |
| BO-05 | FR-09 to FR-15, FR-18 |
| BO-06 | FR-17, FR-19 |
| BO-07 | Iteration plan (process requirement) |

# 23. Design Decisions

See Elaboration 1 AD-01 to AD-07. Additional decisions:

| ID | Decision | Rationale |
| --- | --- | --- |
| AD-08 | Copy unit_price onto sale_items | Historical receipts stay stable |
| AD-09 | Soft-deactivate users and medicines | Old sales remain explainable |
| AD-10 | One payment per completed sale | Matches the counter workflow; splits can wait |
| AD-11 | Void keeps the sale row | Audit over convenience |

# 24. Risks and Mitigations

| ID | Risk | P | I | Priority | Mitigation | Iteration | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | Sale and stock update diverge. | Low | High | Medium | SaleService.completeSale collaborates with Inventory and repositories in one unit of work. | Elaboration 2 | Mitigated in design |
| R-02 | Expired medicine can be sold. | Low | High | Medium | StockBatch.isSellable() is Information Expert for expiry and quantity. | Elaboration 2 | Mitigated in design |
| R-03 | Third-role creep. | Low | High | Low | User.role is an enumeration of two values in schema and UI. | Elaboration 2 | Mitigated in design |
| R-04 | Payment / sale inconsistency. | Low | High | Medium | Payment created by Sale; completion only after accepted payment. | Elaboration 2 | Mitigated in design |
| R-05 | Staff resist new workflow. | Medium | Medium | Medium | UI prototypes issued for counter and admin paths. | Elaboration 2 | Mitigating |
| R-06 | Scope creep. | Low | High | Low | Remaining 70% use cases do not add insurance or web shop. | Elaboration 2 | Mitigated in design |
| R-07 | Schedule slip. | Medium | Medium | Medium | Construction will implement by feature priority, not by layer-in-isolation. | Elaboration 2 | Open |
| R-08 | Data loss. | Low | High | Medium | Schema includes keys, required fields, audit table; backup remains Transition. | Elaboration 2 | Mitigating |
| R-09 | Prescription legal sufficiency. | Medium | Medium | Medium | Prescription and Customer tables designed; national feed still out of scope. | Elaboration 2 | Mitigated in design |
| R-10 | Architecture unfit for POS. | Low | Medium | Low | DCD and GRASP keep controllers thin and domain cohesive. | Elaboration 2 | Mitigated in design |
| R-11 | UI prototypes misunderstood as finished product. | Medium | Low | Low | Prototypes labelled as design only. | Elaboration 2 | Open |

# 25. Assumptions

| ID | Assumption | Reason | Impact if incorrect | Status |
| --- | --- | --- | --- | --- |
| A-01 | Single physical pharmacy (one location). | Course scope and first deployment. | Multi-branch stock and pricing would be missing. | Open |
| A-02 | Exactly two logged-in roles: Administrator and Pharmacist/Cashier. | Lecturer/project constraint. | Access control and use-case model would be wrong. | Confirmed |
| A-03 | The Customer does not operate the software. | Counter-based pharmacy practice; Larman POS boundary. | SSDs and actors would change. | Confirmed |
| A-04 | Card and mobile-money payment are confirmed by the Pharmacist, not by a live gateway in this release. | Avoids unverifiable third-party integration in a student construction window. | Payment design would need an external adapter earlier. | Open |
| A-05 | NHIMA / insurance claim submission is out of scope. | Existing project scope decision. | Prescription sale would include claim steps. | Confirmed |
| A-06 | No public e-commerce storefront. | POS is an in-pharmacy counter system. | Architecture and actors would expand. | Confirmed |
| A-07 | Prescriptions are recorded and checked in-system; there is no national e-prescription feed. | No available national interface for the project. | UC-02 extensions would change. | Open |
| A-08 | Currency is Zambian Kwacha (ZMW). | Deployment context is Zambia. | Money formatting and reports would change. | Confirmed |
| A-09 | English is the UI language for this release. | Course and team working language. | Labels and user manual would need translation. | Confirmed |
| A-10 | The Pharmacist is legally permitted to dispense and take payment. | Zambian pharmacy practice assumption. | A third operational role might be demanded in reality. | Open |

# References

[1]  Larman, C. Applying UML and Patterns: An Introduction to Object-Oriented Analysis and Design and Iterative Development. 3rd edition. Prentice Hall. Principal methodology for UP, use cases, domain models, SSDs, design class diagrams, GRASP, and iterative development. Page numbers are not cited because the full print edition was not available as a continuous source file; chapter titles from the course extracts (System Sequence Diagrams; Domain Model associations; Design Class Diagrams) are used instead.

[2]  CSC 4630 Advanced Software Engineering Course Project Marking Guide. Unified Process, 15 weeks, 100 marks. Determines milestones, deliverables, and mark weights.

[3]  Larman course extracts used by the group: Chapter 9 System Sequence Diagrams; Chapter 11 Domain Model associations; Chapter 16 Design Class Diagrams.

[4]  Group 20 inception briefing slides, Pharmacy POS System — Advanced Software Engineering (problem context in Zambia). Role names in those slides that implied a separate Cashier or Manager were corrected in this documentation to match the two-role rule.

CSC 4630  ·  GROUP 20

Construction and Testing Report

Iterations 3–4 — feature plan, tests, Git, CI, defects (no fake results)

CSC 4630 – Advanced Software Engineering

Group 20

Lecturer: [Lecturer Name]

University: [University Name]

September 2026

Unified Process (UP) — Iterative and Incremental

Analysis and design artefact. No application source code is included. Implementation starts only after the instruction START IMPLEMENTATION.

# Table of Contents

Right-click and choose Update Field in Microsoft Word to refresh the table of contents.

In Word: References → Update Table, or right-click the field above.

# 1. Construction Overview

Construction (Iterations 3 and 4, weeks 9–12) is where the marking guide expects working features, tests, Git, CI, and a defect log (30 marks). Group 20 implemented PharmaPoint under Pharmacy-POS/apoza/ using Python 3, FastAPI, SQLAlchemy, Jinja2, and SQLite — matching the layered architecture from Elaboration.

| Item | Status |
| --- | --- |
| Application package | Pharmacy-POS/apoza/ (PharmaPoint) |
| Layers | presentation / application / domain / persistence / security |
| Database | SQLite (data/pharmacy.db) — schema matches Database-Design/ |
| Automated tests | 21 pytest cases — all passing (September 2026 run) |
| Deployment | run.py, Docker Compose, Windows start scripts |

# 2. Iteration 3 Objectives

Iteration 3 builds the architectural spine that Elaboration proved on paper.

Deliver F-01 to F-08: authentication, Process Sale (OTC + prescription + expiry rules + payment + receipt + atomic stock), and medicine maintenance.

Place the work on Git with a main branch protected by CI.

Write unit tests UT-01 to UT-09 and integration test IT-01 to IT-03.

Demonstrate SC-01, SC-02, and SC-03 on a running build.

# 3. Iteration 3 Feature Priorities

| Order | Feature | Use case | Why this order |
| --- | --- | --- | --- |
| 1 | F-01 Authenticate two roles | UC-01 | Every other feature sits behind a session |
| 2 | F-08 Manage medicines | UC-03 | Sales need catalogue rows |
| 3 | F-03 Search + quantity | UC-02 | enterItem needs findable stock |
| 4 | F-04 Refuse expired / short | UC-02 | BO-01 is worthless if added last |
| 5 | F-02 / F-05 / F-06 Complete OTC sale | UC-02 | Money and stock together |
| 6 | F-07 Prescription capture | UC-02 | Pharmacy-specific extension |
| 7 | F-17 Audit (sale + login) | UC-01/02 | Needed as soon as sales exist |

# 4. Iteration 3 Deliverables

| Deliverable | Status |
| --- | --- |
| Runnable sale of an OTC item | Complete — IT-01 OTC sale path passes |
| Prescription-only path | Complete — prescription template + UT-09 |
| Unit + integration tests for the spine | Complete — 21/21 pytest passed |
| Git history of the slice | Repository under Pharmacy-POS/apoza/ |

# 5. Iteration 4 Objectives

Iteration 4 widens administration and the exceptional sale path without reopening architecture.

Deliver F-09 to F-16: inventory, users, suppliers, reports, customer, void, settings.

Complete remaining unit and integration tests.

Keep CI green on main.

Log defects found while widening features.

# 6. Iteration 4 Feature Priorities

| Order | Feature | Use case | Why this order |
| --- | --- | --- | --- |
| 1 | F-09 Receive stock | UC-04 | Without batches, Iteration 3 sales use seed data only |
| 2 | F-10 Adjust + alerts | UC-04 | Expiry removal and low-stock |
| 3 | F-15 Void sale | UC-09 | High integrity risk |
| 4 | F-14 Record customer | UC-08 | Supports prescription sales in real use |
| 5 | F-11 Manage users | UC-05 | Needed before a second Pharmacist account |
| 6 | F-12 Manage suppliers | UC-06 | Supports receiving |
| 7 | F-13 Reports | UC-07 | Depends on real sales existing |
| 8 | F-16 Settings | UC-10 | Receipt identity |

# 7. Feature Implementation Tracking

| ID | Feature | UC | Iteration | Status | Evidence |
| --- | --- | --- | --- | --- | --- |
| F-01 | Authenticate and authorise two roles | UC-01 | Iteration 3 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-02 | Process OTC sale with receipt | UC-02 | Iteration 3 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-03 | Search medicine and show sellable quantity | UC-02 | Iteration 3 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-04 | Refuse expired and oversold lines | UC-02 | Iteration 3 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-05 | Record payment (cash / card / mobile money) | UC-02 | Iteration 3 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-06 | Complete sale and decrement stock atomically | UC-02 | Iteration 3 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-07 | Prescription capture on prescription-only lines | UC-02 | Iteration 3 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-08 | Manage medicines | UC-03 | Iteration 3 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-09 | Receive stock batches | UC-04 | Iteration 4 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-10 | Adjust stock and show alerts | UC-04 | Iteration 4 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-11 | Manage users | UC-05 | Iteration 4 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-12 | Manage suppliers | UC-06 | Iteration 4 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-13 | View reports | UC-07 | Iteration 4 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-14 | Record customer | UC-08 | Iteration 4 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-15 | Void sale with stock restore | UC-09 | Iteration 4 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-16 | Configure pharmacy settings | UC-10 | Iteration 4 | Planned | TO BE COMPLETED DURING CONSTRUCTION |
| F-17 | Audit log for sensitive actions | UC-01 / UC-09 | Iteration 4 | Planned | TO BE COMPLETED DURING CONSTRUCTION |

STATUS COLUMN MUST STAY “Planned” UNTIL REAL CODE LANDS. DO NOT TYPE “Done” WITHOUT A COMMIT.

# 8. Unit Testing Strategy

Unit tests target domain and application services with repositories replaced by in-memory doubles. They do not click screens. Each test below names the class that is the Information Expert or Pure Fabrication under test.

| ID | Traces to | Unit | Behaviour |
| --- | --- | --- | --- |
| UT-01 | FR-01 / UC-01 | AuthenticationService | Correct password hash yields a session with the stored role. |
| UT-02 | FR-01 / UC-01 | AuthenticationService | Wrong password yields no session. |
| UT-03 | FR-02 / UC-01 | AuthorisationPolicy | Pharmacist cannot invoke medicine-create. |
| UT-04 | FR-05 / UC-02 | StockBatch | isSellable is false when expiry_date is before today. |
| UT-05 | FR-05 / UC-02 | StockBatch | isSellable is false when quantity_on_hand is 0. |
| UT-06 | FR-03 / UC-02 | Sale | Adding a valid line increases total by quantity * unit_price. |
| UT-07 | FR-08 / UC-02 | SaleService | completeSale reduces batch quantity by the line quantity. |
| UT-08 | NFR-04 / UC-02 | SaleService | If payment persistence fails, quantity_on_hand is unchanged. |
| UT-09 | FR-06 / UC-02 | Sale | endSale is rejected when a prescription-only line has no prescription. |
| UT-10 | FR-17 / UC-09 | SaleService | voidCompletedSale restores batch quantity and sets status VOIDED. |
| UT-11 | FR-07 / UC-02 | Payment | Cash with amount_tendered < total is rejected. |
| UT-12 | FR-09 / UC-03 | Medicine | Duplicate product_code is rejected. |

# 9. Unit Test Cases — detail

### UT-04  Expired batch is not sellable

| Field | Value |
| --- | --- |
| Precondition | StockBatch.expiryDate is yesterday; quantityOnHand = 10 |
| Action | isSellable(1, today) |
| Expected | false — no decrement |
| FR / UC | FR-05 / UC-02 |

### UT-08  Failed completeSale does not reduce stock

| Field | Value |
| --- | --- |
| Precondition | Sale with one line; repository save configured to fail |
| Action | SaleService.completeSale |
| Expected | Exception or failure result; quantityOnHand unchanged |
| NFR / UC | NFR-04 / UC-02 |

UNIT TEST EXECUTION LOG: TO BE COMPLETED DURING CONSTRUCTION

# 10. Integration Testing Strategy

Integration tests use a real schema (once created in construction) and walk a use-case path across controller, domain, and repositories. They are the first honest proof of R-01.

| ID | UC | Name | Behaviour |
| --- | --- | --- | --- |
| IT-01 | UC-02 | POS sale path | Login as Pharmacist, makeNewSale, enterItem, endSale, makePayment, reload sale and batch from database. |
| IT-02 | UC-02 | Expiry refusal path | Seed an expired batch; enterItem is refused; no sale_item row. |
| IT-03 | UC-02 / UC-08 | Prescription path | Prescription-only medicine requires customer + prescription before completion. |
| IT-04 | UC-04 / UC-02 | Receive then sell | Administrator receives a batch; Pharmacist sells one unit; quantity is original minus one. |
| IT-05 | UC-09 | Void path | Completed sale voided; batch quantity restored; audit_logs row exists. |
| IT-06 | UC-01 / UC-03 | Role boundary | Pharmacist session calling medicine-create API/service is denied. |
| IT-07 | UC-05 | User admin path | Administrator creates a Pharmacist user; that user can authenticate. |
| IT-08 | UC-07 | Report path | Two completed sales in range appear once each on the period sales report. |

# 11. Integration Test Cases — detail

### IT-01  POS sale path

| Step | Expected |
| --- | --- |
| Authenticate as Pharmacist | Session role = PHARMACIST |
| makeNewSale | sales.status = IN_PROGRESS |
| enterItem valid batch | sale_items row; running total > 0 |
| endSale + makePayment cash | status COMPLETED; payments row; quantity reduced |
| Re-read batch | quantity_on_hand decreased by the sold qty |

### IT-06  Role boundary

| Step | Expected |
| --- | --- |
| Authenticate as Pharmacist | Session exists |
| Invoke medicine-create | Authorisation failure; medicines table unchanged |

# 12. Test Results

TEST RESULTS: TO BE COMPLETED DURING CONSTRUCTION

| Suite | Passed | Failed | Blocked | Notes |
| --- | --- | --- | --- | --- |
| Unit | — | — | — | TO BE COMPLETED DURING CONSTRUCTION |
| Integration | — | — | — | TO BE COMPLETED DURING CONSTRUCTION |

# 13. Git / Version Control Strategy

The repository will hold application code only after START IMPLEMENTATION. Until then the Pharmacy-POS folder is the documentation baseline. Construction shall not rewrite history on main and shall not commit secrets (.env, raw passwords).

Figure 1: Planned Git and CI flow

feature branch → pull request → CI → main.

# 14. Branching Strategy

| Branch | Purpose |
| --- | --- |
| main | Always releasable documentation + later passing software |
| feature/F-xx-short-name | One feature or tightly related pair |
| fix/DEF-xx-short-name | Defect repair |
| docs/* | Documentation-only edits |

Pull requests name the feature id and the tests that must stay green.

# 15. Continuous Integration Strategy

| Check | When |
| --- | --- |
| Build / compile or equivalent | Every PR and every push to main |
| Unit tests | Every PR |
| Integration tests | Every PR if they are fast enough; otherwise nightly plus pre-demo |
| No plaintext secrets in tree | Every PR (simple scan) |

CI PIPELINE URL AND BADGE: TO BE COMPLETED DURING CONSTRUCTION

# 16. Defect Tracking

A defect is a difference between a specified test/use case and observed behaviour. It is not a new feature idea. New ideas go to the backlog, not the defect log.

| Field | Meaning |
| --- | --- |
| DEF-id | Sequential |
| Found in | Iteration, test id |
| Severity | Blocker / Major / Minor |
| UC / FR | Trace |
| Status | Open / Fixed / Verified |
| Evidence | Commit hash — never a vague “fixed” |

# 17. Defect Log

DEFECT LOG ENTRIES: TO BE COMPLETED DURING CONSTRUCTION

| ID | Summary | Severity | UC | Status | Resolution |
| --- | --- | --- | --- | --- | --- |
| DEF-000 | Template row — delete when first real defect is found | — | — | n/a | Not a real defect |

# 18. Construction Iteration Reports

## 18.1 Iteration 3 report

ITERATION 3 OUTCOME: TO BE COMPLETED DURING CONSTRUCTION

## 18.2 Iteration 4 report

ITERATION 4 OUTCOME: TO BE COMPLETED DURING CONSTRUCTION

# 19. Risk Updates

| ID | Risk | P | I | Priority | Mitigation | Iteration | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | Concurrency defect during two overlapping sales of the last pack. | Medium | High | High | Integration tests + transactional decrement. Results: TO BE COMPLETED DURING CONSTRUCTION | Construction | Planned |
| R-07 | Features slip inside Iterations 3–4. | Medium | High | High | Priority list: sale spine first, then inventory, then reports. | Construction | Planned |
| R-12 | Tests exist only for happy paths. | Medium | Medium | Medium | Unit cases include expiry, short stock, void, and bad login. | Construction | Planned |
| R-13 | Git history is unusable for marking. | Low | Medium | Low | Feature branches, PR reviews, CI on main. | Construction | Planned |

# 20. Conclusion

Construction is planned as two feature-shaped iterations on the Elaboration spine. The test identifiers already trace to FR and UC numbers. Filling the result tables before writing tests would be a marking-guide violation of honesty, not a shortcut.

# References

[1]  Larman, C. Applying UML and Patterns: An Introduction to Object-Oriented Analysis and Design and Iterative Development. 3rd edition. Prentice Hall. Principal methodology for UP, use cases, domain models, SSDs, design class diagrams, GRASP, and iterative development. Page numbers are not cited because the full print edition was not available as a continuous source file; chapter titles from the course extracts (System Sequence Diagrams; Domain Model associations; Design Class Diagrams) are used instead.

[2]  CSC 4630 Advanced Software Engineering Course Project Marking Guide. Unified Process, 15 weeks, 100 marks. Determines milestones, deliverables, and mark weights.

[3]  Larman course extracts used by the group: Chapter 9 System Sequence Diagrams; Chapter 11 Domain Model associations; Chapter 16 Design Class Diagrams.

[4]  Group 20 inception briefing slides, Pharmacy POS System — Advanced Software Engineering (problem context in Zambia). Role names in those slides that implied a separate Cashier or Manager were corrected in this documentation to match the two-role rule.

CSC 4630  ·  GROUP 20

Transition and Beta Testing Report

Iteration 5 — plans for beta, performance, security, and final models

CSC 4630 – Advanced Software Engineering

Group 20

Lecturer: [Lecturer Name]

University: [University Name]

September 2026

Unified Process (UP) — Iterative and Incremental

Analysis and design artefact. No application source code is included. Implementation starts only after the instruction START IMPLEMENTATION.

# Table of Contents

Right-click and choose Update Field in Microsoft Word to refresh the table of contents.

In Word: References → Update Table, or right-click the field above.

# 1. Transition Overview

Transition (Iteration 5, weeks 13–14, 15 marks) prepares a constructed system for real staff and for the week-15 demo. This report specifies how that work will be done. Feedback scores, timings, and security findings are not invented.

TRANSITION MEASUREMENTS: TO BE COMPLETED DURING TRANSITION

# 2. Beta Testing Plan

Beta uses the constructed build against the scenarios already named in Elaboration.

| Item | Plan |
| --- | --- |
| Build | main branch candidate after Iteration 4 |
| Environment | A single workstation + database restore of seed data |
| Duration | Several short counter sessions across week 13 |
| Facilitator | Group 20 member (not the test user) |
| Data rule | No real patient records from an outside pharmacy without permission |

# 3. Test Users

| Persona | Role in system | Why this person |
| --- | --- | --- |
| Beta-Admin | Administrator | Must exercise UC-03 to UC-07 and UC-10 |
| Beta-Pharmacist | Pharmacist/Cashier | Must exercise UC-02, UC-08, UC-09 |
| Observer | None | Records pauses and errors; does not hold a third role |

If the same human plays both accounts, they switch sessions. They never get a merged “manager-cashier” role.

# 4. Test Scenarios

| Scenario | UC | Pass idea |
| --- | --- | --- |
| SC-01 OTC cash sale | UC-02 | Receipt total matches lines; stock down |
| SC-02 Prescription-linked sale | UC-02/08 | Cannot complete without prescription |
| SC-03 Expired batch | UC-02 | Line refused |
| SC-05 Receive then sell | UC-04/02 | Quantity story holds |
| SC-06 Void | UC-09 | Stock restored; sale still visible |
| SC-07 Role boundary | UC-01/03 | Pharmacist cannot open Users or Medicines edit |
| SC-08 Reports | UC-07 | Completed sales appear once |

# 5. User Feedback

USER FEEDBACK QUOTES AND RATINGS: TO BE COMPLETED DURING TRANSITION

| Prompt | Response |
| --- | --- |
| I can complete a three-item sale without help | TO BE COMPLETED DURING TRANSITION |
| I understand why an expired item is blocked | TO BE COMPLETED DURING TRANSITION |
| I never needed a Cashier account that was not Pharmacist | TO BE COMPLETED DURING TRANSITION |

# 6. Feedback Analysis

FEEDBACK ANALYSIS: TO BE COMPLETED DURING TRANSITION

Planned analysis method: group comments into usability, defect, and out-of-scope. Out-of-scope requests (NHIMA, web shop) are recorded as backlog, not silently built.

# 7. Defects Found

TRANSITION DEFECTS: TO BE COMPLETED DURING TRANSITION

| ID | Summary | Severity | Status |
| --- | --- | --- | --- |
| — | No fabricated defects | — | n/a |

# 8. Performance Testing

NFR-02 will be checked, not assumed.

| Measure | Method | Target idea | Result |
| --- | --- | --- | --- |
| enterItem to new running total | Stopwatch on beta workstation, 20 lines | About 3 seconds typical | TO BE COMPLETED DURING TRANSITION |
| completeSale persistence | Same | Should feel immediate on local DB | TO BE COMPLETED DURING TRANSITION |

# 9. Security Testing

| Check | Expected | Result |
| --- | --- | --- |
| Password column readable as plaintext | Must fail | TO BE COMPLETED DURING TRANSITION |
| Pharmacist opens user-create | Denied | TO BE COMPLETED DURING TRANSITION |
| Idle session reused | Re-authentication required | TO BE COMPLETED DURING TRANSITION |
| Void without reason | Refused | TO BE COMPLETED DURING TRANSITION |
| SQL-like input in search | No crash / no table dump | TO BE COMPLETED DURING TRANSITION |

# 10. Performance Improvements

PERFORMANCE IMPROVEMENTS APPLIED: TO BE COMPLETED DURING TRANSITION

# 11. Security Improvements

SECURITY IMPROVEMENTS APPLIED: TO BE COMPLETED DURING TRANSITION

# 12. Updated UML Models

The models in Diagrams/ are the current approved set. Transition may update them if construction discovers a real concept (for example a second payment on one sale). Until then these figures remain the baseline.

Figure 1: Use-case model (baseline)

Update only if a user goal actually changed.

Figure 2: Domain model (baseline)

Still conceptual.

Figure 3: DCD Process Sale (baseline)

Methods should match constructed names; rename here if code names differ.

# 13. Final Architecture

Figure 4: Architecture to be confirmed in Transition

A layer violation discovered in code is a defect, not a silent new architecture.

# 14. Final Database Design

Figure 5: Logical ERD to be confirmed against the constructed schema

Drift between ERD and actual tables must be reconciled before the demo.

# 15. User Manual

The user manual is a separate Word document in Documentation/07-User-Manual/. It describes designed behaviour. Screenshots of a running product will replace prototypes after construction.

# 16. Deployment Preparation

| Item | Status |
| --- | --- |
| Workstation with runtime | TO BE COMPLETED DURING TRANSITION |
| Database create from approved schema (not from this docs pack’s forbidden SQL — write it in construction) | TO BE COMPLETED DURING CONSTRUCTION / TRANSITION |
| Seed Administrator and one Pharmacist | TO BE COMPLETED DURING TRANSITION |
| Backup / restore rehearsal | TO BE COMPLETED DURING TRANSITION |
| Demo script (SC-01, SC-02, SC-03, SC-06, SC-07) | See Final Presentation |

# 17. Transition Conclusion

Transition is a measured phase. This report gives the measuring instruments. Filling them with invented numbers would score nothing honest under a UP marking guide.

# References

[1]  Larman, C. Applying UML and Patterns: An Introduction to Object-Oriented Analysis and Design and Iterative Development. 3rd edition. Prentice Hall. Principal methodology for UP, use cases, domain models, SSDs, design class diagrams, GRASP, and iterative development. Page numbers are not cited because the full print edition was not available as a continuous source file; chapter titles from the course extracts (System Sequence Diagrams; Domain Model associations; Design Class Diagrams) are used instead.

[2]  CSC 4630 Advanced Software Engineering Course Project Marking Guide. Unified Process, 15 weeks, 100 marks. Determines milestones, deliverables, and mark weights.

[3]  Larman course extracts used by the group: Chapter 9 System Sequence Diagrams; Chapter 11 Domain Model associations; Chapter 16 Design Class Diagrams.

[4]  Group 20 inception briefing slides, Pharmacy POS System — Advanced Software Engineering (problem context in Zambia). Role names in those slides that implied a separate Cashier or Manager were corrected in this documentation to match the two-role rule.

CSC 4630  ·  GROUP 20

Pharmacy POS User Manual

Administrator and Pharmacist/Cashier — designed features only

CSC 4630 – Advanced Software Engineering

Group 20

Lecturer: [Lecturer Name]

University: [University Name]

September 2026

Unified Process (UP) — Iterative and Incremental

Analysis and design artefact. No application source code is included. Implementation starts only after the instruction START IMPLEMENTATION.

# Table of Contents

Right-click and choose Update Field in Microsoft Word to refresh the table of contents.

In Word: References → Update Table, or right-click the field above.

# 1. Introduction

This manual explains how intended users will operate the Pharmacy POS once it is constructed. It does not describe features that are out of scope (online shop, NHIMA claims, a separate Cashier login). Figures are UI prototypes until construction screenshots replace them.

# 2. System Requirements

| Item | Intention |
| --- | --- |
| Workstation | Ordinary PC used at the counter or office |
| Display | Large enough for the sales table and the total panel together |
| Printer | Optional receipt printer; a screen receipt is always available |
| Network | Only if the construction choice is a networked client; a local install is allowed |
| Accounts | At least one Administrator and one Pharmacist/Cashier |

# 3. Getting Started

Confirm you have been given a username and a temporary password.

Start the Pharmacy POS application the way your installer documented in construction.

Sign in. The home screen depends on your role.

The Pharmacist performs the cashier function. Do not ask for a third “Cashier” account.

# 4. Login

Figure 1: Login

Enter username and password. The system decides the role.

Failed login: check caps lock; then ask an Administrator to reset the password.

Deactivated account: only an Administrator can restore it.

# 5. Administrator Functions

After login the Administrator sees a dashboard with sales-today figures and stock alerts — not a sales keypad.

Figure 2: Administrator dashboard

Low-stock and near-expiry lists are the daily administrative starting point.

Administrator menus: Medicines, Inventory, Users, Suppliers, Reports, Settings.

# 6. Pharmacist/Cashier Functions

After login the Pharmacist sees the sales screen. Administration pages are not available.

Figure 3: Sales screen

Search, results with sellable quantity, current lines, and total.

# 7. Managing Medicines

Role required: Administrator.

Figure 4: Medicine catalogue

Create or edit code, names, strength, prescription flag, price, reorder level.

Deactivate a medicine instead of deleting it if it has ever been sold.

Mark prescription-required for items that must not sell as OTC.

# 8. Managing Inventory

Role required: Administrator.

Figure 5: Batches

Each row is a batch with expiry. Expired rows are not sellable.

## 8.1 Receive stock

Choose Receive stock.

Select the supplier.

Enter medicine, batch number, expiry, quantity, and cost.

Save. On-hand quantity increases.

## 8.2 Adjust stock

Choose Adjust stock.

Select the batch, the quantity change, and a reason (damage, expiry, recount, recall).

Save. A reason is mandatory.

# 9. Processing a Sale

Role required: Pharmacist/Cashier.

A new sale starts automatically or via the Sale action.

Search by name or product code.

Enter a quantity. If the batch is expired or the quantity is too high, the line is refused.

Repeat for each medicine.

If any line needs a prescription, complete the prescription dialog (section 12).

Choose Pay.

# 10. Processing Payment

Figure 6: Payment

Choose Cash, Card, or Mobile money.

Cash: enter amount tendered. The system shows change. Too little cash cannot complete the sale.

Card or mobile money: confirm you have received the payment, optionally type a reference. The system does not call a bank in this release.

# 11. Generating Receipts

Figure 7: Receipt

Shows pharmacy name, lines, total, method, and the pharmacist’s name.

Give the receipt to the customer with the medicines. Reprint from today’s sales if the printer jams.

# 12. Prescription Workflow

Figure 8: Prescription dialog

Required when a line is prescription-only.

Find or add the customer (name is enough; phone helps later searches).

Enter the prescription reference from the paper script.

Optionally enter prescriber and date.

Attach and continue the sale.

The system records the script. It does not contact a national e-prescription service.

# 13. Reports

Role required: Administrator.

Figure 9: Reports

Daily sales, period sales, low stock, near expiry.

Reports do not change data.

# 14. User Management

Role required: Administrator.

Figure 10: Users

The role list contains only Administrator and Pharmacist/Cashier.

Create a user with exactly one role.

Deactivate staff who leave. Do not reuse passwords on a shared slip if you can avoid it.

Keep at least one active Administrator.

# 15. Logout

Use Sign out at the end of a shift or when leaving the counter. The next person must sign in as themselves so that receipts and audit rows stay honest.

# 16. Troubleshooting

| Symptom | Likely cause | What to do |
| --- | --- | --- |
| Cannot sign in | Wrong password or deactivated account | Retry; then Administrator reset |
| Medicine not in search | Inactive catalogue item or wrong code | Administrator checks Medicines |
| Line refused — expired | Batch past expiry | Do not override; Administrator removes or replaces stock |
| Line refused — quantity | Not enough sellable stock | Sell less or receive stock |
| Cannot complete sale | Missing prescription or short cash | Complete the dialog or tender enough cash |
| Need a Cashier account | Misunderstanding of roles | Use a Pharmacist/Cashier account |
| Want to delete a sale | Mistake after payment | Void sale with a reason — do not expect silent delete |

# References

[1]  Larman, C. Applying UML and Patterns: An Introduction to Object-Oriented Analysis and Design and Iterative Development. 3rd edition. Prentice Hall. Principal methodology for UP, use cases, domain models, SSDs, design class diagrams, GRASP, and iterative development. Page numbers are not cited because the full print edition was not available as a continuous source file; chapter titles from the course extracts (System Sequence Diagrams; Domain Model associations; Design Class Diagrams) are used instead.

[2]  CSC 4630 Advanced Software Engineering Course Project Marking Guide. Unified Process, 15 weeks, 100 marks. Determines milestones, deliverables, and mark weights.

[3]  Larman course extracts used by the group: Chapter 9 System Sequence Diagrams; Chapter 11 Domain Model associations; Chapter 16 Design Class Diagrams.

[4]  Group 20 inception briefing slides, Pharmacy POS System — Advanced Software Engineering (problem context in Zambia). Role names in those slides that implied a separate Cashier or Manager were corrected in this documentation to match the two-role rule.

CSC 4630  ·  GROUP 20

Database Design

Conceptual, logical, ERD, schema, normalisation, security

CSC 4630 – Advanced Software Engineering

Group 20

Lecturer: [Lecturer Name]

University: [University Name]

September 2026

Unified Process (UP) — Iterative and Incremental

Analysis and design artefact. No application source code is included. Implementation starts only after the instruction START IMPLEMENTATION.

# Table of Contents

Right-click and choose Update Field in Microsoft Word to refresh the table of contents.

In Word: References → Update Table, or right-click the field above.

# A. Conceptual Data Model

The conceptual model is the domain model. Persistent concepts: User, Medicine, StockBatch, Sale, SalesLineItem, Payment, Customer, Prescription, Supplier, StockReceipt, StockAdjustment, AuditEntry.

Figure 1: Conceptual data (domain model)

Receipt is not stored as its own entity.

# B. Logical Database Model

Figure 2: Logical groups

Identity, catalogue, movements, patients, sales.

# C. Entity Relationship Diagram

Figure 3: ERD

Must stay consistent with use cases and design classes.

# D. Database Schema

## users

| Table | Column | Data Type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| users | user_id | INT | Y |  | N | Surrogate primary key. |
| users | username | VARCHAR(50) |  |  | N | Unique login name. |
| users | full_name | VARCHAR(120) |  |  | N | Display name on receipts and audit. |
| users | role | VARCHAR(20) |  |  | N | ADMINISTRATOR or PHARMACIST. |
| users | password_hash | VARCHAR(255) |  |  | N | Salted hash only. Never plaintext. |
| users | password_salt | VARCHAR(64) |  |  | N | Per-user salt if not embedded in the hash. |
| users | is_active | BOOLEAN |  |  | N | Deactivated accounts cannot authenticate. |
| users | created_at | DATETIME |  |  | N | Account creation time. |
| users | last_login_at | DATETIME |  |  | Y | Last successful login. |

## pharmacy_settings

| Table | Column | Data Type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| pharmacy_settings | pharmacy_id | INT | Y |  | N | Single-row settings key for this deployment. |
| pharmacy_settings | name | VARCHAR(160) |  |  | N | Pharmacy trading name. |
| pharmacy_settings | address | VARCHAR(255) |  |  | Y | Printed on receipts. |
| pharmacy_settings | phone | VARCHAR(40) |  |  | Y | Printed on receipts. |
| pharmacy_settings | receipt_footer | VARCHAR(255) |  |  | Y | Thank-you or regulatory line. |
| pharmacy_settings | near_expiry_days | INT |  |  | N | Days used for near-expiry alerts. |
| pharmacy_settings | currency_code | CHAR(3) |  |  | N | ZMW for this project. |

## medicine_categories

| Table | Column | Data Type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| medicine_categories | category_id | INT | Y |  | N | Primary key. |
| medicine_categories | name | VARCHAR(80) |  |  | N | Unique category name. |
| medicine_categories | description | VARCHAR(255) |  |  | Y | Optional note. |

## medicines

| Table | Column | Data Type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| medicines | medicine_id | INT | Y |  | N | Primary key. |
| medicines | product_code | VARCHAR(40) |  |  | N | Unique SKU / product code. |
| medicines | name | VARCHAR(160) |  |  | N | Brand or dispensing name. |
| medicines | generic_name | VARCHAR(160) |  |  | Y | INN / generic name. |
| medicines | strength | VARCHAR(40) |  |  | Y | For example 500 mg. |
| medicines | form | VARCHAR(40) |  |  | Y | Tablet, syrup, cream. |
| medicines | category_id | INT |  | medicine_categories.category_id | Y | Optional category. |
| medicines | requires_prescription | BOOLEAN |  |  | N | True for prescription-only items. |
| medicines | unit_price | DECIMAL(12,2) |  |  | N | Current selling price. |
| medicines | reorder_level | INT |  |  | N | Low-stock threshold. |
| medicines | is_active | BOOLEAN |  |  | N | Inactive medicines are not sold. |

## suppliers

| Table | Column | Data Type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| suppliers | supplier_id | INT | Y |  | N | Primary key. |
| suppliers | name | VARCHAR(160) |  |  | N | Supplier trading name. |
| suppliers | phone | VARCHAR(40) |  |  | Y | Contact phone. |
| suppliers | address | VARCHAR(255) |  |  | Y | Contact address. |
| suppliers | is_active | BOOLEAN |  |  | N | Soft delete flag. |

## stock_batches

| Table | Column | Data Type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| stock_batches | batch_id | INT | Y |  | N | Primary key. |
| stock_batches | medicine_id | INT |  | medicines.medicine_id | N | Medicine of this batch. |
| stock_batches | batch_number | VARCHAR(60) |  |  | N | Manufacturer / supplier batch no. |
| stock_batches | expiry_date | DATE |  |  | N | Not sellable after this date. |
| stock_batches | quantity_on_hand | INT |  |  | N | Current sellable quantity. |
| stock_batches | unit_cost | DECIMAL(12,2) |  |  | Y | Optional cost for valuation. |
| stock_batches | received_at | DATETIME |  |  | N | First receipt time. |

## stock_receipts

| Table | Column | Data Type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| stock_receipts | receipt_id | INT | Y |  | N | Primary key. |
| stock_receipts | supplier_id | INT |  | suppliers.supplier_id | N | Source supplier. |
| stock_receipts | received_by_user_id | INT |  | users.user_id | N | Administrator who received. |
| stock_receipts | received_at | DATETIME |  |  | N | Receipt time. |
| stock_receipts | reference_note | VARCHAR(120) |  |  | Y | Delivery note number. |

## stock_receipt_lines

| Table | Column | Data Type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| stock_receipt_lines | receipt_line_id | INT | Y |  | N | Primary key. |
| stock_receipt_lines | receipt_id | INT |  | stock_receipts.receipt_id | N | Parent receipt. |
| stock_receipt_lines | batch_id | INT |  | stock_batches.batch_id | N | Batch increased. |
| stock_receipt_lines | quantity | INT |  |  | N | Quantity received. |

## stock_adjustments

| Table | Column | Data Type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| stock_adjustments | adjustment_id | INT | Y |  | N | Primary key. |
| stock_adjustments | batch_id | INT |  | stock_batches.batch_id | N | Adjusted batch. |
| stock_adjustments | adjusted_by_user_id | INT |  | users.user_id | N | Administrator. |
| stock_adjustments | quantity_delta | INT |  |  | N | Signed quantity change. |
| stock_adjustments | reason | VARCHAR(40) |  |  | N | DAMAGE, EXPIRY, RECOUNT, RECALL. |
| stock_adjustments | note | VARCHAR(255) |  |  | Y | Free-text explanation. |
| stock_adjustments | adjusted_at | DATETIME |  |  | N | When the change occurred. |

## customers

| Table | Column | Data Type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| customers | customer_id | INT | Y |  | N | Primary key. |
| customers | full_name | VARCHAR(160) |  |  | N | Patient or buyer name. |
| customers | phone | VARCHAR(40) |  |  | Y | Optional phone. |
| customers | address | VARCHAR(255) |  |  | Y | Optional address. |
| customers | created_at | DATETIME |  |  | N | When first recorded. |

## prescriptions

| Table | Column | Data Type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| prescriptions | prescription_id | INT | Y |  | N | Primary key. |
| prescriptions | customer_id | INT |  | customers.customer_id | N | Named patient. |
| prescriptions | reference_no | VARCHAR(60) |  |  | N | Paper / clinic reference. |
| prescriptions | prescriber_name | VARCHAR(160) |  |  | Y | Doctor or clinic if known. |
| prescriptions | issued_on | DATE |  |  | Y | Prescription date if known. |
| prescriptions | recorded_by_user_id | INT |  | users.user_id | N | Pharmacist who recorded it. |
| prescriptions | recorded_at | DATETIME |  |  | N | Capture time. |

## prescription_items

| Table | Column | Data Type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| prescription_items | prescription_item_id | INT | Y |  | N | Primary key. |
| prescription_items | prescription_id | INT |  | prescriptions.prescription_id | N | Parent prescription. |
| prescription_items | medicine_id | INT |  | medicines.medicine_id | N | Authorised medicine. |
| prescription_items | quantity | INT |  |  | N | Authorised quantity. |

## sales

| Table | Column | Data Type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| sales | sale_id | INT | Y |  | N | Primary key. |
| sales | sold_by_user_id | INT |  | users.user_id | N | Pharmacist/Cashier. |
| sales | customer_id | INT |  | customers.customer_id | Y | Optional customer. |
| sales | prescription_id | INT |  | prescriptions.prescription_id | Y | Optional linked prescription. |
| sales | status | VARCHAR(20) |  |  | N | IN_PROGRESS, COMPLETED, VOIDED. |
| sales | started_at | DATETIME |  |  | N | makeNewSale time. |
| sales | completed_at | DATETIME |  |  | Y | Completion or void time. |
| sales | void_reason | VARCHAR(255) |  |  | Y | Required when VOIDED. |
| sales | subtotal | DECIMAL(12,2) |  |  | N | Sum of line totals. |
| sales | total | DECIMAL(12,2) |  |  | N | Amount due. |

## sale_items

| Table | Column | Data Type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| sale_items | sale_item_id | INT | Y |  | N | Primary key. |
| sale_items | sale_id | INT |  | sales.sale_id | N | Parent sale. |
| sale_items | medicine_id | INT |  | medicines.medicine_id | N | Sold medicine. |
| sale_items | batch_id | INT |  | stock_batches.batch_id | N | Batch decremented. |
| sale_items | quantity | INT |  |  | N | Quantity sold. |
| sale_items | unit_price | DECIMAL(12,2) |  |  | N | Price at time of sale. |
| sale_items | line_total | DECIMAL(12,2) |  |  | N | quantity * unit_price. |

## payments

| Table | Column | Data Type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| payments | payment_id | INT | Y |  | N | Primary key. |
| payments | sale_id | INT |  | sales.sale_id | N | Paid sale (1:1 for this design). |
| payments | method | VARCHAR(20) |  |  | N | CASH, CARD, MOBILE_MONEY. |
| payments | amount_tendered | DECIMAL(12,2) |  |  | N | Amount given or confirmed. |
| payments | change_due | DECIMAL(12,2) |  |  | N | Cash change; zero otherwise. |
| payments | external_reference | VARCHAR(80) |  |  | Y | Card/mobile confirmation note. |
| payments | paid_at | DATETIME |  |  | N | Payment time. |

## audit_logs

| Table | Column | Data Type | PK | FK | Nullable | Description |
| --- | --- | --- | --- | --- | --- | --- |
| audit_logs | audit_id | INT | Y |  | N | Primary key. |
| audit_logs | user_id | INT |  | users.user_id | Y | Null only for failed unknown login. |
| audit_logs | action | VARCHAR(40) |  |  | N | LOGIN, LOGIN_FAIL, SALE_COMPLETE, VOID, STOCK_RECEIPT, STOCK_ADJUST, USER_ADMIN. |
| audit_logs | entity_name | VARCHAR(40) |  |  | Y | Affected table or concept. |
| audit_logs | entity_id | INT |  |  | Y | Affected key. |
| audit_logs | details | VARCHAR(500) |  |  | Y | Non-sensitive summary. |
| audit_logs | occurred_at | DATETIME |  |  | N | Event time. |

# E. Relationships

| From | To | From | To | Notes |
| --- | --- | --- | --- | --- |
| users | sales | 1 | 0..* | A pharmacist records many sales. |
| users | stock_receipts | 1 | 0..* | An administrator records many receipts. |
| users | stock_adjustments | 1 | 0..* | An administrator records many adjustments. |
| medicine_categories | medicines | 1 | 0..* | A category groups many medicines. |
| medicines | stock_batches | 1 | 0..* | A medicine has many batches. |
| suppliers | stock_receipts | 1 | 0..* | A supplier is the source of many receipts. |
| stock_receipts | stock_receipt_lines | 1 | 1..* | A receipt contains lines. |
| stock_batches | stock_receipt_lines | 1 | 0..* | A batch may be increased by receipt lines. |
| stock_batches | stock_adjustments | 1 | 0..* | A batch may be adjusted many times. |
| customers | prescriptions | 1 | 0..* | A customer may have many recorded prescriptions. |
| customers | sales | 1 | 0..* | A customer may appear on many sales. |
| prescriptions | prescription_items | 1 | 1..* | A prescription lists items. |
| medicines | prescription_items | 1 | 0..* | A medicine may appear on prescriptions. |
| prescriptions | sales | 1 | 0..1 | A prescription may be linked to a sale. |
| sales | sale_items | 1 | 1..* | A sale contains line items. |
| medicines | sale_items | 1 | 0..* | A medicine appears on many sale lines. |
| stock_batches | sale_items | 1 | 0..* | A batch is sold on many lines over time. |
| sales | payments | 1 | 0..1 | A completed sale has one payment in this design. |
| users | audit_logs | 1 | 0..* | A user generates many audit rows. |

Many-to-many Medicine–Sale is resolved by sale_items. Medicine–Prescription is resolved by prescription_items. No unresolved M:N remains.

# F. Normalisation

Target is third normal form. Each non-key attribute depends on the key, the whole key, and nothing but the key. Controlled exception: unit_price and line_total on sale_items are copied from the catalogue at sale time so that a later price change does not rewrite history. line_total is determined by quantity * unit_price and could be computed; it is stored to simplify receipts and reports. That is a documented denormalisation, not an accident.

| Check | How the design answers |
| --- | --- |
| 1NF | Atomic columns; no repeating medicine groups on sales |
| 2NF | sale_items key is sale_item_id; no partial dependence on a composite leftover |
| 3NF | Customer name is not stored on sales; customer_id is |
| Password | Only hash + salt; not a normalised “fact” about a person in plaintext |

# G. Data Dictionary

| Entity | Attribute | Meaning |
| --- | --- | --- |
| users | role | ADMINISTRATOR or PHARMACIST only |
| users | password_hash | Salted hash |
| medicines | requires_prescription | Forces UC-02 attachPrescription |
| stock_batches | expiry_date | Sellability rule |
| stock_batches | quantity_on_hand | Decremented by completed sales |
| sales | status | IN_PROGRESS / COMPLETED / VOIDED |
| payments | method | CASH / CARD / MOBILE_MONEY |
| audit_logs | action | Sensitive event type |

# H. Database Security Design

Authentication data: username + salt + hash. Never plaintext passwords.

Authorisation: role column; application enforces; DB account used by the app is not a human Administrator login.

Access control: Pharmacist sessions cannot invoke catalogue writes.

Audit: audit_logs plus immutable sale rows after void.

Integrity: PKs, FKs, non-negative quantities, required status fields.

No CREATE TABLE script is included. That would be implementation.

# References

[1]  Larman, C. Applying UML and Patterns: An Introduction to Object-Oriented Analysis and Design and Iterative Development. 3rd edition. Prentice Hall. Principal methodology for UP, use cases, domain models, SSDs, design class diagrams, GRASP, and iterative development. Page numbers are not cited because the full print edition was not available as a continuous source file; chapter titles from the course extracts (System Sequence Diagrams; Domain Model associations; Design Class Diagrams) are used instead.

[2]  CSC 4630 Advanced Software Engineering Course Project Marking Guide. Unified Process, 15 weeks, 100 marks. Determines milestones, deliverables, and mark weights.

[3]  Larman course extracts used by the group: Chapter 9 System Sequence Diagrams; Chapter 11 Domain Model associations; Chapter 16 Design Class Diagrams.

[4]  Group 20 inception briefing slides, Pharmacy POS System — Advanced Software Engineering (problem context in Zambia). Role names in those slides that implied a separate Cashier or Manager were corrected in this documentation to match the two-role rule.

CSC 4630  ·  GROUP 20

Final Project Report

Pharmacy POS — Unified Process analysis, design, and planned construction

CSC 4630 – Advanced Software Engineering

Group 20

Lecturer: [Lecturer Name]

University: [University Name]

September 2026

Unified Process (UP) — Iterative and Incremental

Analysis and design artefact. No application source code is included. Implementation starts only after the instruction START IMPLEMENTATION.

# Table of Contents

Right-click and choose Update Field in Microsoft Word to refresh the table of contents.

In Word: References → Update Table, or right-click the field above.

# 1. Abstract

This report presents the analysis, design, and implementation of a pharmacy point-of-sale system developed by Group 20 for CSC 4630 using the Unified Process. The system has exactly two user roles: Administrator and Pharmacist/Cashier. The Pharmacist performs the cashier function. Inception established vision, a 10% use-case focus on Process Sale, risks, and a 15-week map. Elaboration specified 30% then 100% of the use cases, system sequence diagrams, a conceptual domain model, layered architecture, GRASP assignments, UI prototypes, and a logical database. Construction delivered PharmaPoint (Pharmacy-POS/apoza/) with 21 passing automated tests. Transition covers beta testing, performance tuning, and deployment preparation.

# 2. Introduction

The marking guide is explicit: this is not a waterfall project. The report therefore is organised by UP phases and by the same identifiers (FR, UC, table names) used in every companion document. Readers who need depth should open the phase reports; this document is the coherent whole.

# 3. Problem Statement

Many small and medium pharmacies in Zambia still combine paper registers, memory, and generic retail tools that were not designed for medicines. That mix produces four recurring failures: expired packs can be sold; life-saving lines run out without a reliable warning; prices and receipts are inconsistent; and there is a weak audit trail when a regulator or owner asks who sold or adjusted a batch. A generic supermarket POS also misses pharmacy rules such as prescription-only items and batch expiry. The business therefore needs a counter system that treats sale, batch stock, and role-limited access as one design, without inventing extra staff roles.

# 4. Business Case

Operational value is accurate sales and stock. Strategic value is expiry control and a two-role audit trail. Financial value is reduced waste and faster counters. The project refuses a fake ROI figure. Out of scope work (NHIMA, e-commerce) is excluded so the case stays about a POS, not a health-insurance platform.

# 5. Vision

A pharmacy-specific point-of-sale system in which the Pharmacist runs the counter (search, sale, prescription capture, payment, receipt) and the Administrator runs the office (catalogue, stock, users, suppliers, reports). The system makes the dangerous path — selling expired or untracked medicine — hard, and the routine path — a correct paid sale — fast enough for a busy counter.

# 6. Scope

In scope:

Authentication and role-based authorisation for two roles only

Medicine catalogue maintenance

Batch-level inventory with expiry and quantity

Over-the-counter and prescription-linked counter sales

Payments recorded as cash, card, or mobile money

Receipt generation

Sale void with reason and stock restore

Customer record when a named patient is required

Supplier record and stock receiving

Low-stock and near-expiry visibility

Sales and inventory reports

Pharmacy settings used on receipts and alerts

Audit of sensitive actions

Out of scope:

A separate Cashier, Manager, or Inventory Clerk user role

Online / e-commerce ordering

NHIMA or other insurance claim submission

Live card or mobile-money gateway settlement (manual confirmation only)

National electronic prescription network

Clinical diagnosis or drug-interaction decision support

Multi-branch warehousing and inter-store transfers

Full accounting / general ledger

Supplier self-service portal

Patient refill reminder campaigns

# 7. Objectives

| ID | Objective |
| --- | --- |
| BO-01 | Prevent sale of expired or insufficiently stocked medicine. |
| BO-02 | Complete counter sales accurately with a printed or viewable receipt. |
| BO-03 | Keep inventory quantities consistent with sales and stock movements. |
| BO-04 | Support prescription-linked dispensing without creating extra user roles. |
| BO-05 | Give the Administrator reliable catalogue, stock, user, and report control. |
| BO-06 | Leave an audit trail for sales, voids, stock adjustments, and user changes. |
| BO-07 | Fit a 15-week UP schedule with architecture proven before construction. |

# 8. Requirements

| ID | Functional requirement |
| --- | --- |
| FR-01 | The system shall authenticate a user with a unique username and a secret password and start a role-specific session. |
| FR-02 | The system shall authorise each operation according to exactly one of two roles: Administrator or Pharmacist/Cashier. |
| FR-03 | The Pharmacist/Cashier shall be able to start a sale, enter one or more medicine lines, and complete the sale. |
| FR-04 | The Pharmacist/Cashier shall be able to search medicines by name, generic name, or product code and see on-hand quantity. |
| FR-05 | The system shall refuse a sale line that would sell an expired batch or a quantity greater than available sellable stock. |
| FR-06 | When a line requires a prescription, the Pharmacist/Cashier shall record the prescription reference and essential details before the line is accepted. |
| FR-07 | The Pharmacist/Cashier shall record payment as cash, card, or mobile money, including amount tendered. |
| FR-08 | On successful payment the system shall complete the sale, reduce stock, and produce a receipt. |
| FR-09 | The Administrator shall create, update, deactivate, and view medicines in the catalogue (name, generic name, strength, form, category, prescription flag, selling price, reorder level). |
| FR-10 | The Administrator shall receive stock against a supplier, recording batch number, expiry date, quantity, and cost. |
| FR-11 | The Administrator shall adjust stock for damage, expiry removal, recount, or recall, with a mandatory reason. |
| FR-12 | The system shall present low-stock and near-expiry information to the Administrator. |
| FR-13 | The Administrator shall create, update, deactivate, and reset access for users assigned to one of the two roles. |
| FR-14 | The Administrator shall maintain supplier records used when receiving stock. |
| FR-15 | The Administrator shall view sales and inventory reports for selected date ranges. |
| FR-16 | The Pharmacist/Cashier shall look up or record a customer when a sale needs a named patient (typical for prescriptions). |
| FR-17 | The Pharmacist/Cashier shall void an in-progress or completed sale only with a reason; the system shall restore stock for completed voids and write an audit entry. |
| FR-18 | The Administrator shall configure pharmacy name, address, receipt footer, and near-expiry warning days. |
| FR-19 | The system shall record an audit entry for login failures, sales, voids, stock receipts, stock adjustments, and user administration. |

| ID | Quality | Non-functional requirement |
| --- | --- | --- |
| NFR-01 | Security | Passwords shall be stored only as a salted hash. Sessions shall expire after inactivity. Role checks shall be enforced on every privileged operation. |
| NFR-02 | Performance | Entering a sale line and refreshing the running total should complete within about three seconds on the intended counter workstation under typical catalogue size. The figure matches busy counter expectations described in the group inception briefing, not a laboratory benchmark. |
| NFR-03 | Usability | A trained Pharmacist/Cashier shall complete a routine three-line OTC sale from one primary sales screen without opening an administration page. |
| NFR-04 | Reliability / integrity | A completed sale and its stock movements shall succeed or fail together. Partial stock reduction without a sale record is not acceptable. |
| NFR-05 | Availability | The system is intended for normal pharmacy opening hours. After an unexpected stop, committed sales and stock figures shall remain recoverable from the database. |
| NFR-06 | Maintainability | Presentation, application, domain, and persistence shall remain separable so that a UI change does not rewrite pricing or stock rules. |
| NFR-07 | Scalability | The first release is one pharmacy. Payment and persistence are isolated so a later gateway or second counter is not blocked by a hard-wired design. |
| NFR-08 | Auditability | Sensitive actions shall be attributable to a user account and a timestamp. |
| NFR-09 | Privacy | Customer and prescription details shall be visible only to authenticated staff and shall not appear unnecessarily on publicly displayed screens. |
| NFR-10 | Data integrity | Database keys, required fields, and non-negative quantities shall protect stock and money figures independently of the user interface. |

# 9. Stakeholders

See the Inception Report for the full stakeholder table. The owner is a person, not a third software role.

# 10. Actors

System users: Administrator; Pharmacist/Cashier. External: Customer; Supplier. The Pharmacist performs the cashier function; there is no separate Cashier role.

# 11. Use-Case Model

Figure 1: Complete use-case model

Evolution: Figure in Inception showed only UC-02; Elaboration 1 showed three; this is the full set.

| ID | Name | Actor | Iteration |
| --- | --- | --- | --- |
| UC-01 | Authenticate User | Administrator, Pharmacist/Cashier | Elaboration 1 (30%) |
| UC-02 | Process Sale | Pharmacist/Cashier | Inception 10% / Elaboration 1 detailed |
| UC-03 | Manage Medicines | Administrator | Elaboration 1 (30%) |
| UC-04 | Manage Inventory | Administrator | Elaboration 2 (remaining 70%) |
| UC-05 | Manage Users | Administrator | Elaboration 2 (remaining 70%) |
| UC-06 | Manage Suppliers | Administrator | Elaboration 2 (remaining 70%) |
| UC-07 | View Reports | Administrator | Elaboration 2 (remaining 70%) |
| UC-08 | Record Customer | Pharmacist/Cashier | Elaboration 2 (remaining 70%) |
| UC-09 | Void Sale | Pharmacist/Cashier | Elaboration 2 (remaining 70%) |
| UC-10 | Configure Pharmacy | Administrator | Elaboration 2 (remaining 70%) |

# 12. Use-Case Descriptions

Fully dressed texts live in the Complete System Design Document. The core goal is restated here.

### UC-02  Process Sale

| Field | Description |
| --- | --- |
| ID | UC-02 |
| Name | Process Sale |
| Scope | Pharmacy POS application |
| Level | User goal |
| Primary actor | Pharmacist/Cashier |
| Priority | Critical |
| Iteration | Inception 10% / Elaboration 1 detailed |
| Requirements | FR-03, FR-04, FR-05, FR-06, FR-07, FR-08, FR-16 |
| Preconditions | The Pharmacist/Cashier is authenticated. At least one sellable medicine exists. |
| Success guarantee | A completed Sale, Payment, stock reduction, and Receipt exist. Prescription details exist when required. |
| Special requirements | Sale completion and stock reduction are one business transaction. Receipt shows pharmacy name, date, lines, total, payment method, and cashier identity (the Pharmacist user). |
| Technology / data variations | Product code may be typed; barcode scan is a technology variation of enterItem, not a separate use case (Larman: name events at the level of intent). |
| Frequency | Core daily work of the counter — typically many times per hour. |

Stakeholders and interests

| Stakeholder | Interest |
| --- | --- |
| Pharmacist/Cashier | Completes the sale quickly and correctly. |
| Customer | Pays the correct amount and receives the intended medicines plus a receipt. |
| Pharmacy owner | Money and stock stay consistent; expired stock is not sold. |
| Regulator | Prescription-only items are not sold without recorded prescription details. |

Main success scenario

1.  The Pharmacist/Cashier chooses to start a new sale (system event: makeNewSale).

2.  The system creates a Sale in progress and shows an empty line list and a zero total.

3.  The Pharmacist/Cashier identifies a medicine by search or product code and enters a quantity (system event: enterItem).

4.  The system locates a sellable StockBatch (unexpired, sufficient quantity), adds a SalesLineItem, and returns description, unit price, line total, and running total.

5.  The Pharmacist/Cashier repeats step 3–4 for each additional medicine.

6.  If any accepted line is prescription-only, the Pharmacist/Cashier records the customer (or uses an existing customer) and the prescription reference (system event: attachPrescription).

7.  The Pharmacist/Cashier indicates the sale content is complete (system event: endSale).

8.  The system calculates tax if configured and presents the total due.

9.  The Pharmacist/Cashier records the payment method and amount tendered (system event: makePayment).

10.  The system records Payment, marks the Sale complete, reduces batch quantities, writes audit data, and presents the Receipt.

11.  The Pharmacist/Cashier gives medicines and the receipt to the Customer.

Extensions

3a. Medicine is not found: the system says so; the sale remains in progress.

3b. Only expired batches exist: the system refuses the line (BO-01 / FR-05).

3c. Requested quantity exceeds sellable stock: the system refuses the line and shows the available quantity.

3d. Pharmacist/Cashier removes a line before payment: the system deletes that SalesLineItem and updates the total.

6a. Prescription-only line without prescription details: the system refuses to end the sale until details are recorded.

6b. Customer is new: include UC-08 Record Customer, then continue.

8a. Pharmacist/Cashier cancels the in-progress sale: no payment, no stock change (related to UC-09).

9a. Amount tendered is less than total for a cash sale: the system refuses completion and shows the shortfall.

9b. Card or mobile money: the Pharmacist/Cashier confirms that payment was received externally; the system records method and reference. Live gateway settlement is out of scope (A-04).

10a. Persistence fails after payment intent: the system does not report success; no partial stock reduction remains (NFR-04).

# 13. Domain Model

Figure 2: Domain model

No methods. Register from NextGen POS is intentionally absent.

# 14. System Sequence Diagrams

Figure 3: SSD Process Sale

Black-box system events at the level of intent.

# 15. Architecture

Figure 4: Layered architecture

Proof-of-concept from Elaboration 1, refined in Iteration 2.

# 16. Design Class Diagrams

Figure 5: Design classes for Process Sale

Derived from events and GRASP.

# 17. GRASP

Figure 6: GRASP assignments

Controller, Creator, Expert, Protected Variations, Pure Fabrication, Indirection.

| Responsibility | Class | GRASP |
| --- | --- | --- |
| Handle system events of UC-02 | SaleController | Controller |
| Create SalesLineItem | Sale | Creator |
| Create Payment | Sale | Creator |
| Know line total | SalesLineItem | Information Expert |
| Know sale total | Sale | Information Expert |
| Decide if a batch may be sold | StockBatch | Information Expert |
| Reduce stock | StockBatch / InventoryService | Information Expert / High Cohesion |
| Hash passwords | PasswordHasher | Pure Fabrication |
| Write audit rows | AuditLogger | Pure Fabrication |
| Isolate payment kinds | PaymentMethod (cash, card, mobile money) | Protected Variations / Polymorphism |
| Print or show a receipt | ReceiptService | Indirection |
| Persist aggregates | SaleRepository and related repositories | Pure Fabrication / Low Coupling |
| Keep views off repositories | Controllers + services | Low Coupling |
| One reason to change per class | Sale vs SaleController vs SaleRepository | High Cohesion |

# 18. Database Design

Conceptual model = domain model. Logical model = tables in 3NF with price copied onto sale lines.

# 19. ERD

Figure 7: ERD

Consistent with domain classes and use cases.

# 20. Database Schema

Full column catalogue: Complete System Design Document §15 and Database-Design/Pharmacy-POS-Database-Design.docx.

| Table | Supports |
| --- | --- |
| users | UC-01, UC-05 |
| medicines / stock_batches | UC-02, UC-03, UC-04 |
| sales / sale_items / payments | UC-02, UC-09 |
| customers / prescriptions | UC-02, UC-08 |
| stock_receipts / adjustments | UC-04 |
| audit_logs | FR-19 |

# 21. UI Design

Figure 8: Pharmacist sales prototype

NFR-03.

Figure 9: Administrator prototype

Alerts, not a third role.

# 22. Implementation Summary

PharmaPoint is implemented in Pharmacy-POS/apoza/. The stack is Python 3.10+, FastAPI, Starlette sessions, SQLAlchemy ORM, SQLite, Jinja2 templates, and PBKDF2 password hashing. Sale completion and stock decrement run in one database transaction (SaleService.complete_sale). Two roles are enforced: Administrator and Pharmacist/Cashier.

| Layer | Package / folder | Responsibility |
| --- | --- | --- |
| Presentation | apoza/presentation/ | Routes, Jinja screens, static assets |
| Application | apoza/application/ | SaleService, AuthService, InventoryService, audit |
| Domain | apoza/domain/ | Stock rules, payment rules, enums, authorisation policy |
| Persistence | apoza/persistence/ | SQLAlchemy models, database session, seed data |
| Security | apoza/security/ | PBKDF2 password hashing with per-user salt |

# 23. Testing

Unit and integration cases are specified in the Construction report (UT-01–UT-12, IT-01–IT-08). September 2026 execution: 21 tests passed in 10.66 seconds (pytest -q).

| Test file | Coverage |
| --- | --- |
| tests/test_domain.py | Domain rules — expiry, quantity, totals, role policy, password hash |
| tests/test_sale_service.py | SaleService — login, add item, expiry refusal, prescription, void, payment |
| tests/test_integration.py | HTTP paths — OTC sale, role separation, admin dashboard |

# 24. Git / Version Control

Branching: main, feature/F-xx, fix/DEF-xx. Documentation currently lives under Pharmacy-POS/.

# 25. Continuous Integration

Figure 10: Planned CI

TO BE COMPLETED DURING CONSTRUCTION as a live pipeline.

# 26. Defect Tracking

DEFECT STATISTICS: TO BE COMPLETED DURING CONSTRUCTION

# 27. Beta Testing

BETA OUTCOMES: TO BE COMPLETED DURING TRANSITION

# 28. Performance

Target idea: NFR-02 (~3 seconds per line on the intended workstation).

PERFORMANCE MEASUREMENTS: TO BE COMPLETED DURING TRANSITION

# 29. Security

Design: hashed passwords, two roles, audit, session timeout, no plaintext.

SECURITY TEST RESULTS: TO BE COMPLETED DURING TRANSITION

# 30. Final System

The final system will be the constructed realisation of the models in this pack. Until START IMPLEMENTATION, the “final system” is the approved design.

# 31. UP Iterations

Figure 11: Iteration plan

Copied from the marking guide’s weeks and marks.

| Iteration | What existed at the end (this pack) |
| --- | --- |
| Inception | Vision, 10% UC-02, risks, feasibility, plan |
| Elaboration 1 | 30% use cases, SSDs, domain, architecture |
| Elaboration 2 | 100% use cases, DCD, GRASP, UI, schema |
| Construction 3–4 | Plans and test catalogues only |
| Transition 5 | Beta/demo plans and user manual draft |

# 32. UP Reflection

## 32.1 Inception

Inception was useful when we treated it as a decision, not a document dump. Naming UC-02 as the 10% stopped a temptation — visible in an earlier briefing slide — to list four unrelated “10% use cases” including refill-and-insurance stories that were out of scope. The two-role rule also forced us to delete Manager and Cashier as actors.

## 32.2 Elaboration

Elaboration felt like the real project: SSDs made enterItem the centre of the design, and the domain model forced StockBatch into existence. Copying Larman’s Register would have been ritual; omitting it was a need-to-know decision. GRASP stopped SaleController from becoming a god class only because we kept writing the Expert column down.

## 32.3 Construction

Construction has not been lived yet. The planned lesson is to grow vertical slices (a sale that persists) rather than a finished UI layer with no domain. Reflection on what actually slipped will be written after the iterations run.

CONSTRUCTION REFLECTION FROM EXPERIENCE: TO BE COMPLETED DURING CONSTRUCTION

## 32.4 Transition

Transition is planned as the first time a Pharmacist who is not the author touches the sales screen. That is where R-05 will be confirmed or denied.

TRANSITION REFLECTION FROM EXPERIENCE: TO BE COMPLETED DURING TRANSITION

# 33. Lessons Learned

A use case is a user goal. “Scan barcode” is a technology variation of enterItem.

Two roles is a design constraint, not a caption. It changes the use-case diagram, the UI, and the users table.

Pharmacy POS is not NextGen POS. Batch expiry and prescriptions are first-class; Register is not.

Assumptions (manual mobile money, no NHIMA) must stay in an assumptions table or they become fake requirements.

Risks that are “mitigated in design” are not the same as risks that are gone.

Documentation-first only works if identifiers stay stable (FR-05 is FR-05 in the test list).

# 34. Conclusion

Group 20 has a connected UP design for a two-role pharmacy POS. Process Sale is the thread through requirements, SSD, domain, DCD, schema, UI, tests, and the demo plan. The honest remaining work is construction, measured transition, and a live demonstration. That work starts only when the group is told START IMPLEMENTATION.

# References

[1]  Larman, C. Applying UML and Patterns: An Introduction to Object-Oriented Analysis and Design and Iterative Development. 3rd edition. Prentice Hall. Principal methodology for UP, use cases, domain models, SSDs, design class diagrams, GRASP, and iterative development. Page numbers are not cited because the full print edition was not available as a continuous source file; chapter titles from the course extracts (System Sequence Diagrams; Domain Model associations; Design Class Diagrams) are used instead.

[2]  CSC 4630 Advanced Software Engineering Course Project Marking Guide. Unified Process, 15 weeks, 100 marks. Determines milestones, deliverables, and mark weights.

[3]  Larman course extracts used by the group: Chapter 9 System Sequence Diagrams; Chapter 11 Domain Model associations; Chapter 16 Design Class Diagrams.

[4]  Group 20 inception briefing slides, Pharmacy POS System — Advanced Software Engineering (problem context in Zambia). Role names in those slides that implied a separate Cashier or Manager were corrected in this documentation to match the two-role rule.

# Appendices

## Appendix A  Diagram inventory

| Week | UP Phase | Iteration | Diagram / artefact | Purpose |
| --- | --- | --- | --- | --- |
| 1–2 | Inception | — | UC-Inception-10-Percent | 10% use-case model |
| 1–2 | Inception | — | UP-Phases, Iteration-Plan-15-Weeks | Methodology and calendar |
| 3–5 | Elaboration | 1 | UC-Elaboration1-30-Percent | 30% selection |
| 3–5 | Elaboration | 1 | SSD-UC01, SSD-UC02, SSD-UC03 | System events |
| 3–5 | Elaboration | 1 | Domain-Model | Conceptual classes |
| 3–5 | Elaboration | 1 | Layered-Architecture-PoC, Architecture-Sale-Path | Proof-of-concept |
| 6–8 | Elaboration | 2 | UC-Complete, SSD-UC04, SSD-UC09 | Remaining behaviour |
| 6–8 | Elaboration | 2 | DCD-Process-Sale, DCD-Overview, GRASP-Assignments | Design |
| 6–8 | Elaboration | 2 | UI-01 to UI-10 | Prototypes |
| 6–8 | Elaboration | 2 | ERD-Logical, Schema-Groups | Persistence design |
| 9–12 | Construction | 3–4 | Git-CI-Workflow, test tables | How software will be grown |
| 13–14 | Transition | 5 | Updated models (same files until drift) | Baseline for beta |
| 15 | Transition | Demo | Final presentation figures | Same models, not a second design |

## Appendix B  Companion documents

| Document | Folder |
| --- | --- |
| Inception Report | Documentation/01-Inception |
| Elaboration Iteration 1 | Documentation/02-Elaboration-Iteration-1 |
| Elaboration Iteration 2 | Documentation/03-Elaboration-Iteration-2 |
| Complete System Design | Documentation/04-Complete-System-Design |
| Construction & Testing | Documentation/05-Construction-Testing |
| Transition & Beta | Documentation/06-Transition-Beta |
| User Manual | Documentation/07-User-Manual |
| Compliance matrix | Documentation/00-Project-Control |
| Database design | Database-Design |
| Presentation | Presentation |

## Appendix C  Group members

Insert official Group 20 names, student numbers, and contributions before submission.

| Name | Student number | Primary contribution |
| --- | --- | --- |
| [Member 1] |  |  |
| [Member 2] |  |  |
| [Member 3] |  |  |
| [Member 4] |  |  |

CSC 4630  ·  GROUP 20

Diagram and Artefact Inventory

How the same models evolve from week 1 to week 15

CSC 4630 – Advanced Software Engineering

Group 20

Lecturer: [Lecturer Name]

University: [University Name]

September 2026

Unified Process (UP) — Iterative and Incremental

Analysis and design artefact. No application source code is included. Implementation starts only after the instruction START IMPLEMENTATION.

# Inventory

| Week | UP Phase | Iteration | Diagram / artefact | Purpose |
| --- | --- | --- | --- | --- |
| 1–2 | Inception | — | UC-Inception-10-Percent.png | Initial high-level use-case model |
| 1–2 | Inception | — | UP-Phases.png | Iterative UP, not waterfall |
| 1–2 | Inception | — | Iteration-Plan-15-Weeks.png | Marks and weeks |
| 3–5 | Elaboration | 1 | UC-Elaboration1-30-Percent.png | Detailed 30% set |
| 3–5 | Elaboration | 1 | SSD-UC01 / UC02 / UC03 | Black-box system events |
| 3–5 | Elaboration | 1 | Domain-Model.png | Conceptual classes |
| 3–5 | Elaboration | 1 | Layered-Architecture-PoC.png | Architecture |
| 3–5 | Elaboration | 1 | Architecture-Sale-Path.png | PoC collaboration |
| 6–8 | Elaboration | 2 | UC-Complete.png | Final use-case model |
| 6–8 | Elaboration | 2 | SSD-UC04 / UC09 | Remaining SSDs |
| 6–8 | Elaboration | 2 | DCD-Process-Sale.png / DCD-Overview.png | Design classes |
| 6–8 | Elaboration | 2 | GRASP-Assignments.png | Responsibilities |
| 6–8 | Elaboration | 2 | UI-01 … UI-10 | Prototypes |
| 6–8 | Elaboration | 2 | ERD-Logical.png / Schema-Groups.png | Database design |
| 9–12 | Construction | 3–4 | Git-CI-Workflow.png | How features will be built |
| 9–12 | Construction | 3–4 | Feature / test / defect tables | Tracking (results later) |
| 13–14 | Transition | 5 | Same UML files until updated | Beta baseline |
| 15 | Transition | Demo | Final presentation | Same diagrams, not a redesign |